INTERIM RECOVERY PLAN NO. 311

VASSAL’S WATTLE

(Acacia vassalii)

INTERIM RECOVERY PLAN

2010-2015

November 2010

Department of Environment and Conservation

Kensington

FOREWORD

Interim Recovery Plans (IRPs) are developed within the framework laid down in Department of Conservation and Land Management (CALM) Policy Statements Nos. 44 and 50. Note: the Department of CALM formally became the Department of Environment and Conservation (DEC) in July 2006. DEC will continue to adhere to these Policy Statements until they are revised and reissued.

IRPs outline the recovery actions that are required to urgently address those threatening processes most affecting the ongoing survival of threatened taxa or ecological communities, and begin the recovery process.

DEC is committed to ensuring that Threatened taxa are conserved through the preparation and implementation of Recovery Plans (RPs) or IRPs, and by ensuring that conservation action commences as soon as possible and, in the case of Critically Endangered (CR) taxa, always within one year of endorsement of that rank by the Minister.

This plan will operate from November 2010 to October 2015 but will remain in force until withdrawn or replaced. It is intended that, if the taxon is still ranked as Critically Endangered (CR) in WA, this plan will be reviewed after five years and the need for further recovery actions assessed.

This plan was given regional approval on 7 July 2011 and was approved by the Director of Nature Conservation on 14 July 2011. The provision of funds identified in this plan is dependent on budgetary and other constraints affecting DEC, as well as the need to address other priorities.

Information in this plan was accurate at November 2010.

PLAN PREPARATION

This plan was prepared by Robyn Luu1, Gillian Stack2 and Andrew Brown3.

# 1 Project Officer, DEC Species and Communities Branch, Locked Bag 104, Bentley Delivery Centre, WA 6983.

# 2 Former Project Officer, DEC Species and Communities Branch, Locked Bag 104, Bentley Delivery Centre, WA 6983.

3 Threatened Flora Coordinator, DEC Species and Communities Branch, Locked Bag 104, Bentley Delivery Centre, WA 6983.

ACKNOWLEDGMENTS

The following people provided assistance and advice in the preparation of this plan:

Anne Cochrane	Manager (Threatened Flora Seed Centre), DEC Science Division

Joel Collins	Flora Conservation Officer, DEC Central Wheatbelt District

Andrew Crawford	Principal Technical Officer (Threatened Flora Seed Centre), DEC Science Division

Mia Podesta	Ecologist – TEC database, DEC Species and Communities Branch

Amanda Shade	Assistant Curator (Nursery) Botanic Gardens and Parks Authority

Benson Todd	Nature Conservation Coordinator, DEC Moora District

Thanks also to the staff of the W.A. Herbarium for providing access to Herbarium databases and specimen information, and DEC's Species and Communities Branch for assistance.

Cover photograph by Joel Collins.

CITATION

This plan should be cited as:

Department of Environment and Conservation (2010) Acacia vassalii Interim Recovery Plan 2010-2015. Interim Recovery Plan No. 311. Department of Environment and Conservation, Western Australia.

# SUMMARY

| Scientific Name: Acacia vassalii | Common Name: Vassal’s Wattle |
| --- | --- |
| Family: Mimosaceae | Flowering Period: June - August |
| DEC Regions: Wheatbelt, Midwest | DEC Districts: Moora, Central Wheatbelt |
| Shires: Wongan-Ballidu, Moora, Victoria Plains | NRM Regions: Avon, Northern Agricultural |
| Recovery Teams: Moora District Threatened Flora Recovery Team (MDTFRT); Central Wheatbelt District Threatened Flora Recovery Team (CWDTFRT) |  |

Illustrations and/or further information: Brown, A., Thomson-Dans, C. and Marchant, N. (Eds) (1998) Western Australia’s Threatened Flora; Collins, J. (2009) Threatened Flora of the Western Central Wheatbelt, Department of Environment and Conservation; Maslin, B.R. (1978) Studies in the genus Acacia (Mimosaceae) - 7: The taxonomy of some diaphyllodinous species. Nuytsia 2(4): 200-219; Maslin, B.R. (2001) Acacia. Flora of Australia 11A: 558-562; Western Australian Herbarium (1998−) FloraBase − The Western Australian Flora. Department of Environment and Conservation. http://florabase.dec.wa.gov.au/.

Current status Acacia vassalii was declared to be Rare Flora under the Western Australian Wildlife Conservation Act 1950 in September 1987 and is ranked in WA as Critically Endangered under World Conservation Union (IUCN 1994) Red List criteria B1+2ce, C2a and D due to the severe fragmentation of populations, continuing decline in the area, extent and quality of habitat and the number of mature individuals. The species is listed under the Environment Protection and Biodiversity Conservation Act 1999 (EPBC Act 1999) as Endangered. The main threats to the species are land clearing, road, firebreak and rail maintenance, weed invasion, recreational activities, rubbish dumping, inappropriate fire regimes, galling, poor recruitment, competition from other plants, grazing and farming activities.

Description: Acacia vassalii is a spreading shrub to 60 cm high which forms a low, dense cushion in open areas, but is more diffuse and upright when shaded by other shrubs. The branches are felty at the apices but become hairless with age. The epidermis is grey with cracks that run the length of the branch, revealing smooth red bark underneath. The phyllodes are 4-8 mm long by 1 mm wide, and are slightly horizontally flattened with hooked tips. The flower heads are globular and yellow, and occur singly rather than in clusters. The pods are up to 2 cm long and 0.1 to 0.15 cm wide (Maslin 1978; Patrick and Brown 2001).

Habitat requirements: Acacia vassalii is currently known over a range of approximately 120 km, from Wongan Hills to east and southeast of Moora, and north-east of Watheroo. It occupies areas of brown sand and gravel over laterite or yellow sand in scrub or heath.

Habitat critical to the survival of the species, and important populations: Acacia vassalii is ranked in WA as Critically Endangered, and as such it is considered that all known habitat for wild populations is critical to the survival of the species, and that all wild populations are important populations. Habitat critical to the survival of A. vassalii includes the area of occupancy of populations, areas of similar habitat surrounding and linking populations (these providing potential habitat for population expansion and for pollinators), additional occurrences of similar habitat that may contain undiscovered populations of the species or be suitable for future translocations, and the local catchment for the surface and/or groundwater that maintains the habitat of the species.

Benefits to other species or ecological communities: Recovery actions implemented to improve the quality or security of the habitat of Acacia vassalii will also improve the status of associated native vegetation, as well as five Declared Rare Flora (DRF) species and nine Priority flora taxa.

International obligations: This plan is fully consistent with the aims and recommendations of the Convention on Biological Diversity, ratified by Australia in June 1993, and will assist in implementing Australia’s responsibilities under that Convention. The plan does not affect Australia’s obligations under any other international agreements.

Indigenous Consultation: A search of the Department of Indigenous Affairs Aboriginal Heritage Sites Register did not reveal any sites of Aboriginal significance within or adjacent to populations of Acacia vassalii. However, input and involvement has been sought through the South West Aboriginal Land and Sea Council (SWALSC) and Department of Indigenous Affairs to determine if there are any issues or interests. Indigenous opportunity for future involvement in the implementation of the Recovery plan is included as an action in the plan.

Social and economic impacts: The implementation of this plan may potentially cause some social and economic impact as several Subpopulations occur on private property (Subpopulations 5b, 6d, 6e, 8a).

Affected interests: The protection of the species will have implications on on Shire operations; WestNet Rail maintenance activities; and private landholder activities.

Evaluation of the Plans Performance: The DEC in conjunction with the Moora District Threatened Flora Recovery Team (MDTFRT) and Central Wheatbelt District Threatened Flora Recovery Team (CWDTFRT) will evaluate the performance of this plan. In addition to annual reporting on progress and evaluation against the criteria for success and failure, the plan will be reviewed following five years of implementation.

Existing Recovery Actions: The following recovery actions have been or are currently being implemented and have been considered in the preparation of this plan:

- All relevant stakeholders have been made aware of the existence of this species and its locations.

- Declared Rare Flora (DRF) markers have been installed at Populations 3, 9, 13, 15, 16 and 17, and Subpopulations 1a, 1b, 2a, 2b, 2c, 2d, 2e, 5a and 10a

- Dashboard stickers and posters describing the significance of DRF markers have been produced and distributed to relevant Shires and other authorities.

- Bollards were erected at Subpopulation 1b in March 2000 to protect plants from roadworks and road users.

- The area containing Population 8 on private property was fenced by the landowners in 1982.

- Bennett Environmental Consulting Pty Ltd was commissioned to undertake a Declared Rare and Priority Flora search of the proposed extension to the WestNet Rail line between Miling and Toodyay in 2003. As a result of this survey six new populations were discovered.

- New populations (Populations 14, 15, 16 and 17) were located in 2008 through surveys conducted by a DEC volunteer in the Shire of Wongan-Ballidu.

- Approximately 1159 seeds were collected from Populations 1 and 2 in November 1996, and 3,080 seeds in 1997. These are stored in DEC’s Threatened Flora Seed Centre.

- Propagation by cuttings, taken in 1995 and 1996, was undertaken at BGPA with limited success.

- BGPA also hold 0.57g of seed collected in November 1996.

- A double-sided information sheet, including a description of Acacia vassalii, its habitat, threats, recovery actions and photos, was printed and distributed to community members through local libraries, wildflower shows and so on.

- Staff from DEC’s Moora and Central Wheatbelt Districts monitor the populations annually where practicable.

- The MDTFRT and CWDTFRT are overseeing the implementation of this plan and will include information on progress in their annual report to DEC’s Corporate Executive and funding bodies.

Plan Objective: The objective of this plan is to abate identified threats and maintain or enhance in situ populations to ensure the long-term preservation of the species in the wild.

## Recovery Criteria

Criteria for success: The number of populations has increased and/or the number of mature individuals has increased by ten percent or more over the term of the plan.

Criteria for failure: The number of populations has decreased and/or the number of mature individuals has decreased by ten percent or more over the term of the plan.

Recovery actions

| - Coordinate recovery actions | - Remove rubbish from Subpopulation 6a |
| --- | --- |
| - Install DRF markers | - Increase biological and ecological information |
| - Conduct weed control | - Develop a translocation proposal |
| - Ensure long-term protection of habitat | - Develop and implement a fire management strategy |
| - Undertake regeneration trials | - Undertake surveys |
| - Deter access | - Map habitat critical to the survival of Acacia vassalii |
| - Monitor populations | - Undertake liaison with land managers and indigenous communities |
| - Collect propagation material | - Promote awareness |
| - Undertake rabbit control | - Review this plan |

# 1.	BACKGROUND

### History

The first collection of Acacia vassalii was made from the Wongan Hills area in 1935 by E.H. Ising and the formal description published in 1978 – the species being named after the contemporary French botanist Dr Jacques Vassal. At that time, the exact location of the species was unknown, as the information with the specimens had been vague. The species was not relocated in the Wongan Hills area until 1983, and its presence in DEC’s Moora District was discovered in 1984. There are currently 17 known populations, containing an estimated 2033 mature plants in the Wongan Hills, Moora and Coorow areas. The majority of the 17 populations contain fewer than forty plants. Most populations occur in disturbed sites on insecure tenure with only one population of 12 plants in a nature reserve. A number of populations within the townsite of Wongan Hills are surrounded by housing. These are threatened by further development with the habitat of two subpopulations already cleared to construct dwellings.

Description

Acacia vassalii is a spreading shrub to 60 cm tall which forms a low, dense cushion in open areas, but is more diffuse and upright when shaded by other shrubs. The branches are felty at the apices but become hairless with age. The epidermis is grey with cracks that run the length of the branch, revealing smooth red bark underneath. The phyllodes are 4-8 mm long by 1 mm wide, and are slightly horizontally flattened with hooked tips. The flower heads are globular and yellow, and occur singly rather than in clusters. The pods are up to 2 cm long and 0.1 to 0.15 cm wide (Maslin 1978; Patrick and Brown 2001).

Acacia vassalii is most closely related to A. ericifolia and A. leptospermoides, both of which have blunt, rather than the hooked phyllodes found in A. vassalii (Maslin 2001). Acacia leptospermoides subsp. leptospermoides is also known to occur in the Wongan Hills area.

###### Distribution and habitat

Acacia vassalii is currently known over a range of approximately 120 km from Wongan Hills to the east and southeast of Moora, and north-east of Watheroo. Nine populations are found in DEC’s Central Wheatbelt District and comprise a combined total of 357 plants (18%), while the other eight populations are in DEC’s Moora District and comprise approximately 1676 plants (82%). The species is found in scrub or heath in areas of brown sand and gravel over laterite or yellow sand. Associated species include Acacia microbotrya, Allocasuarina campestris, Banksia fraseri, B. carlinoides, Actinostrobus arenarius, A. pyramidalis, Daviesia hakeoides subsp. subnuda, Ecdeiocolea monostachya, Gastrolobium calycinum, Grevillea biformis, Grevillea eriostachya and Xylomelum angustifolium.

## Table 1. Summary of population land vesting, purpose and manager

| Pop. No. & Location | DEC District | Shire | Vesting | Purpose | Manager |
| --- | --- | --- | --- | --- | --- |
| 1a. Wongan Hills | Central Wheatbelt | Wongan-Ballidu | DPI | School-site |  |
| 1b. Wongan Hills | Central Wheatbelt | Wongan-Ballidu | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu |
| 1c. Wongan Hills | Central Wheatbelt | Wongan-Ballidu | Non vested | UCL |  |
| 2a. South of Bindi Bindi | Moora | Moora | Shire of Moora | Road reserve | Shire of Moora |
| 2b. South of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 2c. South of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 2d. South of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 2e. South of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 2f. South of Bindi Bindi | Moora | Moora | Shire of Moora | Road reserve | Shire of Moora |
| 2g. South of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 3. SE of Moora | Moora | Moora | Shire of Moora | Road reserve | Shire of Moora |
| 4. Wongan Hills | Central Wheatbelt | Wongan-Ballidu | DPI | UCL |  |
| 5a. NE of Watheroo | Moora | Moora | Shire of Moora | Road reserve | Shire of Moora |
| 5b. NE of Watheroo | Moora | Moora | Freehold | Private Property | Landowners |
| 5c. NE of Watheroo | Moora | Moora | Conservation Commission of WA | Conservation of Flora and Fauna | DEC |
| 6a. Wongan Hills | Central Wheatbelt | Wongan-Ballidu | Shire of Wongan-Ballidu | Municipal Purposes | Shire of Wongan-Ballidu |
| 6b. Wongan Hills | Central Wheatbelt | Wongan-Ballidu | Non vested | UCL | Shire of Wongan-Ballidu |
| 6c. Wongan Hills | Central Wheatbelt | Wongan-Ballidu | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu |
| 7. East of Wongan Hills | Central Wheatbelt | Wongan-Ballidu | DPI | Government Requirements | DPI |
| 8a. SE of Coorow | Moora | Moora | Freehold | Private Property | Landowners |
| 8b. SE of Coorow | Moora | Moora | Shire of Moora | Road reserve | Shire of Moora |
| 9. S of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 10a. S of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 10b. S of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 11a. S of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 11b. S of Bindi Bindi | Moora | Moora | Public Transport Authority | Rail reserve | WestNet Rail |
| 12. N of Calingiri | Moora | Victoria Plains | Public Transport Authority | Rail reserve | WestNet Rail |
| 13. E of Piawaning | Central Wheatbelt | Wongan-Ballidu | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu |
| 14. E of Wongan Hills | Central Wheatbelt | Wongan-Ballidu | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu |
| 15. E of Wongan Hills | Central Wheatbelt | Wongan-Ballidu | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu |
| 16. E of Wongan Hills | Central Wheatbelt | Wongan-Ballidu | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu |
| 17. E of Wongan Hills | Central Wheatbelt | Wongan-Ballidu | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu |

Note: Populations in bold text are considered to be important populations. Subpopulations 6d and 6e are thought extinct.

Biology and ecology

Although it is likely that Acacia vassalii plants are killed by fire, germination of Acacia seed is often stimulated by fire (germination also depends on factors such as fire intensity and seed depth in the soil). Most plants in Population 2 occur in an area that was burnt; supporting the supposition that A. vassalii requires fire or other disturbance to promote germination (Patrick and Brown 2001).

Galling of the flower heads of A. vassalii, produced by the larvae of a wasp in the Pteromalidae family (Perilampella sp.), was first recorded in 1998, in particular at Population 1. Seed collected in 1996 had a viability of approximately 10%. However, seed collected in 1997 had a viability of approximately 90%. Additional seed collections will shed further light on the general pattern of viable seed production, and whether action needs to be taken to address low seed production.

Threats

Acacia vassalii was declared to be Rare Flora under the Western Australian Wildlife Conservation Act 1950 in September 1987 and is ranked as Critically Endangered in WA under World Conservation Union (IUCN 1994) Red List criteria B1+2ce, C2a and D due to the severe fragmentation of populations, continuing decline in the area, extent and quality of habitat and the number of mature individuals. The species is listed as Endangered under the Environment Protection and Biodiversity Conservation Act 1999 (EPBC Act 1999). The main threats to the species are clearing, road, firebreak and rail maintenance, weed invasion, recreational activities, rubbish dumping, inappropriate fire regimes, galling, poor recruitment, competition from other plants, grazing and farming activities.

- Clearing of bushland for development is likely at several sites where Acacia vassalii is found. Negotiations will occur between relevant parties at each site. As the species is listed as Declared Rare Flora under the Western Australian Wildlife Conservation Act 1950, no A. vassalii plants may be taken or damaged without Ministerial approval.

- Road and rail maintenance threatens all road and rail reserve populations. Threats include grading, chemical spraying, and construction of drainage channels and the mowing of roadside vegetation. Several of these actions also encourage weed invasion.

- Habitat degradation by weed invasion is a potential future threat to all populations of Acacia vassalii, although most remain largely weed-free at present.

- Recreational activities are a threat to Subpopulations near the Wongan Hills town site (Subpopulations 1a, 1c, 4 and 6b). Pedestrian and vehicular traffic (off-road motorbikes) are known to occur near some populations.

- Rubbish dumping, including garden refuse and other material into bushland is a possible threat to Subpopulation 6a.

- Inappropriate fire regimes may affect the viability of populations. Seeds of Acacia vassalii are thought to germinate following fire and the soil seed bank would rapidly be depleted if fires recur before plants reach maturity. An additional consideration is the role of fire in facilitating weed invasion. Many populations have weeds currently restricted to the edges of the habitat, but they are likely to invade post-fire in the absence of weed control.

- Galling by the larvae of a wasp in the Pteromalidae family (Perilampella sp.) is present on the flower heads of many plants, particularly at Population 1. Seed collections from Population 1 have showed varied viability, from very low (ca 10%) to very high (ca 90%). This is thought to be a result of seasonal variability, and more collections are needed to ascertain whether the flower head galling is a serious impediment to recruitment.

- Poor recruitment is apparent at most populations with no seedlings recently observed. With seed viability known to be high at least some of the time, this seems most likely to be due to an absence of germination triggers.

- Competition from a local native species, Cassytha sp. (dodder), is a threat to Subpopulation 1c as it is growing over and choking adult plants of Acacia vassalii.

- Grazing by rabbits (Oryctolagus cuniculus) is a threat to Population 13 and Subpopulation 8b. Grazing would have an impact on the establishment of young plants of A. vassalii thereby limiting natural recruitment.

- Farming activities including spray drift are a threat to Populations 14, 15, 16 and 17. Herbicide and fertilizer applied on properties adjacent to these populations have the potential to drift onto road reserves.

The intent of this plan is to provide actions that will deal with immediate threats to Acacia vassalii. Although climate change may have a long-term effect on the species, actions taken directly to prevent the impact of climate change are beyond the scope of this plan.

Table 2. Summary of population information and threats

| Pop. No. & Location | Land Status | Year / No. of plants |  | Current Condition | Current and potential threats |
| --- | --- | --- | --- | --- | --- |
| 1a. Wongan Hills | School reserve | 1995 1998 2001 2004 | 10 26 26 2 | Healthy | Clearing, recreational activities (including off-road motorbikes), galling, fire |
| 1b. Wongan Hills | Shire road reserve | 1996 1998 1999 2001 2004 | 5 5 (1) 5 2 5 [1 dead] | Healthy | Roadworks, weeds, galling, fire |
| 1c. Wongan Hills | Unallocated Crown Land (UCL) | 1998 2001 2004 | 9 9 7 | Healthy | Clearing, roadworks, recreational activities, galling, dodder |
| 2a. South of Bindi Bindi | Shire road reserve | 1991 2000 2008 | ~100* 380+* 10 | Moderate | Roadworks, weeds, fire |
| 2b. South of Bindi Bindi | Railway reserve | 1991 2000 2008 | ~100* 380+* 280 | Moderate | Rail maintenance, weeds, fire |
| 2c. South of Bindi Bindi | Railway reserve | 2003 2008 | 2 623 | Moderate | Rail maintenance, weeds, fire |
| 2d. South of Bindi Bindi | Railway reserve | 2003 2008 | 53 316 | Moderate | Rail maintenance, weeds, fire |
| 2e. South of Bindi Bindi | Railway reserve | 2003 2008 | 6 273 | Moderate | Rail and firebreak maintenance, weeds, fire |
| 2f. South of Bindi Bindi | Shire road reserve | 2003 2008 | 2 10 | Moderate | Roadworks, weeds, fire |
| 2g. South of Bindi Bindi | Railway reserve | 2003 | 3 |  |  |
| 3. SE of Moora | Shire road reserve | 1987 | 10 | Unknown | Not found recently |
| 4. Wongan Hills | UCL | 1996 1998 2004 | 2 1 0 |  | Clearing, recreational activities, weeds, fire |
| 5a. NE of Watheroo | Shire road reserve | 2000 2008 | 33 34 | Poor | Roadworks, weeds |
| 5b. NE of Watheroo | Private property | 2000 | 6 | Healthy | Weeds |
| 5c. NE of Watheroo | Nature Reserve | 2008 | 12 | Poor | Firebreak maintenance, weeds |
| 6a. Wongan Hills | Private property | 2000 2001 2004 | 2 0 300* | Disturbed – Burnt April 2001 | Clearing, weeds, rubbish dumping |
| 6b. Wongan Hills | UCL | 2000 2004 | 9 300* | Healthy | Possibly recreational activities (adjacent to housing) |
| 6c. Wongan Hills | Shire road reserve | 2000 2001 2004 | 2 2 300* | Healthy | Roadworks |
| 6d. Wongan Hills | Private property | 2000 2001 2004 2005 | 1 1 1 (11) | Cleared |  |
| 6e. Wongan Hills | Private property | 2000 2004 | 11 9 | Cleared |  |
| 7. East of Wongan Hills | Government reserve | 2000 2004 | 36 25 | Healthy | Weeds, recreational activities, roadworks |
| 8a. SE of Coorow | Private property | 2000 2003 2008 | 11 11 5 | Poor | Weeds |
| 8b. SE of Coorow | Shire road reserve | 2008 | 5 | Poor | Roadworks, weeds, rabbits |
| 9. S of Bindi Bindi | Railway reserve | 2003 2008 | 14 47 | Poor | Rail maintenance, weeds |
| 10a. S of Bindi Bindi | Railway reserve | 2003 2008 | 115 28 | Moderate | Rail maintenance, weeds, recreational activities (off-road motorbikes) |
| 10b. S of Bindi Bindi | Railway reserve | 2003 | 1 |  |  |
| 11a. S of Bindi Bindi | Railway reserve | 2003 | 9 |  |  |
| 11b. S of Bindi Bindi | Railway reserve | 2003 | 1 |  |  |
| 12. N of Calingiri | Railway reserve | 2003 | 3 |  |  |
| 13. E of Piawaning | Shire road reserve | 2005 | 11 | Disturbed | Roadworks, weeds, grazing (rabbits) |
| 14. E of Wongan Hills | Shire road reserve | 2008 | [1 dead] | Dead | Farming activities (herbicide drift) |
| 15. E of Wongan Hills | Shire road reserve | 2008 | 1 | Disturbed | Roadworks, weeds, farming activities (herbicide drift) |
| 16. E of Wongan Hills | Shire road reserve | 2008 | 4 | Disturbed | Roadworks, weeds, farming activities (herbicide drift) |
| 17. E of Wongan Hills | Shire road reserve | 2008 | 2 | Disturbed | Roadworks, weeds, farming activities (herbicide drift) |

Note: * = total for both subpopulations, ( ) = number of seedlings.

### Guide for decision-makers

Section 1 provides details of current and possible future threats. Actions for development and/or land clearing in the immediate vicinity of Acacia vassalii may require assessment.

Actions that could result in any of the following may potentially result in a significant impact on the species:

- Damage or destruction of occupied or potential habitat

- Alteration of the local surface hydrology or drainage

- Reduction in population size

- a major increase in disturbance in the vicinity of a population

This species is protected under the Environment Protection and Biodiversity Conservation Act 1999 and by the Western Australian Wildlife Conservation Act 1950.

Habitat critical to the survival of the species, and important populations

Acacia vassalii is ranked in WA as Critically Endangered, and as such it is considered that all known habitat for wild populations is habitat critical to the survival of the species, and that all wild populations are important populations. Habitat critical to the survival of A. vassalii includes the area of occupancy of populations, areas of similar habitat surrounding and linking populations (these providing potential habitat for population expansion and for pollinators), additional occurrences of similar habitat that may contain undiscovered populations of the species or be suitable for future translocations, and the local catchment for the surface and/or groundwater that maintains the habitat of the species.

Benefits to other species or ecological communities

Recovery actions implemented to improve the quality or security of the habitat of Acacia vassalii will also improve the status of associated native vegetation. Five Declared Rare Flora (DRF) species and nine Priority flora taxa occur within 500 m of A. vassalii. These taxa are listed in the table below:

Table 3. Conservation–listed flora species occurring within 500m of Acacia vassalii

| Species name | Conservation Status (WA) | Conservation Status (EPBC Act 1999) |
| --- | --- | --- |
| Acacia cochlocarpa subsp. velutinosa | Critically Endangered | Critically Endangered |
| Daviesia dielsii | Endangered | Endangered |
| Gastrolobium appressum | Endangered | Vulnerable |
| Gastrolobium hamulosum | Critically Endangered | Endangered |
| Grevillea bracteosa subsp. bracteosa | Endangered | - |
| Commersonia sp. Bindoon (C. Wilkins & F. & J. Hort CW 2155) | Priority 1 | - |
| Acacia arcuatilis | Priority 2 | - |
| Acacia drewiana subsp. minor | Priority 2 | - |
| Eucalyptus macrocarpa x pyriformis | Priority 3 | - |
| Lechenaultia juncea | Priority 3 | - |
| Leucopogon sp. Bungulla (R.D. Royce 3435). | Priority 3 | - |
| Verticordia huegelii var. tridens | Priority 3 | - |
| Banksia bella | Priority 4 | - |
| Daviesia spiralis | Priority 4 | - |

For a description of the Priority categories see Smith (2010).

Acacia vassalii does not occur within or adjacent to any Threatened or Priority Ecological Communities (TECs/PECs).

International obligations

This plan is fully consistent with the aims and recommendations of the Convention on Biological Diversity, ratified by Australia in June 1993, and will assist in implementing Australia’s responsibilities under that Convention. This plan does not affect Australia’s obligations under any other international agreements.

Indigenous Consultation

A search of the Department of Indigenous Affairs Aboriginal Heritage Sites Register did not reveal any sites of Aboriginal significance within or adjacent to populations of Acacia vassalii. Input and involvement has been sought through the South West Aboriginal Land and Sea Council (SWALSC) and Department of Indigenous Affairs to determine if there are any issues or interests. Indigenous opportunity for future involvement in the implementation of the Recovery plan is included as an action in the plan.

# Social and economic impacts

The implementation of this plan may potentially cause some social and economic impacts. For populations occurring on private property (5b, 6d, 6e, 8a) through the loss of production farmland and/or land available for development, as well as the cost of implementing recovery actions (such as weed control, fencing). Social and economic impacts may also be incurred for populations on land vested with Westnet Rail (Populations 2b-e, 2g, 9-12) and local Shires (Populations 1b, 2a, 2f, 3, 5a, 6c, 8b, 13-17), due to  the implementation of recovery actions (deterring access, controlling weeds and rabbits).

# Affected interests

The protection of the species may potentially impact on Shire operations; WestNet Rail maintenance activities; and private landholder activities.

# Evaluation of the Plans Performance

The DEC in conjunction with the Moora District Threatened Flora Recovery Team (MDTFRT) and Central Wheatbelt District Threatened Flora Recovery Team (CWDTFRT) will evaluate the performance of this plan. In addition to annual reporting on progress and evaluation against the criteria for success and failure, the plan will be reviewed following five years of implementation.

2.	RECOVERY OBJECTIVE AND CRITERIA

#### Objective

The objective of this Plan is to abate identified threats and maintain or enhance in situ populations to ensure the long-term preservation of the species in the wild.

Criteria for success: The number of populations has increased and/or the number of mature individuals has increased by ten percent or more over the term of the plan.

Criteria for failure: The number of populations has decreased and/or the number of mature individuals has decreased by ten percent or more over the term of the plan.

#### 3.	RECOVERY ACTIONS

#### Existing recovery actions

All relevant stakeholders have been made aware of the existence of this species and its locations. These notifications detail the current status of the species as Declared Rare Flora (DRF) and the associated legal obligations regarding its protection.

Declared Rare Flora (DRF) markers have been installed at Populations 9, 13, 15, 16 17 and Subpopulations 1a, 1b, 2a, 2b, 2c, 2d, 2e, 3, 5a and 10a. These alert people working in the vicinity to the presence of DRF and the need to avoid work that may damage the species or its habitat. Dashboard stickers and posters describing the significance of DRF markers have been produced and distributed to relevant Shires and other organisations.

Bollards were erected at Subpopulation 1b in March 2000 to protect it from roadworks and road users.

The area on private property containing Population 8 was fenced by the landowners in 1982.

Bennett Environmental Consulting Pty Ltd was commissioned to undertake a Declared Rare and Priority Flora search of the proposed extension to the WestNet Rail line between Miling and Toodyay in 2003. As a result of this survey six new populations were discovered.

New populations were located in 2008 through surveys conducted by a local DEC volunteer in the Shire of Wongan-Ballidu.

Approximately 1159 seeds were collected from Populations 1 and 2 in November 1996 and a further 3,080 seeds collected from the same populations in 1997. Seeds from both collections are stored in DEC's Threatened Flora Seed Centre (TFSC) at –18C. Germinants resulting from TFSC viability trials were delivered to Botanic Gardens and Parks Authority (BGPA) nursery but none survived.

Cuttings taken in 1995 and 1996 by the BGPA were propagated limited success. Out of 363 cuttings treated, only 23 (6%) developed roots. There are currently three Acacia vassalii plants in BGPA’s Nursery, representing two genetic lines. Two plants are now fifteen years old and the third is 11 years old. BGPA also hold 0.57g of seed collected in November 1996.

A double-sided information sheet with a description of Acacia vassalii, its habitat, threats, recovery actions and photos, was printed and distributed to Shires and community members. It is hoped that this will result in the discovery of new populations.

Staff from DEC’s Moora and Central Wheatbelt Districts monitor populations annually if possible.

The MDTFRT and CWDTFRT are overseeing the implementation of this plan and will include information on progress in their annual report to DEC’s Corporate Executive and funding bodies.

#### Future recovery actions

Where recovery actions occur on lands other than those managed by DEC, permission has been or will be sought prior to actions being undertaken. The following recovery actions are generally in order of descending priority, influenced by their timing over the life of the plan. However this should not constrain addressing any of the actions if funding is available and other opportunities arise.

#### 1.	Coordinate recovery actions

The MDTFRT and CWDTFRT will oversee the implementation of the recovery actions for Acacia vassalii and will include information on progress in their annual report to DEC's Corporate Executive and funding bodies.

Action:	Coordinate recovery actions

Responsibility:	DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$6,000 per year

#### 2.	Install DRF markers

DRF markers are required at Subpopulations 2f and 8b and need to be replaced at Subpopulation 1b.

Action:	Install DRF markers

Responsibility:	DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$3,000 in year 1

#### 3.	Conduct weed control

Weeds, and a local species Cassytha sp. (dodder), are a potential threat to many populations. The following actions will be implemented:

- Determine which weeds are present.

- Select appropriate technique; herbicide, mowing or hand weeding.

- Control invasive weeds and Cassytha sp. by hand removal and/or spot spraying around Acacia vassalii plants.

- Monitor the success of the treatment on weed death, and the tolerance of Acacia vassalii and associated native plant species to the treatment.

- Report on the method and success of the threatment, and effect on Acacia vassalii plants and associated species.

Action:	Conduct weed control

Responsibility:	DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$6,000 per year, as required

### 4.	Ensure long-term protection of habitat

The conservation status of land that supports Populations 1a, 1c, 4, 6a, 6b and 7 will be reviewed and the possibility of purchase, a change of land tenure and/or establishment of nature conservation covenants investigated.

Action:	Ensure long-term protection of habitat

Responsibility:	DEC (Moora and Central Wheatbelt Districts, Land Unit); Department of Planning and Infrastructure (DPI); Department of Mines and Petroleum (DOMP), through the MDTFRT and CWDTFRT

Cost:		$3,000 per year

#### 5.	Undertake regeneration trials

- Natural disturbance events may be the most effective means of germinating Acacia vassalii seed in the wild. Different techniques should be investigated (i.e. soil disturbance, fire, smoke water), to determine the most appropriate method. Records will need to be maintained for future research. Any disturbance trials will need to be undertaken in conjunction with weed control.

Action:	Undertake regeneration trials

Responsibility: 	DEC (Science Division, Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$7,000 in years 1 and 3, $2,000 in years 2, 4 and 5

### 6.	Deter access

To deter access to Subpopulations 1a, 1c, 6b and Population 4, barriers such as bollards or fencing may be needed. Signs indicating the significance of the area may also needed.

Action:	Deter access

Responsibility:	DEC (Central Wheatbelt District), Shire of Wongan-Ballidu, through the CWDTFRT

Cost:	$5,000 in years 1 and 2

#### 7.	Monitor populations

Monitoring of factors such as weed invasion, habitat degradation, hydrology (inlcuding salinity), population stability (expansion or decline), pollinator activity, seed production, recruitment, and longevity is essential. The populations will be inspected and an accurate location recorded. In particular, Populations 2, 10 and 11 will be resurveyed to determine if they are actually the one population.

Action:	Monitor populations

Responsibility:	DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$10,000 per year

#### 8.	Collect propagation material

Further seed collections are required. The germination for most Acacia vassalii seed is relatively low so the number of seedlings that can be produced from current collections is low.

Action:	Collect propagation material

Responsibility:	DEC (Moora and Central Wheatbelt Districts, TFSC), BGPA through the MDTFRT and CWDTFRT

Cost:		$5,000 per year

#### 9.	Undertake rabbit control

The level of threat at Populations 8b and 13 posed by rabbits may vary from year to year with conditions and numbers. When monitoring ascertains the threat is high, control measures may be required. Control should be undertaken in summer months when less green feed is available as an alternative food source.

Action:	Undertake rabbit control

Responsibility:	DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT; relevant land managers

#### Cost:	$7,000 in years 1, 3 and 5

### 10.	Remove rubbish from Subpopulation 6a

Garden waste and other rubbish has been dumped at Population 6a. Rubbish removal will need to be carried out by a contractor and/or DEC staff during summer to avoid spreading disease and increase soil disturbance, with careful supervision from DEC District staff to ensure that disturbance to surrounding plants is minimized. Signs to warn the public about the illegality of rubbish dumping will be erected where needed.

Action:	Remove rubbish from Subpopulation 6a

Responsibility:	DEC (Central Wheatbelt District) through the CWDTFRT

Cost:	$5,000 in the first year

#### 11.	Increase biological and ecological information

Increased knowledge of the biology and ecology of the species will provide a scientific basis for management of Acacia vassalii in the wild. Overall investigations will ideally include:

- Study of the soil seed bank dynamics and the role of various factors including disturbance, competition, drought, inundation and grazing in recruitment and seedling survival.

- Determination of reproductive strategies, phenology and seasonal growth.

- Investigation of reproductive sucess and pollination biology.

- Investigation of population genetic structure, levels of genetic diversity and minimum viable population size.

- Investigation of the impacts of dieback disease and control techniques on Acacia vassalii and its habitat.

- The impact of changes in flooding regime in the habitat.

Action:	Increase biological and ecological information

Responsibility:	DEC (Science Division, Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$10,000 per year

#### 12.	Develop a translocation proposal

Translocation may be deemed desirable for the conservation of this species if surveys fail to locate new populations. A translocation proposal will be developed and suitable translocation sites selected. Information on the translocation of threatened plants and animals in the wild is provided in DEC's Policy Statement No. 29 Translocation of Threatened Flora and Fauna (CALM 1995), and the Australian Network for Plant Conservation translocation guidelines (Vallee et al 2004). All translocation proposals require endorsement by DEC’s Director of Nature Conservation. Monitoring of translocations is essential and will be included in the timetable developed for the Translocation Proposal.

Action:	Develop a translocation proposal

Responsibility:	DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:	$5,000 in year 4

#### 13.	Develop and implement a fire management strategy

Fire will be prevented from occurring in the habitat of populations, except where it is being used experimentally as a recovery tool. A fire response strategy will be developed that recommends fire frequency, intensity, season, and control measures.

Action:	Develop a fire management strategy

Responsibility:	DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$10,000 in first year and $2,000 in subsequent years

#### 14.	Undertake surveys

It is recommended that areas of potential suitable habitat be surveyed for the presence of Acacia vassalii during the flowering period in June to August.

All surveyed areas will be recorded and the presence or absence of the species documented to increase survey efficiency and reduce unnecessary duplicate surveys. Where possible volunteers from the local community, Landcare groups, wildflower societies and naturalists clubs will be encouraged to be involved.

Action:	Undertake surveys

Responsibility:	DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$5,000 in years 1, 3 and 5

#### 15.	Map habitat critical to the survival of Acacia vassalii

It is a requirement of the Environment Protection and Biodiversity Conservation Act 1999 (EPBC) (Section 207A) that spatial data relating to critical habitat be determined. Although critical habitat to the survival of the species is alluded to in Section 1, it has not yet been mapped and will be addressed under this action. If additional populations are located, then habitat critical to the survival of the species will be determined and mapped for these locations also.

Action:	Map habitat critical to the survival of Acacia vassalii

Responsibility:	DEC (SCB, Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:	$6,000 in year 2

16.	Undertake liaison with land managers and indigenous communities

Staff from DEC’s Moora and Central Wheatbelt Districts will liaise with appropriate land managers to ensure that populations of Acacia vassalii are not accidentaly damaged or destroyed. Indigenous consultation will take place to determine if there are any issues or interests in areas that are habitat for A. vassalii.

Action:	Undertake liaison with land managers and indigenous communities

Responsibility:	DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$2,000 per year

#### 17.	Promote awareness

The importance of biodiversity conservation and the protection of Acacia vassalii will be promoted to the public. This will be achieved through an information campaign using local print and electronic media and by setting up poster displays. Formal links with local naturalist groups and interested individuals will also be encouraged.

Action:	Promote awareness

Responsibility:	DEC (Moora and Central Wheatbelt Districts, SCB, Strategic Development and Corporate Affairs Division) through the MDTFRT and CWDTFRT

## Cost:	$4,000 in year 1 and $2,000 in years 2-5

#### 18.	Review this plan

If Acacia vassalii is still ranked as Critically Endangered at the end of the five-year term of this plan, the need for further recovery actions, or a review of this plan will be assessed and a revised plan prepared if necessary.

Action:	Review this plan

Responsibility:	DEC (SCB, Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT

Cost:		$3,000 in year 5

Table 4. Summary of Recovery Actions

| Recovery Action | Priority | Responsibility | Completion Date |
| --- | --- | --- | --- |
| Coordinate recovery actions | High | DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | Ongoing |
| Install DRF markers | High | DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | 2011 |
| Conduct weed control | High | DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | Ongoing |
| Ensure long-term protection of habitat | High | DEC (Moora and Central Wheatbelt Districts, Land Acquisition Branch); Department of Planning and Infrastructure (DPI); Department of Mines and Petroleum (DOMP), through the MDTFRT and CWDTFRT | Ongoing |
| Undertake regeneration trials | High | DEC (Science Division, Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | 2015 |
| Deter access | High | DEC (Central Wheatbelt District), Shire of Wongan-Ballidu, through the CWDTFRT | 2012 |
| Monitor populations | High | DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | Ongoing |
| Collect propagation material | High | DEC (Moora and Central Wheatbelt Districts, TFSC), BGPA through the MDTFRT and CWDTFRT | 2015 |
| Undertake rabbit control | Medium | DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT; relevant land managers | Ongoing |
| Remove rubbish from Subpopulation 6a | Medium | DEC (Central Wheatbelt District) through the CWDTFRT | 2011 |
| Increase biological and ecological information | High | DEC (Science Division, Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | 2015 |
| Develop a translocation proposal | Medium | DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | Ongoing |
| Develop and implement a fire management strategy | High | DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | Developed by 2011 with implementation ongoing |
| Undertake surveys | High | DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | Ongoing |
| Map habitat critical to the survival of Acacia vassalii | High | DEC (SCB, Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | 2012 |
| Undertake liaison with land managers and indigenous communities | Medium | DEC (Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | Ongoing |
| Promote awareness | Medium | DEC (Moora and Central Wheatbelt Districts, SCB, Strategic Development and Corporate Affairs Division) through the MDTFRT and CWDTFRT | Ongoing |
| Review this plan | Medium | DEC (SCB, Moora and Central Wheatbelt Districts) through the MDTFRT and CWDTFRT | 2015 |

#### 4.	TERM OF PLAN

This plan will operate from November 2010 to October 2015 but will remain in force until withdrawn or replaced. If the species is still ranked Critically Endangered after five years, the need for further recovery actions will be determined.

#### 5.	references

Brown, A., Thomson-Dans, C. and Marchant, N. (Eds). (1998) Western Australia’s Threatened Flora. Department of Conservation and Land Management, Western Australia.

Collins, J. (2009) Threatened Flora of the Western Central Wheatbelt, Department of Environment and Conservation.

Department of Conservation and Land Management (1992) Policy Statement No. 44 Wildlife Management Programs. Department of Conservation and Land Management, Western Australia.

Department of Conservation and Land Management (1994) Policy Statement No. 50 Setting Priorities for the Conservation of Western Australia’s Threatened Flora and Fauna. Department of Conservation and Land Management, Western Australia.

CALM (1995) Policy Statement No. 29 Translocation of Threatened Flora and Fauna. Department of Conservation and Land Management, Western Australia.

Government of Australia (1999) Environment Protection and Biodiversity Conservation Act.

Maslin, B.R. (1978) Studies in the genus Acacia (Mimosaceae) - 7: The taxonomy of some diaphyllodinous species. Nuytsia 2(4): 200-219.

Maslin, B.R. (2001) Acacia. Flora of Australia 11A: 1-605. Australian Biological Resources Study, Canberra.

Smith M.G. (2010) Declared Rare and Priority Flora List for Western Australia. Department of Environment and Conservation, Perth, Western Australia.

Vallee, L., Hogbin T., Monks L., Makinson B., Matthes M. and Rossetto M. (2004) Guidelines for the Translocation of Threatened Australian Plants. Second Edition. The Australian Network for Plant Conservation. Canberra, Australia.

Western Australian Herbarium (1998−) FloraBase − The Western Australian Flora. Department of Environment and Conservation. http://florabase.dec.wa.gov.au/.

World Conservation Union (1994) IUCN Red List Categories prepared by the IUCN Species Survival Commission, as approved by the 40th Meeting of the IUCN Council. Gland, Switzerland.

World Conservation Union (2001) IUCN Red List Categories: Version 3.1. Prepared by the IUCN Species Survival Commission. IUCN, Gland, Switzerland and Cambridge, UK.

### 6.	Taxonomic description

### Acacia vassalii

Maslin, B.R. (1978) Studies in the genus Acacia (Mimosaceae) - 7: The taxonomy of some diaphyllodinous species. Nuytsia 2(4), 200-219.

Shrub (further details unknown); branches terete, very obscurely ribbed, densely tomentose towards apices but becoming glabrous with age; epidermis grey, finely longitudinally fissured (exposing a smooth red bark beneath). Stipules deciduous with age, very narrowly triangular, 1-2 mm long, scarious, ciliolate, otherwise glabrous, light brown and connate near base when very young (ie on new shoots) but becoming darker and separated (laterally displaced) with age. Phyllodes spreading to ascending, rather distant, slightly horizontally flattened (i.e. diaphyllodinous), + plano-convex in cross section, sometimes medially sulcate above when dry, narrowly oblong but tapered towards base in plane view, 4-8 mm long, ca. 1 mm wide, straight or gently arched upwards and always prominently uncinate (thus sometimes producing a shallowly sigmoid outline), finely puberulous to glabrescent, obscurely finely wrinkled when dry; nervature very obscure, principal nerves 3 (2 marginal, 1 central abaxially), nerveless on adaxial surface; apex rostellate, apiculum ca. 0.3 mm long and light brown; pulvinus ca. 0.5 mm long, orange. Gland (often absent) situated on distal 1/3 of upper surface of phyllode, circular, 0.2 mm diam., lip not raised. Inflorescences simple, 1 per node; peduncles 3-4.5 mm long, glabrous or glabrescent; basal peduncular bracts persistent, solitary, triangular to oblong, concave, slightly curved, + 0.5 mm long, ciliolate, sometimes sparsely puberulous abaxially; flower heads yellow, globular, with 15-16 flowers. Bracteoles spathulate, 0.5 mm long; claws linear, + equalling laminae in length; laminae ovate, inflexed, slightly concave, puberulous abaxially. Flowers 5-merous; calyx + 1/3 length of corolla, divided for 1/4 its length into + oblong ciliolate lobes which are slightly inflexed at apex, tube very obscurely 5-nerved a little angular when dry and + sparsely puberulous; petals 1 mm long, connate for 2/3 their length, glabrous, 1-nerved; ovary sessile, glabrous. Legumes and seeds not seen.

SUMMARY OF RECOVERY ACTIONS AND INDICATIVE COSTS

|  | Year 1 |  |  | Year 2 |  |  | Year 3 |  |  | Year 4 |  |  | Year 5 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Recovery Action | DEC | Other | Ext. | DEC | Other | Ext. | DEC | Other | Ext. | DEC | Other | Ext. | DEC | Other | Ext. |
| Coordinate recovery actions | 3000 | 1000 | 2000 | 3000 | 1000 | 2000 | 3000 | 1000 | 2000 | 3000 | 1000 | 2000 | 3000 | 1000 | 2000 |
| Install DRF markers | 1500 |  | 1500 |  |  |  |  |  |  |  |  |  |  |  |  |
| Conduct weed control | 3000 |  | 3000 | 3000 |  | 3000 | 3000 |  | 3000 | 3000 |  | 3000 | 3000 |  | 3000 |
| Ensure long-term protection of habitat | 3000 |  |  | 3000 |  |  | 3000 |  |  | 3000 |  |  | 3000 |  |  |
| Undertake regeneration trials | 5000 |  | 2000 | 1000 |  | 1000 | 5000 |  | 2000 | 1000 |  | 1000 | 1000 |  | 1000 |
| Deter access | 1000 |  | 4000 | 1000 |  | 4000 |  |  |  |  |  |  |  |  |  |
| Monitor populations | 6000 |  | 4000 | 6000 |  | 4000 | 6000 |  | 4000 | 6000 |  | 4000 | 6000 |  | 4000 |
| Collect propagation material | 2000 | 1000 | 2000 | 2000 | 1000 | 2000 | 2000 | 1000 | 2000 | 2000 | 1000 | 2000 | 2000 | 1000 | 2000 |
| Undertake rabbit control | 3500 |  | 3500 |  |  |  | 3500 |  | 3500 |  |  |  | 3500 |  | 3500 |
| Remove rubbish from Subpopulation 6a | 2500 |  | 2500 |  |  |  |  |  |  |  |  |  |  |  |  |
| Increase biological and ecological information | 5000 |  | 5000 | 5000 |  | 5000 | 5000 |  | 5000 | 5000 |  | 5000 | 5000 |  | 5000 |
| Develop a translocation proposal |  |  |  |  |  |  |  |  |  | 2500 |  | 2500 |  |  |  |
| Develop and implement a fire management strategy | 6000 |  | 4000 | 1000 |  | 1000 | 1000 |  | 1000 | 1000 |  | 1000 | 1000 |  | 1000 |
| Undertake surveys | 3000 | 1000 | 1000 |  |  |  | 3000 | 1000 | 1000 |  |  |  | 3000 | 1000 | 1000 |
| Map habitat critical to the survival of Acacia vassalii |  |  |  | 2000 |  | 4000 |  |  |  |  |  |  |  |  |  |
| ##### Undertake liaison with land managers and indigenous communities | 1000 |  | 1000 | 1000 |  | 1000 | 1000 |  | 1000 | 1000 |  | 1000 | 1000 |  | 1000 |
| ##### Promote awareness | 2000 |  | 2000 | 2000 |  |  | 2000 |  |  | 2000 |  |  | 2000 |  |  |
| ##### Review this plan |  |  |  |  |  |  |  |  |  |  |  |  | 1500 |  | 1500 |
| ##### Total | 47500 | 3000 | 37500 | 30000 | 2000 | 27000 | 37500 | 3000 | 24500 | 29500 | 2000 | 21500 | 35000 | 3000 | 25000 |
| ## Yearly Total | 88,000 |  |  | 59,000 |  |  | 65,000 |  |  | 53,000 |  |  | 63,000 |  |  |

Ext. = External Funding (funding to be sought), Other = funds contributed by other agencies, volunteer input and BGPA in-kind contribution.

Total DEC:	$179,500

Total Other:	$13,000

Total External Funding:	$135,500

Total Costs: 	$328,000

### EXACT LOCATION OF POPULATIONS OF ACACIA VASSALII (NOT FOR PUBLICATION)

| Pop | Location | Vesting | Purpose | Manager | Latitude | Longitude |
| --- | --- | --- | --- | --- | --- | --- |
| 1a. | Wongan Hills townsite on a block of uncleared bushland Town Location 176 (Lot 443). East side of Wilding Rd, School Reserve No. 22526. | DPI | School-site |  | 30 53’ 23” | 116 43’ 29” |
| 1b. | Wongan Hills townsite on a block of uncleared bushland Town Location 176 (Lot 443). On road verge south side of Johnston St, 50-200 m east of junction with Wilding Rd, and 10 m from sealed surface on edge of roadside clearing. | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu | 30 53’ 23” | 116 43’ 29” |
| 1c. | Wongan Hills townsite, Lot 173, on corner of Wandoo Cr and Airport Rd, extending on east side of Airport Rd and into bush north of Wandoo Cr along drainage line. | Non vested | UCL |  | 30 53’ 10” | 116 43’ 40” |
| 2a. | 7.5 to 12.5 km south of Bindi Bindi, on the east side of the Bindi Bindi-Toodyay Rd. Shire of Moora road reserve. | Shire of Moora | Road reserve | Shire of Moora | 30 43’ 06” | 116 23’ 22” |
| 2b. | 7.5 to 12.5 km south of Bindi Bindi, on the east side of the Bindi Bindi-Toodyay Rd. Westrail rail reserve, between 104km and 110km markers on Bolgart-Miling Line. | Public Transport Authority | Rail reserve | WestNet Rail | 30 42’ 10” | 116 23’ 21” |
| 2c. | Rail reserve adjacent to Bindi Bindi-Toodyay Road. Ca. 10.2 to 11.3 km south of Bindi Bindi. East side of road in E+W side of railway reserve. South of the creek and north of Gabalong East Road. | Public Transport Authority | Rail reserve | WestNet Rail | 30 42’ 51” | 116 23’ 21” |
| 2d. | Railway siding. Gabalong West Road., at intersection with Bindi Bindi-Toodyay Road. North and south sides of road. Ca. 11.5 km south of Bindi Bindi. | Public Transport Authority | Rail reserve | WestNet Rail | 30 43’ 21” | 116 23’ 13” |
| 2e. | Rail reserve adjacent to Bindi Bindi-Toodyay Road. Ca. 11-13 km south of Bindi Bindi. East side of road on E+W sides of railway track. | Public Transport Authority | Rail reserve | WestNet Rail | 30 43’ 45” | 116 23’ 06” |
| 2f. | Gabalong East Road, ca. 200 m east of intersection with Bindi Bindi-Toodyay Road. North and south sides of road. | Shire of Moora | Road reserve | Shire of Moora | 30 43’ 16” | 116 23’ 30” |
| 2g. | Gabalong Road East, west side of railway track. | Public Transport Authority | Rail reserve | WestNet Rail | 30 42’ 48” | 116 23’ 18” |
| 3. | 13.5 km south of Bindi-Bindi on the west side of the Bindi-Bindi - Piawaning Road. Between private property and Shire of Moora road verge. | Shire of Moora | Road reserve | Shire of Moora | 30 44’ 27” | 116 23’ 11” |
| 4. | Lots 598 and / or Lot 599 Korralling Way, Wongan Hills in uncleared townsite Lots between Korralling Street and Manmanning Road. | DPI | UCL |  | 30 53’ 53” | 116 43’ 25” |
| 5a. | 5.5 to 6.8 km north of Carot Well Rd on Masons Rd, north east of Watheroo. East and west sides of road. | Shire of Moora | Road reserve | Shire of Moora | 30 12’ 51” | 116 16’ 16” |
| 5b. | Vict. Loc. No. 8827 (or 8844), 5.5 to 6.8 km north of Carot Well Rd on Masons Rd, north east of Watheroo. | Freehold | Private Property | Landowners | 30 12’ 51” | 116 16’ 16” |
| 5c. | Jocks Well Nature Reserve (20025). Along south side of reserve, from road verge heading west along old firebreak (boundary of PP Lot 8827-5b). | Conservation Commission of WA | Conservation of Flora and Fauna | DEC | 30 12’ 18” | 116 15’ 58” |
| 6a. | Wongan Hills townsite, on private property Grant No. 486, adjacent to water supply Reserve No. 24423, near base of radio tower support cables. | Shire of Wongan-Ballidu | Municipal Purposes | Shire of Wongan-Ballidu | 30 53’ 37” | 116 42’ 47” |
| 6b. | Wongan Hills townsite, on north eastern side of Ellis St, just south of Wongan Grant No. 486, on UCL adjacent to water supply Reserve No. 24423. | Non vested | UCL | Shire of Wongan-Ballidu | 30 53’ 50” | 116 42’ 47” |
| 6c. | Wongan Hills townsite, on north eastern side of Ellis St, just south of Wongan Grant No. 486, ca. 80 m from Hospital Rd and directly opposite boundary fence between Lots 559 and 560. Shire of Wongan-Ballidu road verge. | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu | 30 53’ 50” | 116 42’ 20” |
| 6d. | Wongan Hills townsite, on western side of Ellis St, in undeveloped Lot 559 near fence line, ca. 80 m from Hospital Rd. – cleared | Freehold | Private Property | Landowners | 30 53’ 50” | 116 42’ 05” |
| 6e. | Wongan Hills townsite, on western side of Ellis St, in undeveloped Lot 560 near fence line, ca. 80 m from Hospital Rd. – cleared | Freehold | Private Property | Landowners | 30 53’ 55” | 116 42’ 05” |
| 7. | Reserve No. 36175 (Unvested, C class, Govt Req’ts, 43.726ha). Eastern side of Wongan Hills townsite, on both sides of a dirt track that runs south from Melbourne Road, 150 m east from intersection of Melbourne & Pioneer Rds. | DPI | Government Requirements | DPI | 30 53’ 17” | 116 44’ 24” |
| 8a. | Koobabbie Farm, ca 25 km SE of Coorow. South-east corner of Vict. Loc. 8776, near Teasdale Rd. From the very south-east corner, walk west for ca 750 m. | Freehold | Private Property | Landowners | 29 58’ 58” | 116 17’ 22” |
| 8b. | Teasdale Road, 5.3-6.7 km north from junction with Buntine-Marchagee Road. Adjacent to Koobabbie Farm (Loc 8776). Ca. 25 km southeast of Coorow. | Shire of Moora | Road reserve | Shire of Moora | 29 58’ 58” | 116 17’ 14” |
| 9. | Garrong Homestead Railway crossing, ca. 4.8 km south of Bindi Bindi, adjacent to Bindi Bindi-Toodyay Road. Plants are located on both side of the track (4.9-6 km). | Public Transport Authority | Rail reserve | WestNet Rail | 30 40’ 07” | 116 22’ 29” |
| 10a. | Railway reserve adjacent to Summers East Road. East and west sides of railway track. 6.9 km south of Bindi Bindi, along Bindi Bindi-Toodyay Road. North and south of Garrong crossing. | Public Transport Authority | Rail reserve | WestNet Rail | 30 41’ 04” | 116 22’ 58” |
| 10b. | Railway reserve, adjacent to Summers East Road. North and south of Garrong crossing on the east and west sides of the track. | Public Transport Authority | Rail reserve | WestNet Rail | 30 41’ 19” | 116 23’ 03” |
| 11a. | Railway reserve, north of King Road crossing, near railway 104 marker. | Public Transport Authority | Rail reserve | WestNet Rail | 30 43’ 48” | 116 23’ 04” |
| 11b. | Railway reserve, north of King Road crossing, near railway 104 marker. | Public Transport Authority | Rail reserve | WestNet Rail | 30 43’ 56” | 116 23’ 02” |
| 12. | Railway reserve, north of Calingiri near the railway 62 marker. | Public Transport Authority | Rail reserve | WestNet Rail | 31 05’ 00” | 116 26’ 23” |
| 13. | Waddington-Wongan Hills Road, north and south verges. Ca. 29 km west of Wongan Hills. | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu | 30 50’ 28” | 116 28’ 41” |
| 14. | Moonijin West Road, north verge. Ca. 5.8 km west of junction with Sewell Road. Ca. 25 km east of Wongan Hills. | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu | 30 54’ 32” | 116 55’ 15” |
| 15. | Moonijin West Road, north verge. Ca. 2.3 km west of junction with Sewell Road. Ca. 25 km east of Wongan Hills. | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu | 30 54’ 47” | 116 57’ 28” |
| 16. | Moonijin West Road, south verge. Ca. 1.3-1.4 km west of junction with Sewell Road. Ca. 25 km east of Wongan Hills. | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu | 30 54’ 49” | 116 57’ 02” |
| 17. | Moonijin West Road, south verge. Ca. 0.1-0.4 km west of junction with Sewell Road. Ca. 25 km east of Wongan Hills. | Shire of Wongan-Ballidu | Road reserve | Shire of Wongan-Ballidu | 30 54’ 49” | 116 58’ 49” |

# Note: Populations 10 and 11 may be the same as Population 2 and need resurveying to determine if they need to be deleted.