Recovery Plan for Acanthocladium dockeri

(Spiny Daisy)

2013

A. Clarke, M.A. Robertson & A. Pieck

Department of Environment,

Water and Natural Resources

Northern Areas Council

Copyright 2012	The Chief Executive Officer, Department of Environment, Water and Natural Resources

ISBN 978-0-9870538-3-1

This publication is copyright. Apart from any fair dealing for the purposes of private study, research, criticism or review as permitted under the Copyright Act 1968, no part of this publication may be reproduced, stored in a retrieval system or transmitted in any form or by any means, electronic, photocopying or other, without the prior permission of the Chief Executive Officer, Department of Environment, Water and Natural Resources.

Disclaimer

The opinions expressed in this document are the views of the Recovery Team and do not necessarily reflect those of the Department of Environment, Water and Natural Resources.

This recovery plan sets out the actions necessary to stop the decline of, and support the recovery of, the listed threatened species or ecological community. The Australian Government is committed to acting in accordance with the plan and to implementing the plan as it applies to Commonwealth areas.

The plan has been developed with the involvement and cooperation of a broad range of stakeholders, but individual stakeholders have not necessarily committed to undertaking specific actions. The attainment of objectives and provision of funds may be subject to budgetary and other constraints affecting the parties involved. Proposed actions may be subject to modification over the life of the plan due to changes in knowledge.

Citation

Clarke, A., Robertson, M.A. and Pieck, A. (2013). Recovery Plan for Acanthocladium dockeri (Spiny Daisy).  Department of Environment, Water and Natural Resources, Clare, South Australia.

A Recovery Plan prepared in accordance with the Commonwealth Environment Protection and Biodiversity Conservation Act 1999 (EPBC Act).

Cover Photo: Acanthocladium dockeri planted at the Laura Parklands (A. Clarke, May 2005).

Table of Contents

PART 1: Species Information……………………………………..1

1.1 Species description	1

1.2 Conservation status	1

1.3 Distribution	2

1.4 Habitat that is critical to the survival of the species	5

1.5 Populations	5

1.6 Biology and ecology relevant to threatening processes	7

1.7 Identification of threats	7

1.8 Areas and subpopulations under threat	11

PART 2: Recovery Program……………………………………..12

2.1 Past and Current Management Actions	12

2.2 Recovery objectives and timelines	13

2.3 Performance criteria	13

2.4 Evaluation of this recovery plan	14

2.5 Recovery Actions	14

2.6 Management Practices	20

2.7 Costs, duration and responsibilities	20

2.8 Resource allocation	23

2.9 International obligations	23

2.10 Affected interests	23

2.11 Role and interests of indigenous people	24

2.12 Benefits to other species/ecological communities	24

2.13 Social and economic impacts	25

Acknowledgments………………………………………………...25

References…………………………………………………………26

APPENDIX 1: List of current regional, state and nationally based stakeholders in

the management of A. dockeri…………………………………………………………..28

APPENDIX 2: Native plant species occurring with Acanthocladium dockeri at the

six naturally occurring sites.……………....….………………………………………..29

APPENDIX 3: Exotic plant species occurring with Acanthocladium dockeri at the

six naturally occurring sites……….…………………………………………………...31

APPENDIX 4: Summary of all Acanthocladium dockeri plantings..…………………33

Figures

Figure 1.  Distribution of historical and extant locations of Acanthocladium dockeri	3

Figure 2.  Distribution of extant locations of Acanthocladium dockeri	4

Tables

Table 1.  Area occupied by Acanthocladum dockeri populations in 2007	6

Table 2.  Identified threats to the recovery of A. dockeri.	8

Table 3.  Duration, responsibilities and estimated costs of recovery actions	21

Plates

Plate 1. Acanthocladium dockeri in flower	1

Abbreviations

DEH	Department of Environment and Heritage, South Australia 
(now DEWNR)

DENR	Department of Environment and Natural Resources, South Australia (previously DEH, now DEWNR)

DEWNR	Department of Environment, Water and Natural Resources, South Australia (previously DENR)

DPTI		Department for Planning, Transport and Infrastructure, South Australia

EPBC Act 	Environment Protection and Biodiversity Conservation Act 1999

IUCN		International Union for the Conservation of Nature

NRM		Natural Resource Management

OEH		Office of Environment and Heritage, New South Wales

TPAG		Threatened Plant Action Group

# PART 1: Species Information

## 1.1 Species description

Acanthocladium is a monotypic genus of the Asteraceae (Compositae in Jessop & Toelken 1986). Its single representative, the Spiny Daisy, Acanthocladium dockeri (also known as spiny everlasting) is a low shrub to about half a metre in height with spindly branches that end in a ‘’ shaped pair of spines. It is whitish grey in colour due to the fine pale-grey ‘felt’ that covers the small oval-shaped leaves and the branches. The flowers are small and yellow, with grey felted bracts and lack the ring of showy ‘ray’ petals that is characteristic of many daisy species. Acanthocladium dockeri has a well-developed, woody perennial root system that suckers readily. Further taxonomic description can be found in Jessop & Toelken (1986, pp. 1493-4) and Leigh et al. (1994, pp. 154-5).

Plate 1:  Acanthocladium dockeri in flower (Photo: A. Everaardt)

## 1.2 Conservation status

Acanthocladium dockeri has been transferred from listed as ‘Presumed Extinct’ to ‘Critically Endangered’ under the Commonwealth’s Environment Protection and Biodiversity Conservation Act 1999 (EPBC Act); it is listed as “Endangered” under the SA National Parks and Wildlife Act 1972, and “Presumed Extinct” under the NSW Threatened Species Conservation Act 1995. The species is “Critically Endangered” by International Union for the Conservation of Nature (IUCN) criteria CRB1 & CRB2, due to its limited area of occupancy (less than 10 km2), severely fragmented subpopulations, its presence in vulnerable habitats and its inferred continuing decline (IUCN 2001).

It should be noted that in the context of this recovery plan, the IUCN definitions are used for “population” (the species in its entirety) and “subpopulation” (a group of individuals that have little or no gene flow with the rest of the population) (IUCN 2001).

## 1.3 Distribution

Acanthocladium dockeri was first recorded by Dr H. Beckler from the Burke and Wills expedition, in 1860, near the Darling River in Central-western New South Wales (Davies 1992). The species was not recorded again until 1910, when herbarium specimens were collected at the Overland Corner on the Murray River in South Australia (Figure 1) (Davies 1992). By 1992, there had been no further records of this species, despite searching of known localities, and the species was believed to be extinct (Davies 1992). It is likely that rabbits and sheep have degraded former habitats, while river regulation and irrigation developments have also transformed these districts since the historical collections. In 1999, a subpopulation of Spiny Daisy was discovered at Thornlea near Laura, in the Mid-North of South Australia (Jusaitis and Bond 1999). A further five subpopulations have since been located in the region (Figure 1): “Rusty Cab” and Yangya to the east of Laura; one near Hart, approximately 65 km to the south; the fourth at Telowie, north of Port Pirie (Jusaitis 2007b) and finally the most recent, discovered 8 kms east of Melrose in 2012 (Rees 2012a). The Hart, Melrose and three Laura subpopulations occur in remnant native grassland, while the Telowie subpopulation occurs in a remnant shrubland. Precise locations are recorded in the Biological Database of SA maintained by the Department of Environment, Water and Natural Resources (DEWNR).

Seven translocation sites have been established for education and awareness purposes; six in public gardens and the seventh (sourced from all natural clones except Melrose) at an electricity substation on the outskirts of Clare. The six public gardens are the Laura Parklands (Thornlea clone), the Arid Lands Botanic Gardens in Port Augusta (Hart clone), Hart Field Day Site (Hart clone), the Mid-North Plant Diversity Nursery in Blyth (Hart clone), the Adelaide Botanic Gardens and the Australian National Botanic Gardens in Canberra (Hart and Thornlea clones). These education sites have not been shown in Figures 1 and 2.

Another 10 new translocation sites, including a mixed-clone translocation, have been set up in areas of relatively natural habitat to provide back-up for the natural extant subpopulations (Figures 1 and 2). These will be considered established subpopulations of the species when they are self-sustaining, i.e. they proliferate naturally. Appendix 4 lists these translocations and their sources. A population of the “Telowie” genotype was established in Mount Remarkable National Park in 2005, representing the only population of this species within a conservation reserve. Four of the translocation sites are on private property, three on land managed by local government, and two on roadsides. An eleventh translocation was set up on private property but the plants did not survive.

There is also the possibility that some illicit translocation has occurred without the knowledge of the Spiny Daisy Recovery Team. This is to be discouraged.

## 1.4 Habitat that is critical to the survival of the species

Knowledge of the habitat critical to the survival of Acanthocladium dockeri is mainly based on that of known extant subpopulations. Specific information on the historic habitat of the species is limited to notes included with herbarium specimens (low sand hills near Darling River and Overland Corner, River Murray) and soil attached to the roots of one specimen (reddish sand). This information suggests that the species may have occurred in landscapes of a different soil type and rainfall from those currently occupied.

Habitat of the Hart, Laura and Melrose subpopulations of A. dockeri is remnant grassland on low hills and plains in the Mid-North of South Australia. The Melrose and three Laura subpopulations are found at 270 – 350 m altitude, and the Hart site at 180 m. Soils at the Laura and Hart sites are light brown light clay to clay loam; pH approximately 7.4 (slightly alkaline) with very low salinity (Jusaitis, DEWNR, pers. comm. 2002). However, the Telowie subpopulation occurs within a remnant shrubland, with sandy loam soils (Jusaitis 2007b), at a much lower altitude (60 m). As yet no soil description has been recorded for the Melrose site. The climate of all the extant subpopulation sites is typically Mediterranean, with cool, wet winters and hot, dry summers (average annual rainfall 426 mm at Thornlea, 429 mm at Blyth, 450 mm at Telowie and 350-400 mm east of Melrose).

All known extant subpopulations of A. dockeri occur on narrow road reserves that have been repeatedly disturbed in the past. The main indigenous plant species occurring with A. dockeri at the Hart and 3 Laura sites are: Scented Mat-rush (Lomandra effusa), Spear Grasses (Austrostipa spp.) and Wallaby Grasses (Rytidosperma spp.) and various native forbs (Rees 2012a). The Melrose site is predominantly Umbrella Grass (Enteropogon acicularis) with Spear Grasses (Austrostipa spp.), Wallaby Grasses (Rytidosperma spp.), some chenopods and forbs. The Telowie site contains many species not present at the five other sites (Rees 2012a); it is a degraded shrubland dominated by Sweet Bursaria (Bursaria spinosa subsp. spinosa), Umbrella Bush (Acacia ligulata) and Mealy Saltbush (Rhagodia parabolica) (Jusaitis 2007b). Both types of habitat have largely been cleared for winter cereal cropping throughout the region. See Appendix 2 for a full list of indigenous plant species found at all natural sites.

As this species is critically endangered, with a limited distribution, all known habitat in which Acanthocladium dockeri occurs, including established translocations in natural habitat, should be considered to be habitat critical to the survival of this species. These areas have been mapped and are presented in Figure 2. Whilst some searching for additional subpopulations has taken place in the past, there is the possibility that the species may still exist in the historic locations. If new subpopulations are found the habitat in which they occur will be considered habitat critical to survival.

## 1.5 Populations

All six naturally occurring subpopulations, representing the six known genotypes, are critical for the species’ survival, due to the limited genetic variation within the species. All known subpopulations of Acanthocladium dockeri occur on roadside verges in the Mid-North of South Australia (Figure 2) and are surrounded by agricultural land. The three subpopulations east of Laura occur within a distance of 4 km of each other (maximum of 7.5 km between sites). The fourth subpopulation occurs near Hart, approximately 65 km to the south, between a major sealed road and a disused rail reserve. The Telowie subpopulation is located approximately 9 km north of Nelshaby, it is approximately 30 km north-west of its nearest neighbouring Laura subpopulation (Jusaitis 2007b). The Melrose subpopulation is the most northerly site, being 8 kms ENE of Melrose, and 31 kms NE of its nearest site, Telowie. The largest subpopulation (Yangya) occupies both road verges for more than 300 metres, while all other subpopulations occupy less than 75 m along the road verge. The verges have a width of five metres or less.

Population monitoring surveys have been set up to occur annually. Due to the clonal and suckering nature of the species, monitoring is focused on measuring the area of occupancy and estimating the density of plants (individuals or ramets) at each site. As the Yangya subpopulation occurs on both the north and south verges of Yangya Road, for monitoring purposes it has been split into two separate survey sites: Yangya South and Yangya North. Since it is very difficult to accurately count the number of ramets at the Hart site, due to the high density of the A. dockeri plants, monitoring at this site has focused on estimating cover. For more details on the monitoring technique see the Acanthocladium dockeri Monitoring Plan (DEH 2005b).

Results from population monitoring conducted in January/February 2007 showed density of A. dockeri ramets was typically low, ranging from 0.375 per m2 at Yangya South to 7 at Rusty Cab. The average percentage cover at the Hart site was 77.75% with a standard error of 9.2.

Table 1: Area occupied and size of known A. dockeri subpopulations in 2007

| Site | Length (m) | Average width (m) | Total (m2) | Average density / m2 | Estimated Total no. plants |
| --- | --- | --- | --- | --- | --- |
| Yangya North | 320 | 3.51 | 1123.2 | 1.42 | 1600 |
| Yangya South | 361 | 2.39 | 862.79 | 0.37 | 323 |
| Thornlea | 64.5 | 14.04 | 905.58 | 2.85 | 2581 |
| Rusty Cab | 24.5 | 4.76 | 116.62 | 7.05 | 822 |
| Hart | 70.4 | 23.03 | 1621.31 |  | NA |
| Telowie | 17.4 | 5 | 87.5 | 1.1 | 96 |
|  |  | Total | 4717 (0.47ha) |  | 5422 |

The total number of plants at each site was estimated by measuring the average density of A. dockeri within the survey quadrats and extrapolating this over the whole site. The total area of occupancy of A. dockeri in 2007 was 0.47 ha compared with 0.33 ha in 2005 and estimated 0.34 ha in 2001 (Robertson 2002). The 2007 figure includes the recently discovered Telowie subpopulation, however this site only accounts for 1.85% of the overall population. The area of occupancy in 2011 was similar; however the density of plants was greater, possibly due to relatively high summer rainfall. Since the Melrose site was not discovered until 2012 its area of occupancy has not been accurately measured.

In addition to annual population monitoring, a permanently pegged photo point site consisting of ten contiguous, one square metre plots has been monitored at each subpopulation. For the Yangya, Thornlea and Hart subpopulations, monitoring has occurred since 2000. Monitoring of the Rusty Cab subpopulation commenced after the site’s discovery in 2001. Density has increased slightly at the Rusty Cab, Thornlea, Hart and Yangya sites. Monitoring has commenced at the Telowie site following its recent discovery. Future monitoring will include the Melrose site.

## 1.6 Biology and ecology relevant to threatening processes

Spiny Daisy is a rather inconspicuous shrub, generally less than one metre tall, and its known distribution is within an area of agricultural production where the majority of the native vegetation has been cleared. The six naturally occurring subpopulations are isolated from each other. Each subpopulation reproduces clonally and while each subpopulation is genetically distinct, no genetic variation has been detected within subpopulations (Jusaitis & Adams 2005b). The predominant form of plant proliferation appears to be vegetative spread, via root suckering (Jusaitis & Bond 1999). Seed production is negligible and the few seeds that have been found characteristically produce a high proportion of abnormal seedlings with a low survival rate (Jusaitis 2008). No seedlings have been observed in the field and sexual reproduction appears to be limited by pollen viability (Jusaitis & Adams 2005b). To an untrained observer, this species may resemble a weed and therefore may have been specifically targeted for eradication in the past.

Spiny Daisy appears to respond well to fire. Jusaitis (2007a) studied the re-growth at the Rusty Cab site following a wildfire in 2001. New shoots emerged from below-ground within seven weeks, and from above-ground stems that not been fatally singed. Flowers were visible within a year and plant density stabilised within two years. Seed production did not increase.

## 1.7 Identification of threats

The threats to the survival of A. dockeri are identified in Table 2 and addressed in more detail below.

Table 2: Identified threats to the recovery of Acanthocladium dockeri

| Threats | Threat to Short-term Survival | Threat to Long-term Survival |
| --- | --- | --- |
| Competition from weeds | High | High * |
| Herbivory | High | High* |
| Lack of formal protection | Medium | High* |
| Small, isolated populations | Medium | High |
| Adjoining land-use | Medium | Medium* |
| Lack of genetic diversity | Low | High |
| Inappropriate revegetation | Low | Medium* |
| Lack of sexual reproduction | Low | High |
| Lack of knowledge | Low | Medium |
| Climate change | Low | Unknown- potentially high |

* Threats posed by these factors in the long term could be high; however the appropriate management actions in the short to medium-term may be able to reduce the threat of these factors in the longer term.

### 1.7.1 Weed competition

The most dominant exotic annual weed at all sites is Bearded Oat (*Avena barbata). Salvation Jane (*Echium plantagineum) is a significant weed at all sites except Telowie. The main perennial weed species are Wild Sage (*Salvia verbenaca), present at all sites; Scabious (*Scabiosa atropurpurea) at the Hart and three Laura sites; and Onion Weed (*Asphodelus fistulosus) at the Thornlea, Hart and Melrose sites. Horehound (*Marrubium vulgare) is a high priority weed at Yangya, Hart and Melrose. Soursob (*Oxalis pes-caprae) is present at the Yangya, Hart and Telowie sites (Rees 2012a). See Appendix 3 for a list of weeds present at all six natural sites.

Although numerous healthy Spiny Daisy plants have been observed amongst dense, tall stands of Bearded Oat, Salvation Jane and cruciferous annuals, it is possible that weed competition may limit its growth during dry winters. Snails may be expected to feed on the weeds; however there is no evidence that they are significantly limiting weed abundance. Competition from environmental weeds reduces the potential habitat available to Acanthocladium dockeri, limits the availability of resources and inhibits growth of other native grassland species.

### 1.7.2 Herbivory

The introduced Common White, or Vineyard Snail, Cernuella virgata has a dramatic impact on individuals of A. dockeri during the wetter months. Trials have shown that the snails actively graze on both stems and leaves of the plant during winter and spring (Jusaitis 2007a). This activity removes the epidermal layer, resulting in weakening or ringbarking of the stems, death of leaves, and often the death of complete shoots above the site of injury. Plants may re-sprout below, or occasionally above the injury. The snails aestivate during summer on plants and fence posts to avoid heat from the soil surface.

Acanthocladium dockeri may also be negatively affected by stock grazing with younger shoots particularly susceptible. Kangaroo densities are low around the A. dockeri sites, therefore their impact is considered to be negligible. Temporary tree guards that excluded rabbits were found to increase survival rates in one translocation trial.

### 1.7.3 Lack of formal site protection

Currently there are no extant natural subpopulations of A. dockeri occurring within any areas formally protected for conservation. The subpopulations occur along roadsides under the control of local government or the Department of Planning, Transport and Infrastructure (DPTI). The recovery effort is largely dependent on the continued support of these agencies. Roadside markers have been erected at each site; however this does not necessarily ensure their protection. The lack of formal protection of any of these sites is potentially a threat to the long-term survival of this species and some type of legal protection is desirable. This may be in the form of a Heritage Agreement, and although this type of agreement may not be entirely appropriate, it is likely to be the only current legal option.

Ten of the seventeen surviving translocated subpopulations are either managed by local councils or maintained in nursery or garden environments and may therefore be considered to have a higher degree of protection than the naturally occurring subpopulations

### 1.7.4 Small isolated populations

The six small, isolated naturally occurring extant subpopulations of A. dockeri each represent a single genet. Such subpopulations are vulnerable to extinction by a single catastrophic event. Extinction of any of the remaining subpopulations would have a significant impact on the species’ potential for long-term survival. The species is confined to narrow road verges, adjacent to agricultural land, and all subpopulations have a high edge to area ratio with a resulting higher susceptibility to factors such as exposure to fertiliser drift, road dust, grazing and weed invasion.

### 1.7.5 Adjoining land-use

Since 1999, the extant subpopulations have been variously subjected to road maintenance activities, including road widening (Thornlea), roadside slashing (Yangya, Telowie and Hart) and herbicide spraying (Yangya). The Melrose, Telowie and three Laura subpopulations are all located adjacent to gravel roads that require periodic grading and this activity is a potential threat to the subpopulations.

The Melrose and three Laura subpopulations are immediately adjacent to intensively cropped land and the Telowie subpopulation is adjacent to an olive grove. There is an ongoing risk of chemical drift from surrounding agricultural land. It has been the usual practice for adjacent landowners to apply broad-spectrum non-selective herbicide to at least one of the roadsides (Yangya) to create a firebreak. Local farmers often follow recommendations to remove grass along fence lines, using herbicide to reduce snail problems in crops. The presence of plants that are declared (weeds) under the Natural Resources Management Act 2004 (e.g. Horehound at Yangya) within Spiny Daisy populations represents a risk of non-target damage from spraying by adjacent landholders or Natural Resource Management (NRM) Authorised Officers.

### 1.7.6 Lack of genetic diversity

Genetic variation in the known population of Spiny Daisy appears to be low. Research has found that there is variation between, but not within each of the (six) extant sub-populations (Jusaitis 2007b; Adams 2013). While there appears to be a number of ramets (individuals at ground level) at each of the subpopulations, these are all thought to represent a single genetic individual. As a result, the total known population of A. dockeri is only six individuals, giving the species little adaptive potential in the face of changing environmental conditions.

### 1.7.7 Inappropriate revegetation

Non-indigenous trees have been planted on roadsides at Yangya and Rusty Cab (since destroyed by fire at the latter site) prior to the discovery of the Spiny Daisy. The introduction of non-indigenous trees and shrubs into grassland alters the habitat significantly, posing a potential threat to Spiny Daisy subpopulations.

### 1.7.8 Lack of sexual reproduction

No seedlings have been observed in the field and seed production is extremely low. The few seeds that have been found characteristically produce a high proportion of abnormal seedlings with a low survival rate. Trials have shown that seed set is erratic, probably as a result of pollen sterility (Jusaitis & Adams 2005b). Acanthocladium dockeri is therefore not currently able to increase its genetic diversity and new genetic individuals are not being added to the population; this may be a concern in the future as the life span of each clone is currently unknown. However all clones of the species do exhibit vigorous suckering.

### 1.7.9 Lack of knowledge

There is a lack of knowledge regarding many aspects of the biology and ecology of A. dockeri. In future this may impact on the ability of the Recovery Team to make appropriate management decisions, particularly in the face of climate change.

Little is known of the historic distribution of the species and its habitat requirements, which would assist the Recovery Team to undertake targeted searches for any extant undiscovered sites. There is also an incomplete understanding of the specific cause of the reduction in the species’ distribution. Acanthocladium dockeri is generally assumed to have declined as the result of clearance and modification of its habitat for agriculture. However, it is unclear why the species has not survived in a greater number of ‘refuge’ areas. There is no documentation of the species occurring in the Mid-North region before 1999. Lack of knowledge regarding the species’ distribution and environmental tolerances may also affect the success of future translocations.

### 1.7.10 Climate change

Climate change is a particular threat to A. dockeri due to its extremely low level of genetic diversity and thus reduced ability to adapt to change. There are few options available to protect this species against the threats of climate change. At present, the best insurance against the risk of climate-induced extinction is to conserve genetic material ex-situ, maximise the number of in-situ subpopulations and attempt to promote genetic diversity within subpopulations.

## 1.8 Areas and subpopulations under threat

The threatening processes described above in section 3.2 affect all known natural areas and subpopulations of A. dockeri. The Telowie, Melrose and three Laura subpopulations are at a greater risk from road maintenance due to their location on unsealed roads that require regular grading. These subpopulations may also be at greater risk from farm maintenance (e.g. from chemical spraying), compared to the Hart site, due to their closer proximity to areas of agricultural activity. Herbivory by white snails is also less prevalent at the Hart subpopulation. The translocated garden plantings are less threatened by factors such as weed competition, herbivory, and road and farm maintenance.

# PART 2: Recovery Program

## 2.1 Past and Current Management Actions

The Spiny Daisy Recovery Team was established in 1999 following the rediscovery of the species. To date, the Team has undertaken the following activities:

- All sites have been registered as sites of significant roadside vegetation and roadside markers have been installed to alert road maintenance workers.

- Other roadsides and rail reserves in the Mid-North have been searched for A. dockeri. This indirectly led to the discovery of the Telowie and Melrose sites.

- Part of the Thornlea subpopulation, which had expanded into the adjacent farm paddock, has been fenced with agreement of the landowner.

- Annual and perennial herbaceous weeds have been controlled, using minimal disturbance techniques (e.g. cut and swabbed, spot-sprayed, hand pulled).

- Aspects of the biology of Spiny Daisy have been studied, including: 
1) propagation techniques (cuttings, seed and tissue culture),	
2) the effects of snail grazing, pruning and road grading on regeneration,
3) genetic studies to determine the levels of genetic variability (Jusaitis and Adams 2005a),	
4) floral biology,	
5) the regular monitoring of abundance (including photo points) at each subpopulation,  									     6) Response to fire (Jusaitis 2007a), and						    7) Clonal hybridisation and inter-clonal crosses (Jusaitis and Adams 2005b).

- The subpopulations have been mapped, associated plant species and soil types recorded and a project herbarium compiled.

- Population size, plant growth rates, population demographics, and threats are being monitored.

- The species is in cultivation from cuttings at seven sites designed as exhibition sites to raise public awareness.

- Cuttings of five of the six clones are being held in nurseries for research purposes.

- Cutting-derived plants have been translocated to augment the extant subpopulations at Hart, Rusty Cab and Yangya. These have established and at least two sites have recorded significant suckering.

- A translocation program is currently in process to increase abundance and the number of subpopulations. Eight additional sites have been set up in natural habitat through translocation, including an experimental mixed-gene translocation site. Translocation proposals and plans have been written (DEH 2002, 2006a, 2006b; Haase 2012) in accordance with ANPC guidelines (Vallee et al 2004). The mixed-gene trial has resulted in successful establishment of the Hart, Telowie and three Laura clones (Melrose is yet to be included), although only Rusty Cab, Hart and Telowie clones have started spreading by suckering at this stage.

- Snail bait has been laid through autumn to spring around all sites, particularly translocation sites, since 2001. Subsequent monitoring has indicated that baiting has had minimal effect on plant survival, but that it was difficult to gauge the influence of seasonal conditions on snail damage (Sharp et al 2010). The earlier translocations were conducted in drought years, when the drier conditions were likely to exacerbate the effect of snail damage. Consequently, with the recent return to average rainfall, the Recovery Team has decided to continue with snail baiting, albeit at more frequent intervals.

- A fact sheet has been produced on the species, and information has been presented to the local community at agricultural field days and other events in the region.

- Liaison with owners of land adjacent to the subpopulations regarding favourable site management has occurred.

- A monitoring plan has been developed for the species (DEH 2005b).  Monitoring has been conducted intermittently since then, with data collected on the survival rate of naturally occurring and translocated plants, size and health, and presence of new ramets.

- Attempts to raise seedlings were unsuccessful, because of the low proportion of seed set (0.6%) and the low survival rate of seedlings (Jusaitis & Adams 2005b, Jusaitis 2008).

- Site action plans, focusing on extrinsic threats (weeds, grading, herbivory), have been prepared for the three Laura sites and the Hart site (DEH 2005a). Subsequently a site action plan was formulated for the Telowie site (DEH 2009). More recently these plans have been updated (Rees 2012a), and site action plans have been written for the new Melrose site (Rees 2012a), as well as the four translocation sites placed on public land (Rees 2012b). These Action Plans contain details of threat abatement activities at each site, and all are being implemented.

## 2.2 Recovery objectives and timelines

The overall recovery objective is to prevent extinction of Acanthocladium dockeri, maintain its genetic variation and improve its conservation status in the wild.

Over the next five years, the specific recovery objectives are to:

- Prevent total extinction and maintain genetic variation by ex situ cultivation of material from all subpopulations.

- Maintain or increase area of occupancy and extent of occurrence by managing subpopulations in the wild.

- Increase the number of known subpopulations by searching for unknown subpopulations, and by implementing a translocation program. The associated actions, if successful, could increase area of occupancy and possibly extent of occurrence.

## 2.3 Performance criteria

The following performance criteria will be used to gauge whether the recovery objectives have been achieved over five years:

- a) All five existing wild subpopulations and area occupied remain at current levels or increase;

b) The density of annual weeds decreases and the number of remnant native species increases at A. dockeri sites.

- Self sustaining populations of all genotypes exist at no less than two locations in the field (one natural occurrence site and an additional translocation site).

- Collections of all six genotypes are maintained in laboratories or nurseries.

- Further searches for the species are undertaken throughout the Mid-North and Murray Darling Basin, particularly in the general area of historic records (Bambamero and Overland Corner), and in the vicinity of the newly discovered Melrose site.

- Participation of a range of stakeholders in the recovery process is maintained over the duration of the recovery plan. There is a high level of awareness and active involvement of the local community in the implementation, monitoring and promotion of recovery.

## 2.4 Evaluation of this recovery plan

The Recovery Team will take an active role in planning and implementing all actions, and in monitoring the success of the project. The Recovery Team provides linkages between local and non-local participants and its membership is listed in Appendix 1. The Recovery Team meets twice a year in the Mid-North. Contact amongst members of the Recovery Team, and between the Team and the local community is maintained throughout the year.

The progress of the Spiny Daisy Recovery Project will be assessed against the recovery plan at each meeting of the Spiny Daisy Recovery Team. The recovery plan should be thoroughly reviewed within five years of its adoption under the EPBC Act, when it may need to be updated.

## 2.5 Recovery Actions

Site action plans, focusing on extrinsic threats (weeds, grading, herbivory), have been prepared for, and are being implemented at, the six naturally occurring subpopulations and four of the translocation sites. A translocation program is currently in process to increase abundance and number of subpopulations. Attempts to increase the genetic diversity of the species will occur and its public profile will be raised.

All actions are to be co-ordinated by and managed through the Threatened Flora Ecologist for the DEWNR Northern and Yorke Region and the Spiny Daisy Recovery Team. The actions required are listed below, and then described, in priority order. All management action will be appropriately recorded and documented.

- Continue threat abatement, site management and monitoring in accordance with the site action plans prepared for all naturally occurring subpopulations.

- Maintain existing translocations and establish an additional site to provide back-up for the Melrose subpopulation.

- Conduct trials to increase genetic diversity.

- Identify extant unknown subpopulations.

- Maintain stakeholder participation in the Recovery Team and increase the involvement of the local community in the recovery program.

- Conduct targeted research into the ecology and biology of A. dockeri in order to manage the species better.

### Action 1. Threat abatement for existing known subpopulations

The aim is to improve the quality of A. dockeri habitat in order to reduce the possibility of a reduction in the species’ abundance and/or subpopulation extinction. This will be achieved by increasing the potential habitat for this species by reducing competition from weeds, and reducing the impacts of herbivory and road or farm maintenance activities.

a) Direct site management

Weed control is the main form of intervention at all Spiny Daisy sites and carries potential risks as well as benefits for other native plants. The Recovery Team will adopt weed control guidelines in consultation with adjacent landowners to ensure that all herbicide use, slashing and hand weeding at Spiny Daisy sites is selective, appropriately timed and targeted to the main problem species with minimal impact on Spiny Daisy and other native species. Potential accumulation of flammable dead plant material in summer from annual weed species will be managed in conjunction with Spiny Daisy recovery. All agencies with an interest in vegetation control along roadsides will be informed of site management requirements and will be consulted annually on their proposed work programs. This may benefit native grassland conservation more generally along roadsides, including possible new subpopulations or translocation sites. Specific weed species at each naturally occurring A. dockeri site and the appropriate control techniques are listed in the Site Action Plans (Rees 2012a).

The existing fences at all sites will be maintained and any new subpopulations threatened by stock grazing will be fenced as required. In order to reduce the impact of snail herbivory on A. dockeri, baiting will occur at least annually.

b) Limit impacts of maintenance activities and increase legal protection

Through liaison with the Northern Areas Council, District Council of Mount Remarkable and DPTI, all naturally occurring subpopulations have been identified with significant roadside markers. It is the responsibility of these organisations, with the support of the Spiny Daisy Recovery Team, to maintain road markers and training of road maintenance crews.  They will be asked to notify the Recovery Team of proposed road works that could affect Spiny Daisy sites. The Recovery Team will liaise regularly with these authorities to ensure that their maintenance activities have no negative impact on A. dockeri. The Recovery Team will also liaise with neighbouring landholders to ensure that they are aware of the management requirements of A. dockeri and that their activities have no negative impact on the species. As the species is not known to occur within any areas formally reserved for conservation, legal avenues to increase the protection of A. dockeri will be explored. This may be in the form of Heritage Agreements, and although this type of agreement may not be entirely appropriate, it is likely to be the only current legal option available.

c) Monitor extant subpopulations

All extant subpopulations will be monitored yearly to gauge the effectiveness of management actions (particularly weeding and snail baiting) and to assess population trends. All monitoring will be undertaken in accordance with the monitoring plan (DEH 2005b), to ensure consistency. Monitoring of extant subpopulations will have two components: the photo-point monitoring that has occurred since 2000 and the population monitoring developed in 2005.

### Action 2. Establish and maintain translocation sites to provide back-up for known subpopulations

In order to decrease the risk of extinction for any A. dockeri genotype, the Recovery Team will ensure that all clones are present in at least two locations in the field. This will entail monitoring and management of existing translocation sites and the additional translocation of any new genet. The aim is to establish self-sustaining subpopulations as indicated by natural proliferation via suckering. If successful, this action will increase the number of subpopulations and possibly the extent of occurrence.

a) Site selection and planning

Potential sites will be selected in the Mid-North region, where the land is not required for other incompatible purposes. In choosing a site, emphasis will be placed on land subjected to conservation agreements and areas where active management can occur. A thorough translocation plan will be prepared in accordance with ANPC translocation guidelines (Vallee et al 2004) prior to the introduction of any propagules to the translocation site.

b) Collect and propagate cuttings

Cuttings of the A. dockeri clone will be taken during spring and propagated at the Mid-North Plant Diversity Nursery. Plants will remain there until the break of the season, when they will be planted at the selected translocation site.

c) Site preparation, planting and maintenance

A suitable site will be prepared through fencing, weeding, signage, snail baiting and the planting of other native grassland species as appropriate.

d) Monitor all translocation sites

For the Melrose translocation the appropriate monitoring technique will be developed prior to translocation and outlined in the relevant translocation plan. When developing this technique, reference will be made to the monitoring plan (DEH 2005b) used at the naturally occurring sites. For the other single genotype sites, monitoring will occur as per their translocation plans. The monitoring data will be analysed to gauge the effectiveness of threat abatement, i.e. fencing, tree guards, weeding and snail baiting.

e) Manage all translocated sites

The appropriate management for each translocation site will continue for the life of the recovery plan.

### Action 3. Trials to increase genetic diversity

Any increase in the genetic diversity of A. dockeri would be a major boost to the recovery effort. Attempts to increase diversity will be made via cross-pollination trials in both a laboratory/nursery and field setting. A mixed-gene translocation experiment is currently in progress and all clones have become established. Attempts to raise seedlings will also continue.

a) Cross-pollination trials

Cross-pollination trials are being conducted in a laboratory/nursery setting at the Adelaide Botanic Gardens. This trial will attempt to cross the different genotypes in all possible combinations, with the aim of producing viable seedlings and increasing genetic diversity.

b) Add Telowie genotype to mixed-gene translocation site

A mixed-gene translocation site has been set up involving the Hart, Telowie and three Laura genotypes, on a native grassland roadside reserve on the Caltowie – Stone Hut Road. The Telowie genotype has been added to the site to complete the full complement of genetic combinations. This mixed-gene translocation field trial is an extension of the cross-pollination experiments conducted at the Adelaide Botanic Gardens. This trial will be a valuable opportunity to study competitive interactions between genotypes.

c) Monitor mixed-gene translocation site

The appropriate monitoring technique is outlined in the mixed-gene translocation plan (DEH 2006a). The growth, survivorship and establishment of translocated A. dockeri will be assessed, following techniques used by DEWNR at other Spiny Daisy sites. Any viable seed produced will be genetically tested.

d) Attempt to raise seedlings ex-situ

The Recovery Team will continue with efforts to raise seedlings from the seeds that are naturally produced at each site. The planned methodology is as follows:

1) Collect seeds at each population

Spiny Daisy flowers and produces seed sporadically throughout the year. Seeds will be collected during routine site visits.

2) Raise seedlings under nursery conditions

Attempts will be made to raise these seeds in the DEWNR laboratory at the Botanic Gardens of Adelaide.

3) Establish in suitable translocation sites if successful

If seedlings can be successfully raised ex-situ, they will be established in suitable translocation sites, following a translocation plan in accordance with the ANPC translocation guidelines (Vallee et al 2004). Suitable sites will be selected based on criteria stated in Action 2a). In future the Recovery Team may consider translocating the species to sites within its historical range (South Australian Riverland and Central-Western New South Wales). Such a translocation will not be undertaken until thorough searches for A. dockeri have been conducted in these areas and the results of the cross-pollination trails are known. Re-introduction of A. dockeri into its historic range is unlikely to be undertaken within the life of this plan.

### Action 4. Identify extant unknown subpopulations

Due to the small number of known extant subpopulations and genotypes (six), the discovery of additional naturally occurring subpopulations would be beneficial to the recovery effort. Additional subpopulations may be identified by increasing public awareness to encourage community members and other natural resource management workers to report sightings, and by active searching.

a) Increase public awareness

The Threatened Flora Ecologist and Threatened Species Community Liaison Officer will develop and circulate information on habitats where A. dockeri might be found, diagnostic characteristics of the species, and how to send in a herbarium specimen for identification. The Threatened Flora Ecologist and the Recovery Team will offer assistance with identifying specimens and habitat and follow up any contacts.

b) Search for new subpopulations

Targeted searches in likely habitat will be conducted. Records of any searches will be entered into the DEWNR Biological Databases of South Australia (BDBSA) and herbarium specimens lodged in the SA State Herbarium. Efficient communication within DEWNR, and between DEWNR and Threatened Plant Action Group (TPAG), is required to ensure that all those involved in the recovery effort are made aware of any new discoveries. The Threatened Flora Ecologist will perform regular searches of the Herbarium Database to ensure no collections have been made without the notification of the Recovery Team. All information regarding new subpopulations will be communicated to the Recovery Team.

Targeted searches also need to be conducted in areas of the historic distribution of A. dockeri in the South Australian Riverland and the Menindee region of New South Wales. It is desirable that searches of these two areas, and the Mid-North, continue throughout the life of this plan.

c) Manage any newly discovered subpopulations

A Site Action Plan will be written for any newly discovered subpopulations in order to identify threatening processes and appropriate management actions. Responsibilities for managing any newly discovered subpopulations will be determined by the Recovery Team, with landholders and the local community being encouraged to play an active role.

d) Conduct genetic analysis of any newly discovered subpopulations

Newly discovered subpopulations will be studied to determine the degree of clonality within the subpopulation and their genetic relationship to the six known natural subpopulations.

e) Monitor any newly discovered subpopulations

Monitoring of any newly discovered subpopulations will follow standard protocols (DEH 2005b) and results entered in the Biological Database of SA, as above.

### Action 5. Maintain stakeholder participation and increase community involvement in the recovery program

a) Maintain current stakeholder participation in the Recovery Team

The Spiny Daisy Recovery Project is currently overseen by a Recovery Team whose membership comprises of representatives from a number of stakeholder groups (Appendix 1). The continued involvement of all these groups is essential to achieving the goals of this plan.

b) Increase community involvement in the recovery process

The Recovery Team will seek involvement of the local community through councils, schools and interested individuals.  The Recovery Team will promote the project locally through local media and field days and will undertake a campaign specifically to interest landholders regarding potential translocation sites and searching for unknown subpopulations. The Threatened Species Community Liaison Officer for DEWNR in the Northern and Yorke Region has established a community group based in the Mid-North to assist in implementing recovery actions. Members of the Recovery Team will assist by training volunteers from the new Biodiversity and Endangered Species Team in site management techniques.

### Action 6. Conduct targeted research

Research into various aspects of the ecology and biology of A. dockeri needs to be conducted in order to increase scientific understanding of the species and to assist the Recovery Team in making appropriate management decisions. Whilst some of these studies can be performed utilising the existing skills of the Recovery Team and can be incorporated into existing management activities, other projects will require additional funding. The Recovery Team will liaise with other agencies, such as universities, in order to undertake targeted research into the following:

a) Cryo-preservation of plant material

It is highly desirable that the material from A. dockeri be cryogenically stored for long-term preservation. Seed from many threatened plant species in South Australia has been collected for cryo-preservation at the Seed Conservation Centre of the Department of Environment, Water and Natural Resources. Due to poor seed viability this is not currently an option for A. dockeri; however it may be possible to develop a technique for isolating and storing meristem tissue. Plant meristems (micro shoot tips) need to be isolated from existing in vitro cultures (tissue culture plants) and subjected to a range of test variables to develop a cryo-preservation procedure whereby viable plant material can be maintained in perpetuity under liquid nitrogen at -196C (P. Ainsley, DEWNR, pers. comm. 2007). The optimised procedure will be used to establish long-term ex situ conservation collections for the six known clones of A. dockeri.

b) Life history studies

Five ramets at each site were tagged in 2000 as a component of the photo point monitoring. These ramets have been regularly monitored for changes in height and width (M. Jusaitis, DEWNR, pers. comm. 2005), this activity will continue for the life of the plan. This study may need to be expanded in the future to include the Melrose subpopulation, collect more detailed information and study whole A. dockeri plants rather than individual ramets.

c) Herbicide sensitivity trials

DEWNR is conducting a trial looking at the impacts of various weed control techniques. Cuttings from the Yangya clone have been raised at Mid-North Plant Diversity Nursery and planted at the Yangya road site, approximately 100 m west of the naturally occurring plants on the northern side of the road verge. Ten different treatments are being trialled to assess both their effectiveness in controlling weeds and any impacts on A. dockeri. These will be replicated three times. It is envisaged that this trial will run for 3 years and will involve repeat application of the treatments.

d) Ecological requirements and tolerances

A study into the ecological requirements and tolerances of A. dockeri is needed in order to guide management actions at the existing sites. This information may also be used to focus search efforts on the most suitable habitats, and to allow more accurate identification of developments or activities with the potential for a negative impact on A. dockeri. This information will also allow for an assessment of the potential impacts of climate change and allow for the identification of potential translocation sites.

e) Reproductive ecology and biology

Research needs to continue into the reproductive ecology and biology of A. dockeri in order to determine the factors limiting sexual reproduction. Attempts to germinate seeds will continue and if successful may lead to further studies regarding the reproductive biology and ecology of the species.

## 2.6 Management Practices

The following actions may hamper the species’ viability and recovery:

- Disturbance or narrowing of the road verge at any of the sites

- Tree planting or other inappropriate revegetation projects at any of the sites

- Spraying or slashing that is not in accordance with site action plans/guidelines

- Fire-break activities (cultivation, slashing or spraying) undertaken within road reserves instead of on adjoining land (as indicated in NAC (2001), such action would require application to the Native Vegetation Council)

- Non-target damage associated with control of weeds declared under the Natural Resources and Management Act (2004)

- Spray drift of chemicals from management of adjacent crops.

- Activities which result in increases in weeds.

- Removal or damage to A. dockeri plants.

- Stock grazing.

## 2.7 Costs, duration and responsibilities

The duration, costs and responsibilities for recovery actions are outlined in Table 3.

Table 3: Duration, responsibilities and estimated costs of recovery actions

|  |  |  | Year 1 |  | Year 2 |  | Year 3 |  | Year 4 |  | Year 5 |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Action | Responsibility | Project Costs | Salary Costs | Project Costs | Salary Costs | Project Costs | Salary Costs | Project Costs | Salary Costs | Project Costs | Salary Costs |  |
| 1 | Management of 5 existing sites |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.a) | Direct site management | DEWNR | 6190 | 714 | 6500 | 714 | 6824 | 714 | 7166 | 714 | 7524 | 714 | 37774 |
| 1.b) | Liaison with land managers & signage | DEWNR | 400 | 1427 | 420 | 1427 | 441 | 1427 | 463 | 1427 | 486 | 1427 | 9345 |
| 1.c) | Population monitoring | DEWNR | 300 | 1784 | 100 | 1784 | 105 | 1784 | 110 | 1784 | 115 | 1784 | 9650 |
|  | Photo point monitoring | DEWNR | 2840 | 0 | 2982 | 0 | 3131 | 0 | 3288 | 0 | 3452 | 0 | 15693 |
| 2 | Manage existing and establish additional translocation sites |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.a) | Site selection & planning* | Rec Team | 6450 | 4282 | 6772 | 4282 | 0 | 0 | 0 | 0 | 0 | 0 | 21786 |
| 2.b) | Collect & prepare cuttings* | Blyth Nursery/DEWNR | 1600 | 1784 | 1260 | 1784 | 0 | 0 | 0 | 0 | 0 | 0 | 6428 |
| 2.c) | Site preparation & planting* | DEWNR | 2322 | 2854 | 4470 | 4282 | 4267 | 2854 | 4480 | 2854 | 4704 | 2854 | 35941 |
| 2.d) | Monitor translocation sites | DEWNR | 200 | 2141 | 300 | 4281 | 200 | 4281 | 210 | 4281 | 220 | 4281 | 20395 |
| 2.e) | Manage translocated sites | DEWNR | ? | ? | ? | ? | ? | ? | ? | ? | ? | ? | ? |
| 3 | Attempt to increase genetic diversity |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.a) | Lab cross pollination trials | DEWNR | 3000 | 1427 | 0 | 713 | 0 | 0 | 0 | 0 | 0 | 0 | 5140 |
| 3.b) | Combine genotypes in the field** |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.b)1 | Site selection & planning | Rec Team | 0 | 0 | 0 | 0 | 7111 | 4281 | 0 | 0 | 0 | 0 | 11392 |
| 3.b)2 | Collect & prepare cuttings | Blyth Nursery/DEWNR | 0 | 0 | 0 | 0 | 441 | 1784 | 0 | 0 | 0 | 0 | 2225 |
| 3.b)3 | Site preparation, planting & maintenance | DEWNR | 0 | 0 | 0 | 0 | 2560 | 2854 | 2688 | 1427 | 2822 | 1427 | 13778 |
| 3.c) | Monitor translocated populations | DEWNR | 0 | 0 | 0 | 0 | 200 | 2140 | 2500 | 2140 | 200 | 2141 | 9321 |
| 3.d) | Attempt to propagate seedlings |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.d)1 | Collect seed | DEWNR | 0 | 357 | 0 | 357 | 0 | 357 | 0 | 357 | 0 | 357 | 1785 |
| 3.d)2 | Attempt to propagate | DEWNR | 810 | 357 | 850 | 713 | 893 | 713 | 937 | 713 | 984 | 713 | 7683 |
| 3.d)3 | (Establish & maintain in suitable translocation site***) | DEWNR | (10572) | (11060) | (200) | (3568) | 0 | (3568) | 0 | (3568) | 0 | (3568) | (36104) |
| 4 | Identify existing unknown populations |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.a) | Increase public awareness | DEWNR/Rec Team/OEH | 1000 | 3925 | 1050 | 5709 | 1102 | 2854 | 1157 | 2854 | 1215 | 2854 | 23720 |
| 4.b) | Conduct targeted searches | DEWNR/Rec Team/OEH | 12622 | 2141 | 13253 | 3568 | 9685 | 1784 | 10170 | 1784 | 10678 | 1784 | 67469 |
| 4.c) | Manage newly discovered populations | DEWNR/OEH | **** | **** | **** | **** | **** | **** | **** | **** | **** | **** | **** |
| 4.d) | Conduct genetic analysis of new populations | DEWNR/OEH/SA Museum | **** | **** | **** | **** | **** | **** | **** | **** | **** | **** | **** |
| 4.e) | Monitor newly discovered populations | DEWNR/OEH | **** | **** | **** | **** | **** | **** | **** | **** | **** | **** | **** |
| 5 | Stakeholder & community involvement in recovery program |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.a) | Stakeholder involvement | DEWNR/Rec Team | 6600 | 3211 | 6930 | 3211 | 7276 | 3211 | 7640 | 3211 | 8022 | 3211 | 52523 |
| 5.b) | Community awareness & involvement | DEWNR/Rec Team | 1000 | 6422 | 1050 | 5708 | 1102 | 4995 | 1157 | 4995 | 1215 | 4995 | 32639 |
| 6 | Conduct targeted research |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.a) | Cryo-preservation | DEWNR/Universities | 0 | 713 | 5000 | 1070 | 0 | 0 | 0 | 0 | 0 | 0 | 6783 |
| 6.b) | Life history studies | DEWNR/Universities | 0 | 0 |  | 1070 |  | 1070 |  | 1070 |  | 1070 | 4280 |
| 6.c) | Herbicide sensitivity trials | DEWNR/Universities | 3540 | 1784 | 2485 | 1427 | 2485 | 1427 | 2485 | 1427 | 2485 | 1427 | 20972 |
| 6.d) | Ecology | DEWNR/Universities | 0 | 0 | 0 | 713 | 3000 | 713 | 0 | 0 | 0 | 0 | 4426 |
| 6.e) | Reproductive biology | DEWNR/Universities | ***** | ***** | ***** | ***** | ***** | ***** | ***** | ***** | ***** | ***** | ***** |
|  |  | Total | 59446 | 46383 | 53622 | 46381 | 50823 | 42811 | 44451 | 34606 | 44122 | 34607 | 457252 |

Note: The successful implementation of this recovery plan will require one-third of the time of a regional Threatened Flora Project Officer and one-sixth the time of a Community Liaison Officer, at a cost of $30,923 and $15,460 respectively, per year (including on-costs, office and operating expenses) for the first two years. After the first two years a smaller percentage of these two officers’ time should be required to implement this plan. These salary costs have been broken down for each recovery action and are included under the salaries component.

* Estimates are based on plans to translocate the Melrose clone to an additional site. A mixed-gene translocation and Rusty Cab back-up translocation occurred in June 2007. Additional translocations may be necessary during the life of this plan but have not been calculated in this document. The need for additional translocations will depend on the results of both the cross-pollination experiments and the habitat searches.

** Estimate of cost based on establishing one field-based cross-pollination site. Additional sites may be required based on the results of the laboratory based cross-pollination trial.

*** Previous attempts to propagate A. dockeri seed have been unsuccessful, thus this action is unlikely to be necessary and will be deferred if further attempts to propagate are unsuccessful.

****Costs cannot currently be accurately estimated, as it will depend on the number of additional subpopulations found, their location and the habitat condition at the site/s.

***** Costs cannot currently be accurately estimated without knowing the results of action 3.3.

## 2.8 Resource allocation

Implementation of this recovery plan will involve a co-operative approach between state government departments, local government, community groups, landholders and individual community members to ensure an efficient and effective use of resources.  The Spiny Daisy Recovery Team links with organisations such as the Northern and Yorke Natural Resources Management Board, TPAG, DEWNR, Caltowie Corridors of Green, Blyth-Brinkworth Revegetation Committee, Greening Australia, DPTI, Northern Areas Council and the District Council of Mount Remarkable. The implementation of this plan will also contribute to No Species Loss: A Nature Conservation Strategy for South Australia 2007-2017 (DEH 2007).

The Recovery Team is aware of the resource limitations and has, in the past, and will continue to, consider all appropriate linkages to ensure efficient use of resources and avoid unnecessary duplication.

Acanthocladium dockeri has been identified as a conservation priority in the Northern & Yorke Biodiversity Plan (Graham et al 2001). The Northern and Yorke Regional NRM Plan (NYNRM 2009) outlines the development and implementation of threatened species recovery plans as an action target. The main habitat in which A. dockeri occurs (native grasslands in the Mid–North) is listed as a threatened ecological community under the Commonwealth EPBC Act. The activities outlined in this plan will not only assist this nationally endangered plant species but also restore a threatened ecosystem.

## 2.9 International obligations

Acanthocladium dockeri is not listed under any international agreement. Implementation of this Recovery Plan is in keeping with the principles of the Rio Declaration on Environment and Development (Agenda 21) (UN 1992a) and with Australia’s obligations under the United Nations Convention on Biological Diversity (UN 1992b), ratified by Australia in 1993 and the subsequent National Strategy for the Conservation of Australia’s Biological Diversity (Commonwealth of Australia 1996).

## 2.10 Affected interests

Eighteen community groups, land managers and private landholders have been identified as current stakeholders in the management of A. dockeri. Of these, nine directly own or manage critical habitat for this species. Many of these groups and individuals have been actively managing the species since its rediscovery in 1999. These groups are identified in Appendix 1.

The involvement of all stakeholders, particularly those already performing valuable recovery actions, has been sought during the recovery planning process. Stakeholders were informed of the recovery plan during its development and were invited to comment. The Spiny Daisy Recovery Team, which contains representatives and individuals from a number of stakeholder groups, allows for wide involvement and for the co-operative management of the species. The continuation of this co-operative management approach is one objective of this plan. An additional goal is to increase the involvement of the local and regional community, and this is described under Section 2.5.5.

## 2.11 Role and interests of indigenous people

The relevant indigenous communities in South Australia affected by this plan (Mid North Region) have been contacted and consulted through the Aboriginal Partnerships Unit, DEWNR. The implementation of recovery actions under this plan will consider the role and interest of such communities.

The requirements of the Native Title Act 1993 only apply to land where Native Title rights and interests may exist. When implementing any recovery actions in this threatened species plan where there has been no Native Title determination, or where there has been no clear extinguishment of Native Title, there needs to be consideration of the possibility that Native Title may continue to exist.

Generally the Native Title Act 1993 requires certain procedures to be followed prior to undertaking activities – known as future acts that may include certain recovery actions in this plan – which may affect Native Title rights and interests. This threatened species plan will only be adopted subject to any Native Title rights and interests that may continue in relation to the land and/or waters. Nothing in the plan is intended to affect Native Title. The relevant provisions of the Native Title Act 1993 should be considered before undertaking any future acts that might affect Native Title. Procedures under the Native Title Act 1993 are additional to those required to comply with the Aboriginal Heritage Act 1998.

## 2.12 Benefits to other species/ecological communities

This Recovery Plan has potential localised biodiversity benefits for other species and communities. In a general sense, this will be through the conservation and management of habitat. This plan and the public consultation process included in the recovery process may also provide an important public education role, i.e. highlighting broad environmental issues and drawing attention to threats to biodiversity in the region.

The Melrose, Hart and three Laura A. dockeri subpopulations occur in remnant native grassland, ranging in condition from a weed dominated site (Hart subpopulation) to relatively intact grassland (Thornlea subpopulation).  Much of the remnant lowland grassland in the region occurs on road verges and other minor public lands such as cemeteries, rail reserves and parklands. Other species of conservation significance such as Lachnagrostis limitanea (Spalding Blown Grass) are similarly confined to such areas. The increased community liaison and on-ground actions included in this recovery plan will complement other initiatives to improve management of small native grassland remnants on roadsides, public reserves and private land in the region. The Telowie A. dockeri subpopulation occurs in a degraded remnant shrubland, which is weed dominated. Shrublands of the Northern and Yorke region do not have a conservation rating, however some provide habitat for threatened species (Graham et al. 2001).

The implementation of this recovery plan should not have a negative impact on any other native species or ecological community. Acanthocladium dockeri has a high potential for vegetative spread, which could potentially result in the species becoming a localised weed problem in translocated areas. However, this is only considered to be a risk in areas where it would receive greater moisture than it does under natural conditions (e.g. if planted on drainage areas, irrigated, or translocated to higher rainfall areas). While this risk is thought to be slight, the weed potential for this species will be considered thoroughly prior to undertaking any translocations.

## 2.13 Social and economic impacts

The implementation of this recovery plan is unlikely to cause any significant adverse social or economic impacts. All six currently known natural subpopulations are located on roadside verges surrounded by agricultural land. This may necessitate minor changes in the manner in which road maintenance works are carried out by the local government agency (Northern Areas Council at the three Laura sites, District Council of Mount Remarkable at the Telowie and Melrose sites) and by DPTI at the Hart site. While some additional financial cost may be incurred by these organisations, any increase in required expenditure is likely to be minimal. For the Northern Areas Council and District Council of Mount Remarkable, this cost may be offset by the assistance they receive in the management of their roadside reserves.

At one site (Thornlea) the subpopulation has expanded out from the road verge into the adjacent paddock. This area has been fenced off, with the consent of the landholder. If other subpopulations expand in this way it may be necessary to fence off additional areas of paddock, which may have a negative impact on adjacent landholders by reducing the area available for production. Such fencing would only occur with the agreement of the landholder.

The implementation of this recovery plan is also likely to result in a number of positive social and economic impacts. Beneficial economic impacts may come about through the management of introduced species that have the potential for negative impact on agricultural productivity. Social benefits will come through community education regarding natural resource management theory and its practical applications, enhancing social capital.

# Acknowledgments

The authors would like to thank the members of the Spiny Daisy Recovery Team who have greatly contributed to the management of this species over a number of years. Special acknowledgement must also be given to the many people who have volunteered their time for this project.

Thanks also to Manfred Jusaitis, Senior Biologist, Botanic Gardens of Adelaide, DEWNR, for his personal communications and the provision of unpublished data.

This recovery plan was funded by the Australian Government, with assistance from the Northern Areas Council and the Northern and Yorke Natural Resource Management Board.

# References

Adams, M. (2013). An assessment of the extent of clonal reproduction in the Melrose population of spiny daisy (Acanthocladium dockeri). Report for Northern and Yorke Region, Department of Environment, Water and Natural Resources by Evolutionary Biology Unit, South Australian Museum.

Commonwealth of Australia (1996). National Strategy for the Conservation of Australia’s Biological Diversity. Department of the Environment, Sport and Territories, Canberra.

Davies, R. J-P. (1992). Threatened Plant Species of the Murray Mallee, Mount Lofty Ranges and Kangaroo Island Regions of South Australia. Conservation Council of South Australia Inc, Adelaide.

DEH - Department for Environment and Heritage (2002). Spiny daisy Acanthocladium dockeri Recovery. Translocation Options Discussion Paper. Department for Environment and Heritage, Clare, South Australia.

DEH - Department for Environment and Heritage (2005a). On-going Site Action Plans for the Thornlea, Yangya, Rusty Cab and Hart populations of Acanthocladium dockeri (Spiny Daisy). Department for Environment and Heritage, Clare, South Australia.

DEH - Department for Environment and Heritage (2005b). Acanthocladium dockeri Monitoring Plan, Department for Environment and Heritage, Clare, South Australia.

DEH - Department for Environment and Heritage (2006a). Translocation Proposal for Acanthocladium dockeri 2006-2007: Translocation 3: Caltowie-Stone Hut Road Reserve (All Four Genotypes). Department for Environment and Heritage, Clare, South Australia.

DEH - Department for Environment and Heritage (2006b). Translocation Proposal for Acanthocladium dockeri 2006-2007: Translocation 2: Caltowie Cemetery (Rusty Cab clone). Department for Environment and Heritage, Clare, South Australia.

DEH - Department for Environment and Heritage (2007). No Species Loss: A Nature Conservation Strategy for South Australia 2007-2017. Department for Environment and Heritage, Adelaide.

DEH - Department for Environment and Heritage (2009). Site Action Plan for the Telowie Population of Acanthocladium dockeri Spiny Daisy. Department for Environment and Heritage, South Australia.

Graham, A., Oppermann, A. and Inns, R.W. (2001). Biodiversity Plan for the Northern Agricultural Districts. Department for Environment and Heritage, South Australia.

Haase, B. (2012). Spiny Daisy Translocated Mixed Population Plantings. Report for Department for Environment and Heritage, Clare, South Australia.

IUCN - International Union for Conservation of Nature (2001). IUCN Red List Categories and Criteria: Version 3.1. IUCN Species Survival Commission. IUCN, Gland, Switzerland, and Cambridge, UK.

Jessop, J.P. and Toelken, H.R. (1986). Flora of South Australia (4th Edition) Government Printer, Adelaide.

Jusaitis, M. and Adams, M. (2005a). Managing low genetic diversity in Acanthocladium dockeri. Australian Plant Conservation, 13(4): 26-27.

Jusaitis, M. and Adams, M. (2005b). Conservation implications of clonality and limited sexual reproduction in the endangered shrub Acanthocladium dockeri (Asteraceae), Australian Journal of Botany, 53(6): 535-544.

Jusaitis, M. and Bond, A. (1999). Extinct daisy rediscovered in South Australia. Danthonia, 8(3): 12-13.

Jusaitis, M. (2007a). Response of the endangered grassland plant Acanthocladium dockeri to fire. Australasian Plant Conservation, 15(3): 20-21.

Jusaitis, M. (2007b). New population of the endangered Spiny Daisy discovered at Telowie, South Australia. SA Veg. on the Edge 7(1): 2-3. Threatened Species Network, South Australia

Jusaitis, M. (2008). Flowering and seed production in the endangered Spiny Daisy, Acanthocladium dockeri. Australasian Plant Conservation, 17(1): 14-15.

Leigh, J., Boden, R. and Briggs, J. (1994). Extinct and Endangered Plants of Australia.  MacMillan, Melbourne.

NYNRM – Northern and Yorke Natural Resources Management Board (2009). Northern and Yorke Regional NRM Plan. Northern and Yorke Natural Resources Management Board, Crystal Brook, South Australia.

NAC - Northern Areas Council (2001). Roadside Vegetation Management Plan. Northern Areas Council, South Australia.

Rees, E. (2012a). Revised Site Action Plans for the Thornlea, Yangya, Rusty Cab, Hart, Telowie and Melrose populations of the nationally endangered Spiny Daisy (Acanthocladium dockeri). Trees for Life, Adelaide.

Rees, E. (2012b). Ongoing Site Action Plans for the translocated populations of the nationally endangered Spiny Daisy (Acanthocladium dockeri). Trees for Life, Adelaide.

Robertson, M.A. (2002). Spiny Daisy Acanthocladium dockeri Recovery. Site Action Plans 2002. Department for Environment and Heritage/ Northern Areas Council, South Australia.

Sharp, A., Clarke, A., Jusaitis, M., Pieck, A., Slattery, P. and Potter, D. (2010). Translocations of the critically endangered spiny daisy in the Mid-North of South Australia. Global Re-Introduction Perspectives: 2010 Additional case-studies from around the globe (Soorae, P.S. ed.). IUCN/SSC Re-introduction Specialist Group, Abu Dhabi, pp 340 – 344.

UN - United Nations (1992a). Rio Declaration on Environment and Development (Agenda 21). The United Nations Conference on Environment and Development, Rio de Janeiro.

UN - United Nations (1992b). Convention on Biological Diversity, Rio de Janeiro.

Vallee, L., Hogbin, T., Monks, L., Makinson, B., Matthes, M. and Rossetto, M. (2004). Guidelines for the Translocation of Threatened Plants in Australia. Second Edition. Australian Network for Plant Conservation, Canberra.

- APPENDIX 1: List of current regional, state and nationally based stakeholders in the management of Acanthocladium dockeri

| Stakeholder Group | Group | Manage /own | Recovery Team Representatives |
| --- | --- | --- | --- |
| Regional Stakeholders |  |  |  |
| General Mid-North Community | - General community/ neighbouring landholders | X | 4 |
| DEWNR | Conservation Programs Unit, Northern & Yorke Region | X | Conservations Program Manager, Threatened Species Community Liaison Officer |
| Community Groups | Blyth-Brinkworth Revegetation Committee | X |  |
|  | Mid-North Plant Diversity Nursery | X | Nursery Co-ordinator |
|  | Biodiversity & Endangered Species Team | X |  |
|  | Caltowie Corridors of Green | X |  |
|  | Greening Australia |  | Bushcare Support Officer |
| Natural Resources Management Board | Northern & Yorke Natural Resources Management Board |  |  |
| Council | Northern Areas Council | X | Councillor, Planning Officer |
|  | District Council of Mount Remarkable | X | Deputy Works Manager |
| Department for Planning, Transport & Infrastructure | Mid-North Region | X | Environmental Officer |
| - State Stakeholders |  |  |  |
| General public |  |  |  |
| Indigenous community |  |  |  |
| DEWNR | Threatened Species Unit |  | Threatened Flora Ecologist |
| Office of Environment & Heritage, NSW | Threatened Species Unit, Dubbo |  |  |
| Community Groups | Threatened Plant Action Group | X | Project Co-ordinator |
| Contractors | Trees For Life | X | Threatened Flora Project Officer |
| National Stakeholders |  |  |  |
| General public |  |  |  |
| Department of Sustainability, Environment, Water, Population & Communities |  |  |  |

- APPENDIX 2: Native plant species occurring with Acanthocladium dockeri at the six naturally occurring sites.

From  Site Action Plans prepared by Rees (2012a)

Sites: H = Hart, near Blyth; M = Melrose; RC = "Rusty Cab" (near Laura); Te = Telowie; Th = Thornlea (near Laura); Y = Yangya (near Laura)

Conservation Status: Aus = Australia (EPBC Act); SA = South Australia (NPW Act); N&Y = Northern and Yorke Region (DEWNR); CR = Critically Endangered; E = Endangered; NT = Near Threatened; VU = Vulnerable.

| SPECIES | Common name | Sites |  |  |  |  |  | Conservation Status |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Aus | SA | N&Y |
| Acacia ligulata | Umbrella Bush |  |  |  |  | Te |  |  |  |  |
| Acacia victoriae subsp. victoriae | Elegant Wattle |  | Y |  |  | Te |  |  |  |  |
| Acacia wattsiana | Dog Wattle |  |  |  | H |  |  |  |  | NT |
| Acanthocladium dockeri | Spiny Daisy / Spiny Everlasting | Th | Y | RC | H | Te | M | CR | E | CR |
| Alectryon oleifolius subsp. canescens | Bullock Bush |  |  |  |  | Te |  |  |  |  |
| Aristida behriana | Brush Wire-grass |  |  |  | H |  |  |  |  |  |
| Arthropodium strictum | Common Vanilla-lily | Th | Y | RC | H |  | M |  |  | NT |
| Atriplex semibaccata | Berry Saltbush | Th | Y |  |  |  | M |  |  |  |
| Austrostipa blackii | Crested Spear-grass | Th | Y | RC | H |  |  |  |  | NT |
| Austrostipa elegantissima | Feather Spear-grass |  |  |  |  | Te |  |  |  |  |
| Austrostipa eremophila | Rusty Spear-grass | Th | Y |  | H |  |  |  |  |  |
| Austrostipa nodosa | Tall Spear-grass | Th | Y |  | H |  |  |  |  |  |
| Austrostipa scabra | Rough Spear-grass |  |  |  |  | Te |  |  |  |  |
| Austrostipa sp. | Spear-grass |  |  | RC |  |  | M |  |  |  |
| Boerhavia diffusa | Tar Vine | Th | Y |  |  |  |  |  |  | RA |
| Bursaria spinosa subsp. spinosa | Sweet Bursaria |  |  | RC | H | Te |  |  |  |  |
| Chamaesyce drummondii | Flat Spurge | Th |  |  |  |  |  |  |  |  |
| Convolvulus erubescens | Australian Bindweed |  | Y |  | H |  |  |  |  |  |
| Convolvulus erubescens/remotus | Native Bindweed |  |  |  |  | Te |  |  |  |  |
| Dodonaea viscosa | Sticky Hop-bush |  |  |  |  | Te |  |  |  |  |
| Enchylaena tomentosa var. tomentosa | Ruby Saltbush |  |  |  | H | Te |  |  |  |  |
| Enneapogon nigricans | Black-head Grass | Th |  |  |  | Te | M |  |  |  |
| Enteropogon acicularis | Umbrella Grass | Th |  |  |  | Te | M |  |  |  |
| Eremophila longifolia | Weeping Emu Bush |  |  |  |  | Te |  |  |  |  |
| Goodenia pinnatifida | Cut-leaf Goodenia |  | Y |  |  |  |  |  |  | NT |
| Goodenia pusillifora | Small-flowered Goodenia | Th |  |  |  |  |  |  |  |  |
| Halgania cyanea | Rough Blue-flower |  | Y |  |  |  |  |  |  | NT |
| Lomandra effusa | Scented Mat-rush | Th | Y | RC | H |  |  |  |  |  |
| Lomandra multiflora subsp. dura | Hard Mat-rush |  |  |  | H |  |  |  |  |  |
| Maireana brevifolia | Short-leaf Bluebush |  |  |  |  | Te | M |  |  |  |
| Maireana enchylaenoides | Wingless Fissure-plant | Th | Y | RC |  |  |  |  |  |  |
| Maireana rohrlachii | Rohrlach’s Bluebush | Th | Y |  |  |  |  |  | R | VU |
| Olearia decurrens | Winged daisy-bush |  |  |  |  | Te |  |  |  | NT |
| Pimelea micrantha | Silky Rice-flower | Th | Y |  | H | Te |  |  |  | VU |
| Rhagodia parabolica | Mealy Saltbush |  |  |  |  | Te |  |  |  |  |
| Rhytidosperma caespitosa | Common Wallaby-grass |  | Y |  |  |  |  |  |  |  |
| Rhytidosperma sp. | Wallaby-grass | Th | Y | RC | H |  | M |  |  |  |
| Salsola australis | Buckbush | Th |  |  |  |  |  |  |  |  |
| Scaevola humilis | Inland Fanflower | Th | Y |  |  |  |  |  |  | NT |
| Sclerolaena sp. | Bindyi |  |  |  |  |  | M |  |  |  |
| Senna artemisioides | Senna |  | Y |  | H | Te |  |  |  | NT |
| Sida corrugata | Corrugated Sida | Th | Y | RC |  |  |  |  |  |  |
| Solanum esuriale | Quena |  | Y |  |  |  |  |  |  |  |
| Teucrium racemosum | Grey Germander |  | Y |  |  |  |  |  |  |  |
| Velleia paradoxa | Spur Velleia | Th | Y |  |  |  |  |  |  | VU |
| Vittadinia blackii | Narrow-leaf New Holland Daisy | Th | Y |  |  |  |  |  |  |  |
| Vittadinia gracilis | Woolly New Holland Daisy | Th | Y | RC |  |  |  |  |  |  |
| Vittadinia sp. | New Holland daisy |  | Y |  |  | Te | M |  |  |  |
| Whalleya proluta | Rigid Panic |  |  |  | H |  |  |  |  | NT |

- APPENDIX 3: Exotic plant species occurring with Acanthocladium dockeri at the six naturally occurring sites.

From  Site Action Plans prepared by Rees (2012a)

Sites: H = Hart, near Blyth; M = Melrose; RC = "Rusty Cab" (near Laura); Te = Telowie; Th = Thornlea (near Laura); Y = Yangya (near Laura)

| SPECIES | Common name | Sites |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Arctotheca calendula | Cape Weed |  | Y | RC |  |  |  |
| Asphodelus fistulosus | Onion Weed | Th |  |  | H | Te | M |
| Avena barbata | Bearded Oat | Th | Y | RC | H | Te | M |
| Brachypodium distachyon | False Brome | Th | Y | RC | H |  |  |
| Bromus rigidus | Rigid Brome | Th | Y |  | H |  |  |
| Bromus rubens | Red Brome | Th |  |  |  |  |  |
| Carrichtera annua | Ward’s Weed | Th | Y | RC |  | Te | M |
| Centaurea calcitrapa | Star Thistle |  | Y | RC |  |  |  |
| Cucumis myriocarpus | Paddy Melon |  | Y |  |  |  |  |
| Cynara cardunculus | Artichoke Thistle |  |  |  | H |  |  |
| Cynodon dactylon | Couch Grass |  |  |  |  |  | M |
| Desmazeria rigida | Rigid Fescue |  |  |  | H |  |  |
| Echium plantagineum | Salvation Jane | Th | Y | RC | H |  | M |
| Erodium sp. | Heron's-bill/Crowfoot | Th | Y | RC |  |  |  |
| Galenia pubescens | Coastal Galenia |  |  |  |  | Te |  |
| Gazania sp. | Gazania |  | Y |  |  |  |  |
| Hedypnois rhagadioloides | Cretan Weed |  | Y |  |  |  |  |
| Heliotropium europaeum | Potato Weed | Th | Y |  | H |  |  |
| Hordeum sp. | Barley-grass | Th | Y |  | H |  | M |
| Lepidium africanum | Common Peppercress | Th |  |  |  |  |  |
| Lolium perenne | Perennial Ryegrass |  | Y |  |  |  |  |
| Lolium perenne/rigidum | A Ryegrass |  |  | RC |  |  |  |
| Malva sp. | Mallow | Th | Y |  |  |  |  |
| Marrubium vulgare | Horehound |  | Y |  | H |  | M |
| Medicago sp. | Medic | Th | Y | RC |  |  | M |
| Moraea setifolia | Thread Iris | Th | Y | RC |  |  |  |
| Muscari armeniacum | Grape Hyacinth |  | Y |  |  |  |  |
| Oxalis pes-caprae | Soursob |  | Y |  | H | Te |  |
| Pallenis spinosa | Golden Pallenis |  |  | RC |  |  |  |
| Pennisetum clandestinum | Kikuyu |  |  |  | H |  |  |
| Phalaris aquatica | Phalaris |  |  |  | H |  |  |
| Piptatherum miliaceum | Rice Millet |  |  |  | H |  |  |
| Polygonum aviculare | Wireweed | Th |  |  |  |  |  |
| Polypogon monspeliensis | Annual Beard-grass |  |  |  | H |  |  |
| Rapistrum rugosum subsp. rugosum | Wild Turnip | Th | Y | RC | H |  |  |
| Romulea sp. | Guildford Grass |  |  | RC |  |  |  |
| Salvia verbenaca | Wild Sage | Th | Y | RC | H | Te | M |
| Scabiosa atropurpurea | Pincushion | Th | Y | RC | H |  |  |
| Sisymbrium orientale | Indian Hedge mustard |  |  |  |  | Te |  |
| Solanum nigrum | Black Nightshade |  |  |  | H |  |  |
| Sonchus oleraceous | Common Sow-thistle | Th | Y | RC |  |  | M |
| Tribulus terrestris | Caltrop |  | Y |  |  |  |  |
| Trifolium angustifolium | Narrow-leaf Clover |  | Y |  |  |  |  |
| Vicia sp. | Vetch | Th |  |  | H |  | M |
| Vulpia sp. | Fescue |  | Y |  |  |  |  |

- APPENDIX 4: Summary of all Acanthocladium dockeri plantings.

Refer to Figure 2 for map of locations in South Australia.

| ID | Site | Year | Status | Clone | Comments | Zone | E | N |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Caltowie - Stone Hut Rd NE of Thornlea | 2007 | Back up | All 5 clones |  | 54 | 258523 | 6329295 |
| 2 | Caltowie cemetery | 2007 | Back up | Rusty Cab |  | 54 | 264070 | 6326490 |
| 3 | Gladstone road reserve | 2007 | Back up | Yangya |  | 54 | 255155 | 6313518 |
| 4 | Napperby Block (MRNP) S of Telowie | 2005 | Back up | Telowie | On road reserve within Mt Remarkable NP. 24 planted, 2 plants surviving @ 29 June 2011 | 54 | 231893 | 6331090 |
| 5 | Haase's property, Mambray Ck | 2009 | Back up | Telowie | Private property | 53 | 780629 | 6361901 |
| 6 | Hunt's property, near Wirrabara | 2009 | Back up | Telowie | Private property | 54 | 247547 | 6338807 |
| 7 | Wamsley's property near Nelshaby. NOT MAPPED | 2009 | Backup | Telowie | Private property at Napperby, 50 planted, 23 Sept 09 last visit. NB NONE HAVE SURVIVED. | 54 | 234975 | 6323103 |
| 8 | Jaeschke’s property, Murrumbeena Lane, NW of Hart | 2009 | Backup | Hart | Michael/Kevin Jaeschke's property - adj. old railway line, on west side of rail ballast:- 15 or 16 plants surviving | 54 | 261921 | 6263346 |
| 9 | Charles Street Blyth W of Blyth | 2006 | Back up | Hart (2 plants) | Adj. to water intake channel for town run-off dam. Planted with other plants indigenous to the Blyth Plains | 54 | 267265 | 6251934 |
| 10 | Lomandra Walk, Blyth Golf Course S of Blyth | 0 | Back up | Hart | Sthn boundary of Golf Course; 2 plants included in a revegetated native grassland area | 54 | 269200 | 6251800 |
| 11 | Blyth nursery and hospital grounds | 2006 | Education/ demonstration | Hart (2 plants) | Garden area adjacent to northern in-ground rainwater tank. Spread well | 54 | 268027 | 6252035 |
| 12 | Hart Field Day site | 2010 | Education/ demonstration | All 5 clones | Survival rates variable, due to limited number of tree guards | 54 | 260365 | 6261646 |
| 13 | Arid Lands Botanic Garden | 2002 | Education/ demonstration | Hart |  | 53 | 757849 | 6404935 |
| 14 | Adelaide Botanic Garden | 2010 | Education/ demonstration |  |  | 54 | 282040 | 6133546 |
| 15 | Canberra Botanic Gardens | ? | Education/ demonstration | Hart and Thornlea |  | 55 | 691756 | 6094329 |
| 16 | ElectraNet substation, Slaughterhouse Rd, Clare | 2009 | Education/ demonstration | All clones | 4 – 6 plants | 54 | 280300 | 6254600 |
| 17 | Gladstone - Balaklava railway line, near Hart | 2007 | Augmentation of extant subpopulation | Hart | Native grassland strip behind Gladstone - Balaklava railway line, near Hart | 54 | 262380 | 6262531 |
| 18 | Laura Parklands | 2000 | Education/ demonstration | Thornlea | Laura parklands | 54 | 248137 | 6325437 |
| 19 | Jaeschke’s property, Magpie Creek, Hart | 2009 | Back up | All 5 clones | Magpie Creek, Spiny Daisy translocated populations on Michaels property, Source = Hart population | 54 | 258389 | 6264477 |
| 20 | Rusty Cab | 2006 | Augmentation of extant subpopulation | Rusty Cab | On the 'Rusty Cab' track, 1.8 km N of the Caltowie to Gladstone Road | 54 | 259420 | 6324318 |
| 21 | Yangya | 2004 | Augmentation of extant subpopulation | Yangya | 62 planted just west of main population; 96 counted in 2011 (M Jusaitis, DEWNR, pers. comm. 2012) | 54 | 252250 | 6321220 |