WA INTERIM RECOVERY PLAN NO. 208

KAMBALLUP BANKSIA

(BANKSIA IONTHOCARPA SUBSP. IONTHOCARPA)

RECOVERY PLAN

Department of Environment and Conservation

Kensington

FOREWORD

Recovery Plans (RPs) and Interim Recovery Plans (IRPs) are developed within the framework laid down in Department of Conservation and Land Management (CALM) Policy Statements Nos. 44 and 50. Note: the Department of CALM formally became the Department of Environment and Conservation (DEC) in July 2006. DEC will continue to adhere to these Policy Statements until they are revised and reissued.

Plans outline the recovery actions that are required to urgently address those threatening processes most affecting the ongoing survival of threatened taxa or ecological communities, and begin the recovery process.

DEC is committed to ensuring that Threatened taxa are conserved through the preparation and implementation of plans and by ensuring that conservation action commences as soon as possible and, in the case of Critically Endangered (CR) taxa, always within one year of endorsement of that rank by the Minister.

This plan will operate until withdrawn or replaced. It is intended that, if the species is still ranked as CR in Western Australia at the end of the five-year term, this plan will be reviewed and the need for further recovery actions assessed.

This plan was given regional approval on 19 August 2008 and approved by the Director of Nature Conservation on 12 September 2008. The provision of funds identified in this plan is dependent on budgetary and other constraints affecting DEC, as well as the need to address other priorities.

This plan was written and endorsed as an IRP in Western Australia, and it is also the National Recovery Plan for this Ecological Community as listed under the Commonwealth Environment Protection and Biodiversity Conservation Act 1999.

Information in this plan was accurate as at March 2010.

IRP PREPARATION

This plan was prepared by Renee Hartley1 and Sarah Barrett2

1 Technical Officer, DEC Albany District, 120 Albany Hwy, Albany 6330.

2 Flora Conservation Officer, DEC Albany District, 120 Albany Hwy, Albany 6330

## ACKNOWLEDGMENTS

The following people have provided assistance and advice in the preparation of this IRP:

Anne Cochrane		Manager, DEC Threatened Flora Seed Centre, Science Division

Leonie Monks		Research Scientist, DEC, Science Division

Andrew Brown		Coordinator, DEC Threatened Species and Communities Unit

Margaret Pieroni		 Artist and Leader, Australian Society for Growing Australian Plants (ASGAP) Dryandra Study Group, Denmark, WA

Thanks also to the staff of the W.A. Herbarium for providing access to Herbarium databases and specimen information, and DEC's Species and Communities Branch for assistance.

Cover photograph by J.A. Cochrane.

CITATION

This IRP should be cited as:

Department of Environment and Conservation (2008). Banksia ionthocarpa subsp. ionthocarpa, Interim Recovery Plan 2008-2013. Interim Recovery Plan No. 208. Department of Environment and Conservation, Western Australia.

# SUMMARY

| Scientific Name: | Banksia ionthocarpa | Common Name: | Kamballup Banksia |
| --- | --- | --- | --- |
|  | subsp. ionthocarpa | Flowering Period: | September to October |
| Family: | Proteaceae | DEC District: | Albany District |
| DEC Regions: | South Coast | Recovery Team: | Albany District Threatened Flora Recovery Team |
| Shires: | Plantagenet |  |  |

Illustrations and/or further information: Brown, A., Thomson-Dans, C. and Marchant, N. (Eds). (1998) Western Australia’s Threatened Flora. Department of Conservation and Land Management, Western Australia; Monks, L. (2000) Conservation biology of the rare and threatened Banksia ionthocarpa, B. mimica and B. serra. Curtin University of Technology, Western Australia; Western Australian Herbarium (1998) FloraBase - Information on the Western Australian Flora, Department of Conservation and Land Management, Western Australia. http://www.DEC.wa.gov.au/science/

Current status: Banksia ionthocarpa subsp. ionthocarpa was declared as Rare Flora in July 1989 under the Western Australian Wildlife Conservation Act 1950 (as Dryandra ionthocarpa). The subspecies is ranked as Endangered against World Conservation Union Red List Criteria B1ab(v) and B2ab(v) (IUCN 2001) due to a decline in the number of mature individuals, a single known population and the limited area of occupancy and extent of occurrence. The species, Banskia ionthocarpa is listed as Endangered under the Commonwealth Environment and Biodiversity Protection Act 1999 and both subspecies are covered by this listing.

One natural population consisting of two subpopulations totalling 945 plants over less than five hectares is currently known. A translocated population supports another 612 individuals. In 1999 a new population of this species was located near Narrogin some hundreds of kilometres north of previously known populations and in 2004 the species was divided into two subspecies - Banksia. ionthocarpa subsp. ionthocarpa (Kamballup) and B. ionthocarpa subsp. chrysophoenix (Narrogin). Plants in the Narrogin population resprout from a lignotuber, in contrast to the Kamballup plants that are non-lignotuberous.

Description: Banksia ionthocarpa subsp. ionthocarpa is a caespitose, tufted prostrate shrub with a very short stem and leaves up to 30 cm long. The leaf lobes are broadly triangular, up to 8 mm and cut within 1.5 mm of the midrib. It is a nonsprouter with pale yellow flowers borne close to the ground within the leaves. The subspecies has characteristic follicles, which are not woody, contain one seed, are about 5 mm in size and covered in 7 to 8 mm long erect hairs. It is unusual in having floral bracts that do not elongate as the fruit develop. The robust pistils are prominently bowed before anthesis, then recurved very strongly afterwards.

Banksia ionthocarpa subsp. ionthocarpa (Kamballup) is distinguished from B. ionthocarpa subsp. chrysophoenix (Narrogin) in lacking a lignotuber.

Habitat requirements: Banksia ionthocarpa subsp. ionthocarpa is known from 945 mature plants in a single natural population, comprising two subpopulations, in the Kamballup area. Subpopulation 1A is on a Class C recreation reserve vested in the Shire of Plantagenet and Subpopulation 1B in an adjacent unvested Class C reserve for the purpose of public utility. The species occurs on gravely clay-loam over spongolite in open shrub mallee habitat dominated by scattered Eucalyptus falcata and E. pleurocarpa over scrub and dwarf scrub of Melaleuca spp., Allocasuarina thuyoides, Beaufortia micrantha, Isopogon buxifolius, Verticordia spp. and Xanthorrhoea platyphylla.

Habitat critical to the survival of the species and important populations: The habitat critical to the survival of Banksia ionthocarpa subsp. ionthocarpa comprises the area of occupancy of known population; similar habitat within 200 metres of known population; remnant vegetation that links populations; and additional nearby occurrences of similar habitat that do not currently contain the species but may have done so in the past and may be suitable for translocations.

# The species Banksia ionthocarpa is listed Endangered under the EPBC Act and it is therefore considered that all known habitat for this species and its subspecies is habitat critical to its survival and all populations are important populations.

Benefits to other species/ecological communities: The reserves in which the species occur have high conservation value. They provide habitat for a number of other rare flora species, including Orthrosanthus muelleri (DRF), Stylidium diplectroglossum (P1), Verticordia huegelii var. tridens (P1), Chorizema carinatum (P3), Hakea lasiocarpha (P3), Acrotriche parviflora (P3), Eucalyptus goniantha subsp. goniantha (P4), Pleurophascum occidentale (P4) and several flora species at the limits of their range.

International obligations: This plan is fully consistent with the aims and recommendations of the Convention on Biological Diversity, ratified by Australia in June 1993, and will assist in implementing Australia’s responsibilities under that Convention. Banksia ionthocarpa subsp. ionthocarpa is not specifically listed under any international treaty and therefore this plan does not affect Australia’s obligations under any other international agreements.

# Role and interests of indigenous people: According to the Department of Indigenous Affairs Aboriginal Heritage Sites Register, Banksia ionthocarpa subsp. ionthocarpa Subpopulation 1A occurs at Kamballup Pool which is a registered site. Subpopulations 1A, 1B and the translocated Population 7T all occur within two kilometres of at least one of the following registered sites - Kamballup Pool, Kamballup Bridge, Kalgan Downs and Arizona Pool. The Department has welcomed all consultation seeking input and involvement from Indigenous groups that have an active interest in the areas that are habitat for B. ionthocarpa subsp. ionthocarpa. Indigenous involvement is included in the recovery actions.

# Affected interests: Subpopulation 1A is on a Class C recreation reserve vested in the Shire of Plantagenet and Subpopulation 1B in an adjacent unvested Class C reserve for the purpose of public utility.

# Social and economic impacts: The implementation of this plan may have some social and economic impact, as a population is located on Class C Reserves for the purposes of recreation and utility. However, the Shire of Plantagenet and the Department of Environment and Conservation (DEC) are currently considering the combination of the two reserves into one Nature Reserve. Recovery actions refer to continued negotiations between stakeholders with regard to these areas.

Evaluation of the Plan’s Performance: DEC, in conjunction with the Albany District Threatened Flora Recovery Team (ADTFRT) will evaluate the performance of this plan. In addition to annual reporting on progress and evaluation against the criteria for success and failure, the plan will be reviewed following five years of implementation.

Existing Recovery Actions: The following recovery actions have been or are currently being implemented in tandem to the development of this recovery plan.

- All land managers have been notified of the location and threatened status of the species.

- Volunteers and staff from the DEC’s Albany District regularly monitor populations.

- Seed collections have been made by staff from DEC’s Threatened Flora Seed Centre (TFSC).

- Seedlings are housed in the Botanic Gardens and Parks Authority (BGPA) nursery.

- A Masters study has been conducted on the species’ biology and ecology.

- DEC staff have investigated seedling recruitment and survival.

- Soil and tissue samples have been tested for the presence of Phytophthora cinnamomi.

- Access barriers have been installed to discourage entry under unfavourable soil conditions.

- Fire management is implemented through the maintenance of firebreaks.

- Weed management has been implemented through spraying the firebreak and the establishment of shelter bed.

- A small population has been established by translocation.

- A survey for new populations in similar habitat in the surrounding area has been conducted.

- An information poster on the species has been developed and distributed.

#### Objectives

The objective of this Recovery Plan is to abate identified threats and maintain or enhance in situ populations to ensure the long-term preservation of the species in the wild.

Criteria for success: The total number of mature individuals within the natural population is to remain stable or decrease by no more than 10% during the five year period of the plan.

Criteria for failure: The number of mature individuals within the natural population decreases by more than 10% during the five year period of the plan.

Recovery actions

| - Coordinate recovery actions. | 7. Conduct further surveys. |
| --- | --- |
| - Monitor populations. | - Promote awareness and encourage involvement. |
| - Additional seed collection. | - Liaise with land managers. |
| - Fire management. | - Map critical habitat. |
| - Disease management. | - Review the plan and assess the need for further recovery actions. |
| - Obtain biological and ecological information. |  |

1. 	BACKGROUND

History

A member of the Proteaceae family, Banksia is found throughout south-west Western Australia with the highest species richness occurring around Eneabba and the Stirling Range. These areas of richness lie in the 400 to 600 mm annual rainfall zone where plants are closely associated with extensive areas of Kwongan or sclerophyllous shrublands (Kershaw et al. 1997). Banksia species are sclerophyllous, perennial shrubs, restricted to well-drained sandy or lateritic soils (Monks 1999).

Banksia ionthocarpa subsp. ionthocarpa was discovered near Kamballup by P. Luscombe who made the first collection of it in 1987. Considerable survey effort throughout the surrounding district has failed to find another population despite extensive searches of what appears to be suitable habitat.

Due to the low number of plants and the threats associated with existence as a single population in a highly specific habitat, Banksia ionthocarpa subsp. ionthocarpa was declared as Rare Flora in Western Australia in July 1989 (as Dryandra ionthocarpa) and ranked as Critically Endangered in September 1995 (Kershaw et al. 1997). In 1999 a new population of this species was located near Narrogin. In 2004, the species was divided into two subspecies - B. ionthocarpa subsp. ionthocarpa (Kamballup) and B. ionthocarpa subsp. chrysophoenix (Narrogin). Plants in the Narrogin population resprout from a lignotuber, in contrast to the Kamballup plants that are non-lignotuberous and are therefore killed by fire (Barrett and Cochrane 2004).

In 1999 and 2000, 283 seedlings were translocated to Kalgan Plains Nature Reserve, near Kamballup in an area of similar habitat to the natural population. Six of these individuals flowered for the first time in the 2003 flowering season. However, survival was poor and, by 2004, the population consisted of just 46 individuals. In 2005, an additional 566 plants were translocated into this area.

### Description

Banksia ionthocarpa subsp. ionthocarpa is a caespitose, tufted shrub with a very short stem and leaves up to 30 cm long. The leaf lobes are broadly triangular, up to 8 mm and cut within 1.5 mm of the midrib. It is a non-sprouter with pale yellow flowers borne close to the ground within the leaves. The subspecies has characteristic follicles, that are not woody, differing from those found in most Banksia species. Each follicle contains one seed, is about 5 mm in size and covered in 7 to 8 mm long erect hairs. The subspecies is also unusual in having floral bracts that do not elongate as the fruit develop. The robust pistils are prominently bowed before anthesis, then recurved very strongly afterwards. The species’ epithet is taken from the Greek ionthas (shaggy) and carpos (a fruit), in reference to the prominent tuft of hairs on the follicle (George 1996).

###### Distribution and habitat

Banksia ionthocarpa subsp. ionthocarpa is known from a single natural population comprising two subpopulations, in the Kamballup area. Its extent of occurrence is less than one kilometre and total area of occupancy is less than five hectares. The population supports 945 mature plants in total. Subpopulation 1A is on a Class C recreation reserve vested in the Shire of Plantagenet and Subpopulation 1B in an adjacent unvested Class C reserve for the purpose of public utility. The unvested reserve has in the past been subject to mining for spongolite stone and the mine is in close proximity to the plants. However, mining is not currently being undertaken and there are no current mining tenements approved or pending approval on this land (D. Coffey, personal communication).

The subspecies occurs on clay-loam over spongolite, underlaid by the Late Eocene Plantagenet group geological formation (spongolite with minor siltstone and sandstone), in open shrub mallee habitat with Eucalyptus falcata, E. pleurocarpa and scrub of Melaleuca spp., Allocasuarina thuyoides, Beaufortia micrantha, Isopogon buxifolius, Verticordia sp. and Xanthorrhoea platyphylla. Vegetation surrounding Banksia ionthocarpa subsp. ionthocarpa is predominantly less than one metre high and consists entirely of small shrubs and herbaceous species (Monks 1999).

Banksia ionthocarpa subsp. ionthocarpa has been translocated to Kalgan Plains Nature Reserve, near Kamballup. The translocation is considered to be an ‘introduction’ as the subspecies is not known to have occurred naturally at this site in the past, however it is within the known range of the subspecies and in similar habitat. The site has similar climatic conditions, geology and vegetation.

Biology and ecology

The seeds of Banksia ionthocarpa subsp. ionthocarpa are quite different to those of most other Banksia species in that they lack a wing; instead the follicles have a small tuft of hairs that appear to be designed to stick to fur (Kershaw et al. 1997). It is suggested that the subspecies is mammal pollinated due to the dull appearance, low positioning and strong smell of the inflorescences, as well as the large number of viable seeds produced (Monks 1999).

A study conducted by Leonie Monks, then of Curtin University, found that Banksia ionthocarpa subsp. ionthocarpa did not regenerate from rootstock following fire, however seedlings did recruit after fire. A large amount of viable seed is produced annually, which is mostly dispersed as the seed crop ripens. Seed that does not disperse may remain viable within the cones, naturally deteriorate or be predated. Favourable post-fire conditions, in particular following adequate rainfall, may be imperative as the majority of seedlings die from drought over summer (Monks 1999; Barrett and Cochrane 2004). A very small number of seedlings underneath live plants were observed in the absence of fire, however none survived over summer (Barrett and Cochrane 2004). The species was concluded to have the attributes of a nonsprouter with seedling recruitment confined to the post fire period.

Banksia ionthocarpa subsp. ionthocarpa is thought to be weakly serotinous with little significant seed bank stored in the canopy or soil (Monks 1999). Consequently, poorly timed fires, i.e. in spring or summer, could have a very detrimental effect on the population (Monks 1999). However, in a study by Barrett and Cochrane (2004), 76% of D. ionthocarpa subsp. ionthocarpa seed was found to remain intact in the soil for at least nine months. The ability for viable seed to persist in the soil was confirmed by seedling germination observed in spring 2004. Forty-nine seedlings germinated in the second spring post-fire, however survival has been poor to date, with only 10% surviving to mid-December after a dry spring. No seedlings germinated around control or smoke treated plants in 2004 (S. Barrett, unpublished data).

There are no reliable data on the longevity of Banksia ionthocarpa subsp. ionthocarpa and the juvenile period for naturally occurring plants is unknown (Monks 1999). However, six translocated plants in 1999 were recorded to have flowered for the first time in 2003 (Monks (1999) determined that there is a linear relationship between plant height, volume, diameter and number of cones. It is estimated that individuals begin to set fertile cones once a height of approximately 0.3 metres is reached (Monks 1999). Barrett and Cochrane (2004) found that D. ionthocarpa subsp. ionthocarpa cone load varied considerably between plants and was related to crown volume, while the magnitude of post-fire recruitment was related to the canopy seed bank.

Seed viability studies indicated the potential longevity of the species’ seed under a range of storage conditions (Barrett and Cochrane 2004). Greatest viability was obtained from fresh seed, with 78% germination achieved without treatment. Soil-stored seed ranged from 50% to 65% germination. Under laboratory conditions, 64% of seed stored for one year at –20OC and 62% of seed stored at ambient temperature for ten years germinated with no treatment (Barrett and Cochrane 2004).

In the same study, fire was undoubtedly the most significant stimulus for seedling emergence. Smoke treatment resulted in minimal germination of the soil-stored seed (five germinants). In laboratory studies germination of seed treated with smoke water was less successful than germination of seed with no treatment (63% compared to 78%). The few recruits observed around unburnt plants failed to survive through summer, supporting observations that inter-fire recruitment is unlikely to significantly augment population numbers (Barrett and Cochrane 2004).

Monks (1999) found the number of seedlings recruited per parent plant after the first summer was considerably lower than would be expected for a non-sprouter in southwestern Australia (1.4 seedlings per parent plant in Population 1A and 0.2 seedlings per parent plant in Population 1B). Barrett and Cochrane (2004) concluded that initial recruitment may vary considerably within and between subpopulations and from year to year. This variation may be due to the canopy-stored seed bank of individual plants as well as seed predation pre- and post-dispersal. Post-dispersal predation may be intensified when small experimental plots are burnt and predator satiation does not occur. It is possible that recruitment under a more extensive burn may have been higher (Barrett and Cochrane 2004). However, poor seedling survival after the first summer was the critical factor limiting successful recruitment.

Threats

Banksia ionthocarpa subsp. ionthocarpa was declared as Rare Flora in July 1989 under the Western Australian Wildlife Conservation Act 1950). The subspecies is currently ranked as Critically Endangered against World Conservation Union Red List Criteria B1ab(v) and B2ab(v) (IUCN 2001) due to a decline in the number of mature individuals, a single known population and the limited area of occupancy and extent of occurrence. The species, Banskia ionthocarpa is listed as Endangered under the Commonwealth Environment and Biodiversity Protection Act 1999 and both subspecies are covered by this listing.

One natural population consisting of two subpopulations totalling 945 plants over less than five hectares is currently known. A translocated population supports another 612 individuals.

All habitat occupied by this taxon are currently affected by threats identified in this Recovery Plan. Threats include the following.

- Inappropriate fire regime: Both natural subpopulations occur in long-unburnt habitat, estimated at around twenty-five years of age. While occasional fire is required for seedling recruitment, inappropriate timing, intensity and frequency of fire may be detrimental, as plants need to reach reproductive maturity to build up a seed bank. For species with a soil-stored seed bank, a conservative estimate for the minimum desirable fire interval may be determined by multiplying the primary juvenile period (time to first flower) by two and a half (Gill and Nichols 1989). The juvenile period for Banksia ionthocarpa subsp. ionthocarpa is unknown but is thought to be a least four years to first flowering.

Banksia ionthocarpa subsp. ionthocarpa seedling survival post-fire is poor and unpredictable. If conditions are not favourable for seedling recruitment and survival in the year mature plants are burnt, population decline is likely to be substantial.

It is considered that the rubbish dump to the south of the population is a potential fire hazard. In the past, neighbouring landholders have requested that the two reserves be burnt as they were considered a fire hazard to surrounding farmland. Subsequently, the Shire of Plantagenet constructed firebreaks around the reserve boundaries. A firebreak is also maintained between the two subpopulations as it is important to ensure that the two do not burn at the same time.

- Drought: Drought is a threat to both subpopulations because of the skeletal soils and rocky substrate on which the subspecies grows. Drought may directly impact the subspecies by reducing flowering, seed set and population recruitment, and by increasing plant mortality (Barrett and Cochrane 2004).

Decline in the number and health of Banksia ionthocarpa subsp. ionthocarpa was observed from 1991. A survey of Population 1 in 1994 suggested that the species was suffering from drought. Phytophthora cinnamomi was ruled out as a possible cause through laboratory tests and field observations.

In 1995 and 1996, a study by Leonie Monks used the monitoring of the plants’ water potential (xylem tension) and changes in photosynthetic pigments to determine the level of water stress within the population. All plants were found to be under some level of water stress in the 1995/96 summer drought, although orange and intermediate coloured plants were under more stress than green coloured plants. The presence of orange foliage was considered a good indicator of water stress. Orange and intermediate coloured plants are thought to be more likely to recover over winter than die, however these plants became orange and intermediate again at the onset of the next period of summer drought. This indicated that either the plants had not fully recovered to pre-stress levels and would therefore succumb to the next summer drought, or plants with naturally lower chlorophyll levels are more prone to drought stress (Monks 1999).

Monks (1999) also monitored the recruitment and survival of seedlings post-fire. A significant loss of seedlings occurred following summer drought, with only 3.3% of the Subpopulation 1A seedlings and 8.3% of Subpopulation 2A seedlings surviving the first summer period (Monks 1999). Experimental watering of seedlings that appeared in 2003 was trialled (Barrett and Cochrane 2004), 52% of watered seedlings survived through to spring 2004 compared to the 5% survival of the seedlings that were not watered (S. Barrett, unpublished data). Hence, drought poses a considerable threat to the survival of recruited seedlings.

- Weed invasion: Weeds that suppress early plant growth by competing for soil moisture, nutrients and light are often blown in from adjoining pasture (Panetta and Hopkins 1991). Weed invasion is a particular threat to subpopulation 1A as it is relatively exposed and therefore subject to influences from adjacent cleared farmland. Influences include the introduction of exotic species, farm chemicals, modified hydrology and altered disturbance regimes (Panetta and Hopkins 1991).

Despite spraying the firebreak with Roundup® and planting a shelterbelt of Eucalyptus spp., weeds have persisted in subpopulation 1A, primarily at the edge. Weeds include paddy melon (Cucumis myriocarpus), capeweed (Arctotheca calendula) and veldt grass (Ehrharta longiflora) (S. Barrett, personal observation.). Rust was introduced to the bridal creeper (Asparagus asparagoides) in 2002 as the weed has the potential to spread rapidly through the area. The rust appears to be having some affect (S. Barrett, personal communication).

Weeds were more abundant in experimental plots after fire and were removed by hand (S. Barrett, personal communication). Post-fire conditions can be advantageous for weed invasion and reciprocally, the presence of weeds can encourage fire through altering the nature and spatial array of the fuel load (Panetta and Hopkins 1991).

- Disease: Phytophthora cinnamomi is an introduced soil-borne plant pathogen. Infection results in plant death in susceptible species through the destruction of root systems. The impact of the disease on plant communities is variable as it is dependent on temperature, soil type, nutrient status, water and species susceptibility. The greatest impact usually occurs where soils are infertile and drainage is poor. Banksia ionthocarpa subsp. ionthocarpa occurs in a winter-wet, poorly drained site, which is likely to favour P. cinnamomi infestation.

In general, Banksia species are highly susceptible to Phytophthora spp. and research has shown that Banksia ionthocarpa subsp. ionthocarpa is susceptible.. However, Phytophthora cinnamomi has not been identified with any deaths of D. ionthocarpa subsp. ionthocarpa and the population currently appears to be P. cinnamomi-free. Soils and tissues samples were collected from Population 1 in 1994. Both samples tested negative for P. cinnamomi. A sample was again taken in 2001, which also produced a negative result, indicating that P. cinnamomi had not infected the population at that time, however due to the access tracks passing through the habitat, the threat of pathogen spread is high (P. Collins, personal observation).

Aerial canker has in the past been observed on Banksia ionthocarpa subsp. ionthocarpa (Kershaw et al. 1997), However no further research has been done on the presence of this fungus. The effect of aerial canker on the population requires further investigation.

- Altered hydrology: It has been predicted that altered hydrology will cause the loss of habitat in many reserves if present trends continue. One quarter of southwest landscapes and up to half of some landscapes in low catchment areas may become salt-affected over the next century (Monks 1999). While the reserve in which Banksia ionthocarpa subsp. ionthocarpa occurs is low in the catchment and adjacent to the salt-affected Kalgan River, the population occurs at a relatively high altitude in the landscape and may be less vulnerable to the impacts of altered hydrology (S. Barrett, personal communication).

The presence of adjacent farmland can lead to increased run-on, often vectoring surplus chemicals and nutrients (Panetta and Hopkins 1991). This may have a detrimental effect not only on Banksia ionthocarpa subsp. ionthocarpa, but also on the remainder of the reserve plant community.

- Herbivory: Seed predation will reduce the number of viable seeds available for dispersal. In one year, insects destroyed 46% and 60% of follicles respectively in the two Banksia ionthocarpa subsp. ionthocarpa subpopulations. The insect attack seemed to occur very early in the inflorescence development. While some follicles remain intact even after invasion, studies have shown that the application of insecticide just after pollination increases the number of intact cones. (Monks 1999).

There have been no obvious grazing effects on mature plants, however seedlings are subject to grazing by invertebrates and possibly vertebrates. Of the seedlings recruited in 2003, 37% showed effects of grazing and a further 11% died, most likely as a result of grazing. Grazing affects seedling vigour and survival. Only 65% of 2003 seedlings that were grazed survived to Dec 2004 (Barrett and Cochrane, unpublished data).

  - Land tenure: Population 1 occurs in two Class C reserves, one for the purpose of public utility (spongolite mine) and the other for recreation (golf course). The Shire of Plantagenet and DEC are currently considering the combination of the two reserves into one Nature Reserve. Whilst there are no mining tenements currently approved or pending approval on this land (D. Coffey, personal communication), likely effects of mining or recreational use if approved in the future would include soil compaction, clearing and damage to vegetation, significant amounts of water and nutrients added to the soil and an increase in the likelihood of disease spread as a result of vehicle movement.

- Climate change: Long-term climate change is likely to adversely affect the single known Banksia ionthocarpa subsp. ionthocarpa population given a predicted decrease in rainfall and an increase in temperature and evaporation. Current seedling survival is poor, primarily as a result of drought stress and any further adverse change in conditions due to climate change will be severely detrimental to recruitment. It is thought that groups likely to be most affected by climate change include geographically localised taxa such as B.ionthocarpa subsp. ionthocarpa, peripheral or disjunct populations, specialised species, poor seed dispersers, genetically impoverished species, and coastal communities.

Summary of population land vesting, purpose and tenure

| Population | Vesting | Purpose | Manager |
| --- | --- | --- | --- |
| 1A. North of Kamballup | Shire of Plantagenet | Recreation | Shire |
| 1B. North of Kamballup | Shire of Plantagenet | Public Utility | Shire |
| 7T. Kalgan Plains | DEC | Nature Reserve | DEC |

Summary of population information and threats

| #### Pop. No. & Location | Year/No. of plants adults (juveniles) |  | Condition | Threats |
| --- | --- | --- | --- | --- |
| 1A. North of Kamballup | 1987 1988 1990 1991 1992 1993 1994 1995 20002001 2002 2003 2004 2005 | 400+/- 200+/- 200+/- Approx. 15% death 476 (few) 200+/- 475* 682* 700 600+ 612* 612 (73)* 589 (46)* 566 (122 dead) | Healthy Healthy Healthy Diseased Diseased Moderate Moderate Moderate Moderate Moderate Moderate Healthy | Weeds Fire Drought Disease |
| 1B. North of Kamballup | 1988 1990 1991 1992 1993 1994 1995 1996 1999 2000 2002 2004 2005 | 200+/- 200+/- Approx. 15% death 250 200+/- 682* 500+ 475* 400+ 400- 340* 328* 379 (67 dead) | Healthy Healthy Diseased Diseased Moderate Moderate Moderate Moderate Moderate Healthy | Fire Drought Disease Possible future mining |
| 7T. Kalgan Plains | 1999 2000 2002 2004 2005 | 138 seedlings 145 seedlings 58* 46* 612 | Moderate Moderate | Fire Drought Disease |

NB: Early estimates were very approximate and as such are not counted. *Precise count of individuals. T = Translocated.

# Habitat critical to the survival of the species and important populations

Habitat critical to the survival of a species is habitat identified as being critical to the survival of a listed threatened species or listed threatened ecological community. The area of occupancy of the currently known Banksia ionthocarpa subsp. ionthocarpa population has been mapped. However the total area of habitat critical to its survival has not yet been mapped and this is included as an action under this Recovery Plan.

The habitat critical for survival of Banksia ionthocarpa subsp. ionthocarpa comprises:

- the area of occupancy of the known population;

- areas of similar habitat within 200 metres of the known population that provides potential habitat for natural recruitment;

- remnant vegetation that surrounds and links subpopulations (this is necessary to allow pollinators to move between subpopulations) and

- additional occurrences of similar habitat that do not currently contain the subspecies but may have done so in the past (these represent possible translocation sites).

The species Banksia ionthocarpa is listed as Endangered under the EPBC Act and it is therefore considered that all known habitat for this species and its subspecies is habitat critical to its survival and all populations including translocated populations, are considered important populations. Recovery actions include survey for further populations that would lead to the identification of additional critical habitat.

Benefits to other species/ecological communities

The two reserves in which the subspecies occurs have high conservation value as they provide habitat for a number of other threatened and Priority flora taxa, including Orthrosanthus muelleri (DRF), Stylidium diplectroglossum (P1), Verticordia huegelii var. tridens (P1), Chorizema carinatum (P3), Hakea lasiocarpha (P3), Acrotriche parviflora (P3), Eucalyptus goniantha subsp. goniantha (P4), Pleurophascum occidentale (P4), and several flora species at the limits of their range (Atkins 2009).

# International Obligations

This plan is fully consistent with the aims and recommendations of the Convention on Biological Diversity, ratified by Australia in June 1993, and will assist in implementing Australia’s responsibilities under that Convention. However, as Banksia ionthocarpa subsp. ionthocarpa is not listed under any international agreement, the implementation of other international environmental responsibilities is not affected by this plan.

## Affected Interests

One subpopulation occurs in a Class C recreation reserve while the other subpopulation occurs in an adjacent unvested Class C reserve. Their protection may potentially impact on Shire operations.

# Role and interests of indigenous people

# According to the Department of Indigenous Affairs Aboriginal Heritage Sites Register, Banksia ionthocarpa subsp. ionthocarpa Subpopulation 1A occurs on the registered site Kamballup Pool and Subpopulation 1b and Population 7T occur within two kilometres of at least one of the registered sites Kamballup Pool, Kamballup Bridge, Kalgan Downs and Arizona Pool. The Department has welcomed all consultation seeking input and involvement from Indigenous groups that have an active interest in the areas that are habitat for B. ionthocarpa subsp. ionthocarpa. Indigenous involvement is included as a recovery action.

# Social and economic impacts

# As the subspecies is located on Shire reserves, the implementation of this IRP has the potential to have some minimal impact. However, the Shire of Plantagenet and DEC are currently considering combining the two reserves into one Nature Reserve (D. Coffey, personal communication). Recovery actions refer to continued negotiations between stakeholders with regard to these areas.

#### Guide for decision-makers

Section 1 provides details of current and possible future threats. Developments in the immediate vicinity of the single known population or within the defined critical habitat of Banksia ionthocarpa subsp. ionthocarpa require assessment to determine their level of impact. No developments should be approved unless the proponents can demonstrate that they will not have a detrimental impact on the species, or its habitat or potential habitat, or the local surface and ground water hydrology.

# Evaluation of the Plan’s Performance

DEC, in conjunction with the Albany District Threatened Flora Recovery Team will evaluate the performance of this recovery plan. In addition to annual reporting on progress against the criteria for success and failure, the plan is to be reviewed within five years of its implementation. Any changes to management and/or recovery actions made in response to monitoring results will be documented accordingly.

2.	RECOVERY OBJECTIVE AND CRITERIA

#### Objectives

The objective of this Recovery Plan is to abate identified threats and maintain or enhance in situ populations to ensure the long-term preservation of the species in the wild.

Criteria for success: The total number of mature individuals within the natural population remains stable or decreases by no more than 10% during the five year period of the plan.

Criteria for failure: The number of mature individuals within the natural population decreases by more than 10% during the five year period of the plan.

#### 3.	RECOVERY ACTIONS

#### Existing or completed recovery actions

All land managers have been notified of the location and threatened status of Banksia ionthocarpa subsp. ionthocarpa. The notification details the Declared Rare and EPBC status the subspecies and the legal responsibilities to protect it.

Staff from DEC’s Albany District regularly monitor the population.

Preservation of germplasm is essential to guard against the possible extinction of the wild population and may be used to propagate plants for translocations. Staff from DEC’s Threatened Flora Seed Centre (TFSC) have made eleven Banksia ionthocarpa subsp. ionthocarpa seed collections since 1990 with approximately five thousand seeds collected in total. The seed is stored at –18 degrees Celsius and requires no special treatment to achieve germination (A. Crawford, personal communication).

Seeds have been successfully germinated and the resulting seedlings grown and maintained in the Botanic Gardens and Parks Authority (BGPA) nursery. There were 283 Banksia ionthocarpa subsp. ionthocarpa seedlings translocated into the wild in 1999 and 2000 and 88 plants currently housed at the BGPA nursery are intended for translocation in winter 2005 (A. Shade, personal communication)

As discussed in Section 1, Leonie Monks conducted a masters study on three Banksia species including Banksia ionthocarpa subsp. ionthocarpa ms. The study looked at the species’ demography, fire ecology, granivory and drought-stress and included a number of small translocations.

DEC staff have investigated factors affecting seedling recruitment and survival (Barrett and Cochrane 2004) (also discussed in Section 1). This included research into the soil seed bank, canopy seed bank, seed longevity, ex situ conservation, germination requirements and the role of disturbance (fire and smoke water application) in stimulating germination of the soil-stored seed reserve.

Firebreaks are maintained around the reserve by DEC (G. Broomhall, personal communication).

Samples of Banksia ionthocarpa subsp. ionthocarpa were tested for Phytophthora cinnamomi in 1994 and 2001. All samples produced a negative result. However, to help maintain disease-free status, barriers have been put in place on the entry track into Population 1, to restrict access at times of dry soil conditions, and thereby reduce the risk of Phytophthora spread.

A shelter bed was planted around subpopulation 1A to inhibit weed invasion from the adjoining paddock. The area was initially sprayed with Roundup in preparation. Three rows were planted with Eucalyptus vegrandis subsp. recondita, E. uncinata and E. incrassata seedlings. Survival of the outer two rows of eucalypts was poor and the rows were consequently replanted with E. pleurocarpa seedlings. The shelter bed has been slow to establish (S. Barrett, personal communication). Additional seed was collected from Eucalyptus, Allocasuarina and Melaleuca species in November 2004. The seed has been germinated and will be ready for planting along the shelter bed in autumn 2005 (A. Cochrane, personal communication).

Information regarding Banksia ionthocarpa subsp. ionthocarpa has been disseminated by DEC to the public and scientific community through the production of an information sheet that includes the plant’s description, status and habitat, research projects in progress and photos.

In August 1996 Leonie Monks commenced the translocation of Banksia ionthocarpa subsp. ionthocarpa to eight different study sites. The aim was to investigate whether the species would establish in different soil types or other areas with similar soil. Two of the translocation sites were within the known population (Population 1); two were in dark brown heavy clay soil, lower down the slope; two were on light coloured sandy loam soil, within the Kamballup Reserve; and the final two were on spongolite soil in Kalgan Plains Nature Reserve.

The plants were germinated from seed obtained from both known subpopulations and planted in sites within the same general area but under different land tenures. Herbivores were excluded from the sites using shade cloth and monitoring focused on initial survival, survival over the first summer and growth (height). It was determined that suitable habitat and the correct soil type must be combined for good survival. Seedlings had better survival in spongolite soils, however where the habitat (i.e. vegetation surrounding the population) was not suitable, the survival rate was significantly lower. Monks (1999) considered ongoing monitoring (until flowering, fruiting and seedling recruitment) is imperative.

Monks (1999) found Banksia ionthocarpa subsp. ionthocarpa to have the greatest percentage survival at one site in the Kalgan Plains Nature Reserve. The reserve is approximately 6.5 km from the natural population and has a similar vegetation structure and the same soil type. However, the population did not establish successfully long-term and by 2002 its condition was poor with only 58 of the 283 juveniles surviving. In 2004, 44 of the plants translocated in 1999 were surviving and only 2 of those planted in 2000 were surviving. Watering may have been inadequate over the first summer (1999). A further 566 plants were translocated to Kalgan Plains in winter 2005. All plants are watered and caged (L. Monks, personal communication).

#### Future recovery actions

Where populations occur on lands other than those managed by DEC, permission has been or will be sought from appropriate land managers prior to recovery actions being undertaken. The following recovery actions are roughly in order of descending priority; however this should not constrain addressing any of the priorities if funding is available and other opportunities arise.

### 1.	Coordinate recovery actions

The Albany District Threatened Flora Recovery Team (ADTFRT) is coordinating recovery actions for Banksia ionthocarpa subsp. ionthocarpa and will include information on progress in their annual report to DEC’s Corporate Executive and funding bodies.

Action:	Coordinate recovery actions.

Responsibility:	DEC (Albany District) through the ADTFRT.

Cost:		$3,000 per year.

### 2.	Monitor populations

Continue regular (annual) monitoring of all Banksia ionthocarpa subsp. ionthocarpa populations (natural and translocated), with numbers and condition recorded. Continue regular monitoring of seedlings to determine the percentage survival to maturity and time to first flowering and seed set.

Action:	Monitor populations.

Responsibility:	DEC (Albany District) through the ADTFRT.

Cost:		$4,750 per year.

### 3.	Additional seed collection

Further collection will be conducted to obtain as wide a range of genotypes as possible.

Action:	Additional seed collection.

Responsibility:	DEC (Albany District) through the ADTFRT.

Cost:		$3,125 per year.

### 4.	Fire management

For the life of this Plan (5 years) fire will, if possible, be prevented from occurring in the area of the Banksia ionthocarpa subsp. ionthocarpa population.

Action:	Conduct fire management through firebreaks and buffer burning.

Responsibility:	DEC (Albany District) through the ADTFRT.

Cost:		$400++ per year.

### 5.	Disease management

Prevent entrance into the reserve during unfavourable soil conditions through the maintenance of barriers and signs. All management access will be confined to dry soil conditions and all vehicles and boots must be clean on entry.

Action:	Disease management.

Responsibility:	DEC (Albany District) through the ADTFRT.

Cost:		$200 per year.

### 6.	Obtain biological and ecological information

Improved knowledge of the biology and ecology of Banksia ionthocarpa subsp. ionthocarpa will provide a better scientific basis for management of wild population. An understanding of the following is particularly necessary for effective management:

- Percentage of seedling survival to maturity and time to first flowering and seed set.

- Pollination biology.

- Factors limiting seed bank, including post-dispersal predation on soil-stored seed.

- The population genetic structure, levels of genetic diversity and minimum viable population size.

- Extent and effect of aerial cankers.

- The effects of climate change.

Action:	Obtain biological and ecological information.

Responsibility:	DEC (Science Division and Albany District) through the ADTFRT.

Cost:		$24,000 per year for the first three years.

### 7.	Conduct further surveys

Remnant vegetation in and around the Kamballup area will be assessed for suitability and surveyed for Banksia ionthocarpa subsp. ionthocarpa ms.

Action:	Conduct further surveys.

Responsibility:	DEC (Albany District) through the ADTFRT.

Cost:		$4,750 per year.

### 8.	Promote awareness and encourage involvement

The importance of biodiversity conservation and the need for the long-term protection of wild populations of this subspecies will be promoted to the community through poster displays and the local print and electronic media. Formal links with local naturalist groups and interested individuals will also be encouraged. An information sheet on Banksia ionthocarpa subsp. ionthocarpa has been produced and will be distributed further.

Action:	Promote awareness and encourage involvement.

Responsibility:	DEC (Albany District) through the ADTFRT.

Cost:		$900 per year.

#### 9. 	Liaise with land managers

Staff from DEC’s Albany District will continue to work with the Shire of Plantagenet to minimise impacts on the single known natural population and further investigate the possibility of combining the two Class C reserves into one Nature Reserve. Input and involvement will continue to be sought from Indigenous groups having an active interest in areas that are habitat for Banksia ionthocarpa subsp. ionthocarpa.

Action:		Liaise with land managers.

Responsibility:	DEC (Albany District) through the ADTFRT.

Cost:			$1,200 per year.

10.	Map habitat critical to survival

It is a requirement of the EPBC Act that spatial data relating to habitat critical to the survival of Banksia ionthocarpa subsp. ionthocarpa be determined. The area of occupancy of the currently known population has been mapped, however the full area of habitat critical to its survival has not yet been mapped. The process will clearly identify potential habitat which may not currently contain the subspecies but present opportunities for reintroduction or population expansion and which requires protection and/or rehabilitation to ensure the long-term future of the species. If additional populations are located, habitat critical will also be determined and mapped.

Action:	Map habitat critical to survival.

Responsibility:	DEC (Albany District) through the ADTFRT.

Cost:		$400 in the first year.

### 11.	Review the plan and assess the need for further recovery actions

At the end of the five-year term of this plan, it will be reviewed and the need for further recovery actions will be assessed.

Action:	Review the plan and assess the need for further recovery actions.

Responsibility:		DEC (WATSCU and Albany District) through the ADTFRT.

Cost:		$4,000 in the fifth year (if required).

Summary of Recovery action costs

### Total Department: 	$126,400

### Total Other:	$26,000

### Total External Funding:	$15,625

### TOTAL COSTS:	$168,025

4.	TERM OF PLAN

Western Australia

This Recovery plan will operate from September 2008 to August 2013 but will operate until withdrawn or replaced. If Banksia ionthocarpa subsp. ionthocarpa is still ranked by the Western Australian Government as CR (IUCN 2001) and as Endangered under the EPBC Act after five years, the need for further recovery actions and an update of the plan will be assessed. The plan was updated in March 2010.

Commonwealth

In accordance with the provisions of the Commonwealth Environment Protection and Biodiversity Conservation Act 1999 (EPBC Act) this adopted recovery plan will remain in force until revoked.

The recovery plan must be reviewed at intervals of not longer than 5 years.

5.	REFERENCES

Atkins, K. (2008). Declared Rare and Priority Flora List for Western Australia. Department of Conservation

and Land Management, Perth, Western Australia

Brown, A., Thomson-Dans, C. and Marchant, N. (Eds). (1998) Western Australia’s Threatened Flora. Department of Conservation and Land Management, Western Australia;

CALM (1992) Policy Statement No. 44 Wildlife Management Programs. Department of Conservation and Land Management, Western Australia.

CALM (1994). Policy Statement No. 50 Setting Priorities for the Conservation of Western Australia’s Threatened 	Flora and Fauna. Department of Conservation and Land Management, Perth, Western Australia.

Barrett, S. and Cochrane, A. (2004) Seedling survival, soil seed bank status and disturbance response of the endangered Dryandra ionthocarpa A.S George ssp. ionthocarpa (Proteaceae): Final Report to Bankwest Landscope Visa Conservation Card Trust Fund, July 2004. Department of Conservation and Land Management, Western Australia.

Department of Environment and Conservation (1998–) Western Australian Herbarium FloraBase 2 – Information on the Western Australian Flora (Accessed 2010) Department of Environment and Conservation, Western Australia. http://www.calm.wa.gov.au/science/

George, A.S. (1996). New taxa and a new infrageneric classification in Dryandra R. Br. (Proteaceae: Grevilleooideae). Nuytsia 10 (3): 313-408.

Gill, A.M and Nichols, A.O. (1989) Monitoring fire prone flora in reserves for nature conservation. In: "Fire Management on Nature Conservation Lands". Occasional Paper 1/89. Department of Conservation and Land Management, Perth, Western Australia.

Kershaw, K., Holland, E. and Brown, A. (1997) Kamballup Dryandra (Dryandra ionthocarpa) Interim Recovery Plan 1996-1999. Department of Conservation and Land Management, Western Australia.

Monks, L. (1999) Conservation biology of the rare and threatened Dryandra ionthocarpa, D. mimica and D. serra. Masters Thesis. Curtin University of Technology, Western Australia.

Panetta, F.D. and Hopkins, A.J.M. (1991) Weeds in corridors: invasion and management. In Nature Conservation. 2, the Role of Corridors (eds D.A. Saunders & R.J. Hobbs). Surrey Beatty, Sydney. pp. 341-351

World Conservation Union (2001) IUCN Red List Categories: Version 3.1. Prepared by the IUCN Species Survival Commission. IUCN, Gland, Switzerland and Cambridge, UK.

6.	TAXONOMIC DESCRIPTION

George, A.S. (1996) New taxa and a new infrageneric classification in Dryandra R. Br. (Proteaceae: Grevilleodieae) Nuytsia 10 (3) 313-408.

Shrub to 60 cm wide. Stems prostrate, short, ± underground, villous; prophylls many, linear, tomentose. Leaves pinnatifid, 8-25 cm long, 5-20 mm wide; margins flat; lobes 15-35 each side, triangular, obtuse, ± flat, rusty-villous when young, later glabrous except pits; petriole 4-6 cm long, ± glabrous. Inflorescence terminal, subtended by leaves, closely successive; involucral bracts linear-subulate, the inner ones narrowly lanceolate, to 2 cm long, dark rusty-tomentose; flowers 40-60. Perianth 39-43 m long, curled-tomentose in lower third, pubescent above, pink-mauve with yellow limb; limb 7-8 mm long, keeled, appressed-puberlous. Pistil 43-44(57) mm long, curved, pilose in lower half, cream; pollen presenter 3.5-4.8 mm long, ribbed, green. Follicles ± obovate, 5-6 mm long, with an apical tuft of long rusty hairs, glabrous below.

Daniel Coffey	Environmental Officer, DEC Environmental Protection Section

Peter Collins	DEC, Albany District

Andrew Crawford	Senior Technical Officer, DEC Threatened Flora Seed Centre

Amanda Shade	Botanic Gardens and Parks Authority

Greg Broomhall	Regional Leader Operations, DEC Albany District

Anne Cochrane	Manager, DEC Threatened Flora Seed Centre