Commonwealth Environmental Water Office

Long Term Intervention Monitoring Project

Lachlan River System

February 2015

UNIVERSITY OF CANBERRA

Commonwealth Environmental Water Office

Long Term Intervention Monitoring Project

Lachlan river system

Version for publication: February 2015

This document has been co-ordinated by Dr Fiona Dyer and includes contributions from Mr Ben Broadhurst and Professor Ross Thompson (UC); Dr Kim Jenkins and Dr Kate Brandis (Centre for Ecosystem Science, UNSW); Dr Patrick Driver (NSW-Office of Water); Dr Neil Saintilin, Dr Sharon Bowen and Mr Paul Packard (NSW Office of Environment and Heritage); Dr Dean Gilligan , Dr Jason Thiem and Mr Martin Asmus (NSW Department of Primary Industries, Fisheries); Ms Carmen Amos and Dr Andrew Hall (CSU) Mr Fin Martin and Dr Joanne Lenehan (Central Tablelands LLS).

Inquiries regarding this document should be addressed to:

Dr Fiona Dyer
Phone:  02 6201 2452
e-mail:  Fiona.Dyer@canberra.edu.au

This monitoring project was commissioned and funded by Commonwealth Environmental Water Office with additional in-kind support from The University of Canberra, NSW Environment and Heritage, and NSW Department of Primary Industries.

Copyright
© Copyright Commonwealth of Australia, 2015

Long Term Intervention Monitoring and Evaluation Plan Lachlan river system is licensed by the Commonwealth of Australia for use under a Creative Commons By Attribution 3.0 Australia licence with the exception of the Coat of Arms of the Commonwealth of Australia, the logo of the agency responsible for publishing the report, content supplied by third parties, and any images depicting people. For licence conditions see: http://creativecommons.org/licenses/by/3.0/au/

This report should be attributed as Long Term Intervention Monitoring and Evaluation Plan Lachlan river system, Commonwealth of Australia 2014.

The Commonwealth of Australia has made all reasonable efforts to identify content supplied by third parties using the following format ‘© Copyright, [name of third party] ’.

Disclaimer

The views and opinions expressed in this publication are those of the authors and do not necessarily reflect those of the Australian Government or the Minister for the Environment.

While reasonable efforts have been made to ensure that the contents of this publication are factually correct, the Commonwealth does not accept responsibility for the accuracy or completeness of the contents, and shall not be liable for any loss or damage that may be occasioned directly or indirectly through the use of, or reliance on, the contents of this publication.

Document history and status

| Version | Date Issued | Reviewed by | Approved by | Revision Type |
| --- | --- | --- | --- | --- |
| Draft 1 | 28 February 2014 | Ross Thompson | Fiona Dyer | Internal |
| Draft 2 | 28 March 2014 | Erin Murrihy | Fiona Dyer | External |
| FINAL | 17 April 2014 | Elizabeth Drummond | Fiona Dyer | Internal |
| FINAL Revised | 30 October 2014 | Erin Murrihy | Fiona Dyer | External |
| FINAL Revised2 | 9 February 2015 | Ben Broadhurst | Fiona Dyer | Internal |
| Final for publication | 20 February | Ebony Coote | Fiona Dyer | External |

Distribution of copies

| Version | Type | Issued to |
| --- | --- | --- |
| FINAL | Electronic | Commonwealth Environmental Water Office |

# Contents

Contents	i

List of tables	iv

List of figures	v

Acronyms and abbreviations	vi

1	Background	1

2	Lachlan River catchment – Selected Area	2

3	Commonwealth environmental watering	4

3.1	Current environmental watering in the Lachlan River	4

3.1.1	Environmental conditions in 2008/9-2012/13	5

3.2	Proposed watering	7

3.2.1	Assumptions for watering options	7

3.2.2	Expected watering within the next five years	7

3.3	Target sites and expected outcomes	8

3.4	Watering practicalities	11

3.4.1	Delivery of environmental water	11

3.4.2	Typical watering action	11

3.5	Information needed to inform monitoring activities	12

4	Basin Evaluation	13

4.1	Basin indicators	13

4.2	Basin Evaluation approach	13

5	Selected Area Evaluation	17

5.1	Selected Area outcomes	17

5.1.1	Stakeholder priorities	17

5.1.2	Understanding ecosystem responses	18

5.1.3	Summary	18

5.2	Selected Area indicators	21

5.2.1	Indicator selection	21

5.2.2	Prioritisation	21

5.2.3	Selected Area priority indicators	23

5.2.4	Funding	24

5.3	Area Evaluation approach	26

5.3.1	Zones and sites	26

5.3.2	Evaluation: Ecosystem type	29

5.3.3	Evaluation:  Vegetation	30

5.3.4	Evaluation: Fish	33

5.3.5	Evaluation: Waterbirds (Optional Indicator)	36

5.3.6	Evaluation: Stream metabolism	38

5.3.7	Evaluation: Other vertebrates	40

6	Selected Area schedule of monitoring	43

6.1	Overview of monitoring	43

6.2	Sampling regime and monitoring schedule	43

7	Communication and engagement	46

7.1	Internal project communications	46

7.1.1	Lines of communication	47

7.1.1	Communication activities	48

7.2	External stakeholder engagement	52

7.2.1	Introduction	52

7.2.2	List of stakeholders	53

7.2.3	Overview of key relationships	56

7.2.4	Foundational analysis for planning communication and engagement activities	59

7.2.5	Methods of engagement and proposed schedule of communication and engagement activities	59

7.2.6	General protocols for consistent messaging	63

7.2.7	Complaint and grievance process	64

7.2.8	Evaluate the engagement process	64

8	Project management	66

8.1	Project governance	66

8.1.1	Accountability:  Roles and responsibilities	66

8.2	Risk assessment	67

8.2.1	Roles and responsibilities for risk management	77

8.3	Quality plan	77

8.3.1	Equipment	77

8.3.2	Data collection (field and laboratory) – samples and measures	78

8.3.3	Data storage and management	81

8.3.4	Document management	81

8.3.5	Training	82

8.3.6	Auditing	82

8.4	Health, safety and environment plan	84

8.4.1	Overview	84

9	References	85

List of Appendices

Appendix 1.  Standard Operating Procedures

Appendix 2.  Communication and Engagement Plan

Appendix 3. Workplace Health and Safety Management Plan

# List of tables

Table 1: Environmental water holdings in the Lachlan River Valley as at 20 March 2014	4

Table 2.  Target sites for environmental watering, scale of watering action required to deliver them, and the number of times the targets are expected to be watered in the next 5 years.	9

Table 3.  Information that informs annual watering activities and monitoring plans	12

Table 4.  List of evaluation questions for the Lachlan river system Selected Area to be used in Basin Evaluation	14

Table 5.  The expected 1 and 5 year outcomes for watering actions in the Lower Lachlan River. Outcomes that meet both stakeholder priority and ecosystem response criteria are shaded in blue.	19

Table 6.  Ranking of indicators for the Lachlan river system Selected Area.  Indicators shaded green are considered the highest priority for the Selected Area.	22

Table 7. Lachlan river system Selected Area evaluation questions, indicators and cause and effect diagrams	25

Table 8.  Zones for the Lachlan river system Selected Area relevant to fish, other vertebrates, microcrustaceans and stream metabolism	27

Table 9.  Lachlan river system Selected Area evaluation approach using ecosystem type data.	29

Table 10. Lachlan river system Selected Area evaluation approach for vegetation diversity and condition	31

Table 11.  Lachlan river system Selected Area evaluation approach for riverine fish.	33

Table 12. Lachlan river system Selected Area evaluation approach for larval fish.	35

Table 13. Lachlan river system Selected Area evaluation approach for waterbird breeding	36

Table 14. Lachlan river system Selected Area evaluation approach for stream metabolism and water quality.	38

Table 15. Lachlan river system Selected Area evaluation approach for frogs.	40

Table 16.  Lachlan river system Selected Area evaluation approach for other vertebrates	41

Table 17 Overview of the monitoring frequency for each of the indicators monitored for the Lachlan river system Selected Area	45

Table 18.  Project team	46

Table 19.  Operational stakeholders	47

Table 20.  Communication activities for the Lachlan river system Selected Area LTIM Project.	49

Table 21.  Membership of the Lachlan LTIM Reference Group as of April 2014	52

Table 22 Summary of activities or communications which required consultation with CEWO area leader or approval by the CEWO	60

Table 23 Example stakeholder engagement evaluation plan to be completed after M&E Plan is finalised.	65

Table 24: Categorisation of likelihood	68

Table 25: Categorisation of Consequence	69

Table 26: Risk Matrix	69

Table 27: Risk register to people	70

Table 28: Risk register to environment	72

Table 29: Risk register to stakeholders	73

Table 30: Risk register to monitoring	74

Table 31: Risk register to project objectives	75

Table 32.  Equipment to be used in the Lachlan LTIM Project including maintenance and calibration schedule	77

Table 33.  Permit and ethics requirements for the Lachlan LTIM Project	78

Table 34. Specific data collection quality control considerations for each indicator	79

Table 35.  Document management procedures for the Lachlan LTIM Project.  For details on the provision of the documents refer to Table 20	82

Table 36.  Training requirements for field assessments	82

Table 37.  Log of amendments of the Lachlan LTIM Project qualitypPlan	83

# List of figures

Figure 1.  Map of the Lower Lachlan river system showing the region that is the focus for the LTIM Project	3

Figure 2.  Hydrograph for the Lachlan River at Booligal illustrating the climatic conditions experienced in the catchment between July 2008 and June 2013.	6

Figure 3.  Storage levels (as percent effective storage) in Wyangala Dam between July 2008 and June 2013. Note that data are missing in mid 2012.	6

Figure 4 Map showing the extent of the Lachlan river system Selected Area and associated sampling zones	27

Figure 6.  Project team structure and expected lines of communication.	48

Figure 7 Relationships between water resource management stakeholders identified in this C&E Plan in the Lachlan Catchment, where essentially all relationships involve a two-way dialogue and input. The position titles of those stakeholder representatives involved in C&E Plan and associated activities are included in perimeter boxes with corresponding symbols (e.g. † for Selected Area Working Group). Position titles in red text are integral to the development and implementation of this C&E Plan, in conjunction with CEWO, the Lachlan LTIM Reference Group and M&E Provider leader.	58

Figure 8.  Project governance structure:  Lachlan LTIM Project	67

# Acronyms and abbreviations

| Accepted Acronym | Standard Term (capitalisation as specified) |
| --- | --- |
| ANAE | Australian National Aquatic Ecosystem |
| CED | Cause and effect diagram |
| CEWH | Commonwealth Environmental Water Holder |
| CEWO | Commonwealth Environmental Water Office |
| CPUE | Catch per unit effort |
| GS | General Security |
| HS | High Security |
| IMEF | Integrated Monitoring of Environmental Flows |
| LAP | Land Access Protocol |
| LLS | Local Land Services |
| LRWG | Lachlan River Working Group |
| LTIM Project | Long Term Intervention Monitoring Project |
| MDBA | Murray-Darling Basin Authority |
| MERI Framework | Monitoring, Evaluation, Reporting and Improvement Framework |
| M&E Adviser | Monitoring and Evaluation Adviser |
| M&E Plan | Monitoring and Evaluation Plan |
| M&E Provider | Monitoring and Evaluation Provider |
| M&E Requirements | Monitoring and Evaluation Requirements |
| MDMS | Monitoring Data Management System |
| NOW | NSW Office of Water |
| SOP | Standard Operating Procedure |
| QA/QC | quality assurance / quality control |
| WRP | Water Resource Plans |
| WSP | Water Sharing Plan |

Background

The Commonwealth Environmental Water Holder (CEWH) is responsible under the Water Act 2007 (Cth) for managing Commonwealth environmental water holdings. The holdings must be managed to protect or restore the environmental assets of the Murray-Darling Basin, and other areas where the Commonwealth holds water, so as to give effect to relevant international agreements.  The Basin Plan (Commonwealth of Australia 2012) further requires that the holdings must be managed in a way that is consistent with the Basin Plan’s Environmental Watering Plan. The Water Act 2007 (Cth) and the Basin Plan also impose obligations to report on the contribution of Commonwealth environmental water to environmental objectives of the Basin Plan.

Monitoring and evaluation are critical for supporting effective and efficient use of Commonwealth environmental water. Monitoring and evaluation also provides important information to ensure the CEWH meet their reporting obligations.

The Long-Term Intervention Monitoring Project (LTIM Project) is the primary means by which the Commonwealth Environmental Water Office (CEWO) will undertake monitoring and evaluation of the ecological outcomes of Commonwealth environmental watering. The LTIM Project will be implemented at seven Selected Areas over a five year period from 2014-19 to deliver five high-level outcomes (in order of priority):

- Evaluate the contribution of Commonwealth environmental watering to the objectives of the Murray-Darling Basin Authority’s (MDBA) Environmental Watering Plan.

- Evaluate ecological outcomes of Commonwealth environmental watering at each of the seven Selected Areas.

- Infer ecological outcomes of Commonwealth environmental watering in areas of the Murray-Darling Basin not monitored.

- Support the adaptive management of Commonwealth environmental water.

- Monitor the ecological response to Commonwealth environmental watering at each of the seven Selected Areas.

This Monitoring and Evaluation Plan (M&E Plan) details the monitoring and evaluation activities that will be implemented under the LTIM Project for the Lachlan Selected Area. This M&E Plan includes:

- A description of the Lachlan river catchment and Selected Area (Section 2).

- A description of current and proposed environmental watering (Section 3).

- Evaluation questions relevant to the Selected Area (Section 4).

- Monitoring indicator methods and protocols (Section 5 and Standard Operating Procedures in Appendix 1).

- A monitoring schedule (Section 6).

- A communication and engagement plan (Section 7 and Appendix 2).

- A project management plan, including project governance; risk assessment; quality planning; and health, safety and environmental planning, (Section 8 and Health and Safety Appendix 3).

A budget for the implementation of the M&E Plan is submitted as a separate document.

Lachlan River catchment – Selected Area

The headwaters of the Lachlan River are located on the Breadalbane Plain in New South Wales between Yass and Goulburn. The river flows west for approximately 1,400 km depending on environmental conditions. In most years it terminates at Great Cumbung Swamp. In years of high flows however, water from the Lachlan River can spill over the swamp through to the Murrumbidgee River.

The Wyangala Dam is the major water storage on the Lachlan River, and is used to regulate the supply of water to irrigation industries downstream. Other regulating weirs include Carcoar Dam, Lake Cargelligo and Lake Brewster. The flows released from these dams and weirs support irrigation along almost the entire length of the catchment.

The area of the Lachlan river system identified as the focus for the LTIM Project is referred to as the ‘Selected Area’. The Selected Area is located at the western end of the Lachlan River from the outlet of Lake Brewster to the terminal Great Cumbung Swamp. It encompasses associated anabranches, flood runners and billabongs, including terminal wetlands, such as Merrowie Creek, Lachlan Swamp and Booligal Wetlands. However it excludes Middle Creek and other creeks to the north (see Figure 1).

The Booligal wetlands are low-gradient braided channels situated on Muggabah-Merrimajeel Creek, a distributary from Torriganny Creek which in turn is an anabranch of the Lachlan River. Lachlan swamp is a large group of wetlands that includes Lake Waljeers, Lake Ryans, Lake Bullogal, Lake Ita, Peppermint Swamp and Baconian Swamp.

A wide range of aquatic habitats such as pools, backwaters and billabongs, in-stream woody habitat and aquatic plants are provided by the Lachlan River and its floodplains (Gawne et al. 2013). In addition, the Great Cumbung Swamp is one of the most important waterbird breeding areas in eastern Australia, and supports one of the largest stands of river red gums in New South Wales. The Lachlan River catchment also supports many flora and fauna listed as vulnerable or endangered by federal or NSW state legislation, including the Sloane’s froglet, Australian painted snipe, osprey, blue-billed duck and the fishing bat.

Of the 470,000 hectares of wetlands in the Lachlan region, 95% occur in the Selected Area including numerous nationally and regionally significant wetlands such as the Great Cumbung Swamp, Lachlan Swamp and Booligal Wetlands. These wetlands contain important ecological, cultural and social values, and are particularly valuable as waterbird and migratory bird habitats (Environment Australia 2001).

Figure 1.  Map of the Lower Lachlan river system showing the region that is the focus for the LTIM Project

Commonwealth environmental watering

Current environmental watering in the Lachlan River

Current environmental water in the Lachlan River comprises both Commonwealth government holdings of water entitlements (Commonwealth environmental water) and NSW Government-held licensed environmental water (NSW Environmental Water Holdings).  At present, a combined total of almost 115 GL of environmental water is held for the Lachlan River Valley (Table 1).

Each jurisdiction has decision-making rights over the use of individual environmental water holdings. Commonwealth environmental watering options are determined through an annual planning process. This process takes into consideration:

- Statutory obligations (particularly the Water Act and the Basin Plan).

- Basin wide demands for environmental water.

- Area priorities defined in Water Resource Plans (WRPs).

- Operational constraints as well as catchment and climate conditions.

The NSW Government makes provision for environmental flows through the Water Sharing Plan for the Lachlan Regulated River Water Source (WSP) (NSW Government 2003). This process involves the accumulation of water, based on dam inflows or announced allocation levels.

Table 1: Environmental water holdings in the Lachlan River Valley as at 20 March 2014

|  | WATER HOLDINGS (GL) BY ENTITLEMENT TYPE |  |  |
| --- | --- | --- | --- |
| WATER HOLDER | HIGH SECURITY | GENERAL SECURITY | UNREGULATED |
| CEWH | 0.90 | 86.92 |  |
| NSW Riverbank | 1.0 | 24.10 |  |
| Rivers Environmental Restoration Program | 0.93 | 0.47 | 0.18 |
| TOTAL | 2.8 | 111.39 | 0.18 |

The use of Commonwealth held environmental water, relevant to monitoring under the LTIM Project, can occur in the context of other flows and sources of environmental water in the valley. In addition, water from multiple sources may be used in a single watering event. Therefore all sources of water have been considered in identifying what is expected for the Lachlan river system over the next five years.

General Security (GS) licences in the Lachlan operate under continuous accounting. This means water is allocated to GS licences throughout the year as inflows occur and there is no forfeiture of water in accounts below 200% of entitlement. Volumes of water credited to GS accounts remain available until used or transferred. In order to maintain total long-term average annual extraction below the Water Sharing Plan (WSP) limit an annual Take Limit is applied to all GS accounts. The Take Limit is expressed as a percentage of entitlement and for the past two years NSW Office of Water (NOW) has determined the Take Limit for GS accounts to be 100% of entitlement. Large scale watering events, such as the action recently completed in the lower Lachlan in 2013, require more water than is available under any one year’s Take Limit. This is achieved by scheduling the event to run across two water accounting years by accessing carried-over allocation.

Environmental conditions in 2008/9-2012/13

Environmental conditions experienced in the Lachlan River catchment for the five years between July 2008 and June 2013 can be summarised by:

- Eighteen months of extreme drought conditions: drought contingency management of the river culminating in a period of cease to flow conditions in the lower Lachlan River, no access to GS accounts, and very limited volumes available in High Security (HS) accounts.

- Drought breaking rains and floods in the river, with twelve months of wet conditions, and allocations into GS accounts lagging behind the improving conditions but eventually exceeding 100%.

- Twelve months of dry conditions, with no new allocations and declining flows in the lower river.

- Significant catchment-wide rainfall leading to localised flooding and filling of floodplain wetlands and depressions. This was followed by whole of system flooding, dam spills, accounts reset to 136%, translucent releases following floods, and over-bank flows in lower Lachlan over a nine month period despite drought condition.

- Twelve month period of below average rainfall resulting in static or declining water storages, no GS allocations but significant volumes carried over in GS accounts.

The hydrograph for Booligal (Figure 2) is broadly representative of the climatic conditions experienced in the catchment. The pattern of GS account allocation and holdings broadly follow the trends seen in storage levels in Wyangala Dam (Figure 3).

Interventions that have occurred under these conditions include:

- One large-scale action in 2012/13 targeting the whole of the lower Lachlan River and wetland system. This action incorporated multiple sites to support vegetation recovery, with subsidiary objectives to address the unnatural winter low-flow conditions occurring in the lower Lachlan River under current river management practises, to provide flushing flows and to replenish water in key floodplain wetlands.

- Two medium-scale actions in 2010/11 (Merrowie Creek) and 2010/2011 to 2011/2012 (Merrimajeel Creek) targeting a whole creek/creek system. Along these systems discrete target wetland sites supporting ongoing vegetation recovery, with subsidiary objectives of supporting threatened frog habitat and recovery/maintenance of waterbird breeding habitat, occur.

- Seven small-scale actions targeting specific sites:

  - Four actions were primarily targeted at supporting colonial breeding waterbirds with subsidiary objectives of supporting vegetation recovery (2010/2011 two Cuba Dam ibis breeding events; 2010/2011 and 2012/2013 Booligal Swamp ibis breeding).

  - Three actions were targeted to support vegetation recovery and to support recovery of waterbird breeding habitat (2010/2011 Cuba Dam vegetation recovery; mid 2011 to Murrumbidgil swamp for vegetation recovery; 2011/12 Muggabah Creek for habitat for bird foraging and frogs).

Figure 2.  Hydrograph for the Lachlan River at Booligal illustrating the climatic conditions experienced in the catchment between July 2008 and June 2013.

Figure 3.  Storage levels (as percent effective storage) in Wyangala Dam between July 2008 and June 2013. Note that data are missing in mid 2012.

Proposed watering

Assumptions for watering options

Appropriate environmental watering options are based on a range of variables. A number of these are easily defined, for example current water holdings, watering priorities and catchment constraints. However, identifying variables such as Basin wide demands, catchment condition, and climate conditions are more difficult. Thus for the purposes of developing the LTIM Project a number of assumptions have been defined by CEWH, OEH, and University of Canberra, and include:

- Carryover provisions of GS licences combined with strategic management of environmental water holdings mean the forward five year period starts with substantial purchased water available for environmental purposes (between 44 and 124 GL was available for 2013-14 (CEWH 2013)).

- Rainfall, water storage, and water account allocations experienced over the past five years are likely representative of the range of circumstances to be experienced over the five year period of the LTIM Project.

- Rainfall, water storage, and water account allocations experienced over the next five years allow the triggering of the translucent environmental flow account, the largest single source of environmental water in the Lachlan during wet years.

- Environmental water management actions taken over the past five years are representative of the range and scale of interventions likely to be undertaken over a five year period for the LTIM Project.

- The quantum of entitlement held for the environment will not change substantially from the current level, although actual volumes of water in accounts will change depending on water allocations and water use.

- Annual take limit (currently 100% of entitlement) will not change.

- There will be one or more dam spills and GS account reset events during the five year period – Wyangala Dam has been at or above 100% (the point at which a GS account reset to 136% is likely) more than 20 times over the past 40 years, although over the past 20 years this has only occurred six times.

- Maximum release capacity of Lake Brewster is 3,000 ML/day.

- Rate of vegetation recovery and condition will differ and some areas may require less/more intensive intervention during the recovery process.

Expected watering within the next five years

Given the assumptions and observations described above, the expected watering over the next five years include:

- 1-2 large-scale whole of system/multi-site actions.  For example, this would be similar to the recent whole of system watering.

- 2-3 medium-scale actions targeting a whole creek or creek/wetland complex.  For example, watering of Merrowie Creek to Lake Tarwong or Merrimajeel Creek to Merrimajeel Lagoon.

- 7-9 small-scale actions targeting specific sites or events:  For example Merrowie Creek to Cuba Dam or Merrimajeel Creek to Booligal wetlands.

Catchment condition and climatic drivers for these environmental watering actions mean that it is unlikely that these actions will be undertaken at evenly distributed intervals throughout the five year period. Rather, they may be “clumped” to coincide with favourable conditions. In addition, it is likely that watering will be distributed across the assets with repeat watering of sites limited to only a few sites and a few times during the five year period.

Target sites and expected outcomes

The project team have identified 21 target sites for environmental watering (Table 2).  For each of these sites, the scale of watering action, flow component, and expected number of waterings have been identified along with the expected outcomes from the watering (Table 2).  These have been informed by CEWH 2013; Commonwealth Environmental Water Office 2013; Gawne et al. 2013; Lachlan Riverine Working Group 2013 and discussions with area water managers.

Expected short and long term outcomes as a result of the proposed waterings cover a broad suite of attributes including waterbirds, fish, frogs, turtles, vegetation, water quality and instream productivity. Gawne et al. 2013 noted that priority regional scale outcomes are dominated by improvements in native fish populations and diversity; floodplain and wetland vegetation condition and extent and improvements in waterbird populations

Table 2.  Target sites for environmental watering, scale of watering action required to deliver them, and the number of times the targets are expected to be watered in the next 5 years.

| Location Code | Target/Sites | scale of watering action |  |  | flow component | expected waterings in next 5 yrs | Outcomes |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | SM | MED | LG |  |  |  |
| lower lachlan river channel |  |  |  |  |  |  |  |
| LLR1 | Lower Lachlan River Channel to Lachlan Swamp | X |  |  | Baseflow Fresh | 1 | - Biodiversity: fish breeding & habitat; riparian extent & growth - Resilience: fish, habitat - Ecosystem function: fish connectivity, biofilm production - Water quality: chemical for fish, frogs & macroinvertebrates |
| LLR2 | Lower Lachlan River channel |  | X |  | Baseflow Fresh | 1 | - Biodiversity: fish breeding & habitat; riparian extent & growth - Resilience: fish, habitat - Ecosystem function: fish connectivity, biofilm production - Water quality: chemical for fish, frogs & macroinvertebrates |
| Lower Lachlan Swamps |  |  |  |  |  |  |  |
| LLS-PS | Peppermint Swamp |  |  | X | Bankfull | 1 | - Biodiversity: frog habitat; instream, wetland & floodplain vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation; frog habitat |
| LLS-LW | Lake Waljeers |  |  | X | Bankfull | 1 | - Biodiversity: frog habitat; instream, wetland & floodplain vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation; frog habitat |
| LLS-LB | Lake Boologal |  |  | X | Bankfull | 1 | - Biodiversity: frog habitat; instream, wetland & floodplain vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation; frog habitat |
| LLS-EB | Erins Billabong |  |  | X | Bankfull | 1 | - Biodiversity: frog habitat; instream, wetland & floodplain vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation; frog habitat |
| LLS-V | The Ville |  |  | X | Bankfull | 1 | - Biodiversity: frog habitat; instream, wetland & floodplain vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation; frog habitat |
| LLS-SC | Southern Creeks |  |  | X | Bankfull | 1 | - Biodiversity: frog habitat; instream, wetland & floodplain vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation; frog habitat |
| Other Wetlands |  |  |  |  |  |  |  |
| MMS | Moon-moon swamp |  |  | x | Bankfull | 1 | - Biodiversity: fish habitat protection; habitat for frogs, turtles & other vertebrates - Ecosystem resilience: seedbank rhizones & long lived vegetation; habitat for frogs, turtles & other vertebrates |
| WL | Whealbah Lagoon |  |  | X | Bankfull | 1 | - Biodiversity: fish habitat protection; - Ecosystem resilience: seedbank rhizones & long lived vegetation |
| Merrimajeel Creek System |  |  |  |  |  |  |  |
| MCS-BW1 | To Booligal wetland | X | X | X | Bankfull Overbank | 2 | - Biodiversity: waterbird breeding & recruitment; waterbird habitat; instream, wetland & floodplain vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation |
| MCS-BW2 | To Booligal wetland |  | X | X | Bankfull, Overbank Infrastructure assisted | 1 | - Biodiversity: frog habitat; waterbird breeding & recruitment - Ecosystem resilience: frog habitat |
| MCS-MS | To Murrumbidgal Swamp | X | X | X | Bankfull Infrastructure assisted | 3 | - Biodiversity: instream, wetland & floodplain vegetation; fish breeding & recruitment - Ecosystem resilience: habitat for frogs, turtles & other vertebrates; seedbank rhizones & long lived vegetation |
| MCS-LM | To Lake Merrimajeel |  | X | X | Bankfull Infrastructure assisted | 1 | - Ecosystem resilience: habitat for frogs, turtles & other vertebrates |
| MCS-MC | Muggabah Creek | X | X |  | Bankfull | 3 | - Biodiversity: frog habitat; instream, floodplain & wetland vegetation |
| Merrowie Creek System |  |  |  |  |  |  |  |
| MCS2-CD | To Cuba Dam | X | X |  | Bankfull Infrastructure assisted | 2 | - Biodiversity: fish breeding & recruitment; fish habitat protection; wetland & floodplain vegetation; riparian extent & growth - Ecosystem resilience: seedbank rhizones & long lived vegetation |
| MCS2-LT | To Lake Tawong |  | X |  | Bankfull Infrastructure assisted | 1 | - Biodiversity: fish breeding & recruitment; floodplain, wetland-stream & riparian vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation |
| Great cumbung swamp |  |  |  |  |  |  |  |
| GCS-1 | Whole swamp (reed beds, open water, red gums and black box fringe) |  |  | X |  | 1 | - Biodiversity: frog habitat; instream, floodplain & wetland vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation |
| GCS-2 | Reed beds, open water, red gums |  | X | X |  | 2 | - Biodiversity: frog habitat; instream, floodplain & wetland vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation |
| GCS-3 | Reed beds, open water |  | X | X |  | 2 | - Biodiversity: frog habitat; instream, floodplain & wetland vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation |
| GCS-4 | Reed beds |  | X |  |  | 1 | - Biodiversity: frog habitat; instream, floodplain & wetland vegetation - Ecosystem resilience: seedbank rhizones & long lived vegetation |

Watering practicalities

Delivery of environmental water

The Lower Lachlan river system is a very low gradient system comprising numerous anabranches and distributary creeks that terminate in wetlands. Flow variability is high, with common low flow and cease to flow periods. High flows producing overbank flooding and the connection of floodplain wetlands, swamps, and off channel wetlands are irregular events. In addition, flow attenuation is high, and travel times are long – taking weeks to travel from Lake Brewster to the Great Cumbung Swamp. River regulation has reduced the median monthly discharge of spring floods by one third (Gawne et al. 2013). The natural variability means watering does not need to occur every year, and will therefore be both temporally and spatially variable.

Delivery of water is complicated by a network of regulating structures. These can be used to provide infrastructure assisted watering, and include the Block Bank Regulator which can be used to extend watering duration in Booligal Wetland; and the Torringanny Regulator which can be used to assist in the delivery of water to the lower reaches of the Merrimajeel Creek system.

Delivery is also constrained by release capacities from storages, channel capacities, risks to private infrastructure and the timing of irrigation deliveries within the system, including:

- A maximum release capacity of Lake Brewster of 3,000 ML/day.

- Flows above 2,400 ML/day in the Lachlan River upstream of Willandra Weir resulting in flows commencing in Willandra Creek.

- Flows exceeding 2,800 ML/day at Hillston may inundate private irrigation infrastructure.

Typical watering action

Watering actions are defined within an annual planning cycle and draw on MDBA’s watering priorities, as well as antecedent watering conditions, seasonal, operational and local management considerations. Commonwealth environmental water can be delivered alone or in concert with NSW environmental water.

Environmental water can be delivered as:

- ‘Stand alone’ events: with water gravity fed from Lake Brewster and regulated using the existing infrastructure to target sites.

- Augmented events: with water gravity fed from Lake Brewster to enhance or extend a natural flow event.

- “Piggy-backed” events: where water is ‘piggy-backed’ on water delivered for stock and domestic or irrigation purposes.

Information needed to inform monitoring activities

The monitoring activities proposed for the Lachlan river system Selected Area comprise a mix of annual monitoring at fixed sites, and event based monitoring that captures response to watering in any one year. This allows the monitoring program to operate effectively when the watering will be both spatially and temporally variable.  Monitoring will be guided by information at a range of scales and timeliness of delivery, see Table 3 for additional information.

Table 3.  Information that informs annual watering activities and monitoring plans

|  | PRACTICAL INFORMATION | LIKELY TIMING OF AVAILABILITY |
| --- | --- | --- |
| Outcomes from water planning | MDBA watering priorities | Now |
|  | CEW annual watering priorities | Published 9 months in advance |
|  | NSW watering priorities | Prior to the water year: end June |
| Antecedent conditions | Previous years watering | Ongoing |
|  | Water holdings | Ongoing |
|  | Climate conditions | Historical data - now |
| Implementation plans | Implementation activities (including watering targets/objectives and timing of releases) | End June/July and throughout watering year |
|  | Travel times | Now |
| On ground | Site access | Now |
|  | Climate/flow data | Consider immediate forecasts and 3-6 month Bureau of Meteorology outlook |

Basin Evaluation

This section describes the contribution monitoring in the Lachlan river system Selected Area will make to Basin Evaluation. It briefly outlines the evaluation questions for Basin Evaluation (see Section 4.2). It is important to note that Basin Evaluation is being led by the M&E Advisors, and the approach to Basin Evaluation is described in more detail in Gawne et al. 2014.

Basin evaluation questions have been developed to assess the extent to which Commonwealth environmental water contributes to achieving Basin Plan objectives. These follow the hierarchical structure of the Outcomes Framework (Commonwealth Environmental Water Office 2013_ENREF_7_ENREF_18):

- Basin Plan objectives (Level 1 evaluation questions).

- Basin Outcomes (Level 2 evaluation questions).

- Expected Outcomes (Level 3 evaluation questions).

The Basin evaluation questions applicable to the Lachlan river system Selected Area are outlined in Table 4.

Basin indicators

Evaluating outcomes involves monitoring a set of ecosystem attributes, the response of which demonstrates the achievement (or otherwise) of an outcome. These attributes are known as indicators. Eight indicators were identified as being required to inform Basin Evaluation for the Lachlan river system Selected Area, including:

- Ecosystem type.

- Vegetation diversity.

- Fish (river).

- Fish (larvae).

- Waterbird breeding.

- Stream metabolism.

- Hydrology (river).

- Hydrology (wetland).

Basin Evaluation approach

The approach to Basin Evaluation is described in the Basin Evaluation Plan (Gawne et al. 2014) and involves both quantitative and qualitative analysis techniques.

Table 4.  List of evaluation questions for the Lachlan river system Selected Area to be used in Basin Evaluation

| LEVEL 1 EVALUATION QUESTIONS | LEVEL 2 EVALUATION QUESTIONS | LEVEL 3 EVALUATION QUESTIONS |  |
| --- | --- | --- | --- |
|  |  | LONG-TERM (5YR) | SHORT-TERM (ONE YEAR) |
| What has Commonwealth environmental water contributed to biodiversity? | What did Commonwealth environmental water contribute to Ecosystem diversity? | What did Commonwealth environmental water contribute to sustainable ecosystem diversity? Were ecosystems to which Commonwealth environmental water was allocated sustained? Was water delivered to a representative suite of ecosystem types? |  |
|  |  | What did Commonwealth environmental water contribute to the condition of floodplain and riparian trees? | What did Commonwealth environmental water contribute to the condition of floodplain and riparian trees? |
|  |  | What did Commonwealth environmental water contribute to vegetation community diversity? What did Commonwealth environmental water contribute to vegetation species diversity? | What did Commonwealth environmental water contribute to vegetation community diversity? What did Commonwealth environmental water contribute to vegetation species diversity? |
|  |  | What did Commonwealth environmental water contribute to vegetation extent? |  |
|  | What did Commonwealth environmental water contribute to Species diversity? | What did Commonwealth environmental water contribute to native fish populations? What did Commonwealth environmental water contribute to native fish species diversity? What did Commonwealth environmental water contribute to fish community resilience? What did Commonwealth environmental water contribute to native fish survival? | What did Commonwealth environmental water contribute to native fish reproduction? What did Commonwealth environmental water contribute to native larval fish growth and survival? |
|  |  |  | What did Commonwealth environmental water contribute to waterbird breeding? What did Commonwealth environmental water contribute to waterbird chick fledging? What did Commonwealth environmental water contribute to waterbird survival? |
|  |  | What did Commonwealth environmental water contribute to waterbird populations? What did Commonwealth environmental water contribute to waterbird species diversity? | What did Commonwealth environmental water contribute to waterbird survival? |
|  |  | What did Commonwealth environmental water contribute to other vertebrate populations? What did Commonwealth environmental water contribute to other vertebrate species diversity? | What did Commonwealth environmental water contribute to other vertebrate reproduction and recruitment? What did Commonwealth environmental water contribute to other vertebrate survival? |
| What has Commonwealth environmental water contributed to ecosystem function? | What did Commonwealth environmental water contribute to ecosystem connectivity? | What did Commonwealth environmental water contribute to hydrological connectivity? | What did Commonwealth environmental water contribute to hydrological connectivity? |
|  |  | What did Commonwealth environmental water contribute to biotic dispersal? | What did Commonwealth environmental water contribute to biotic dispersal? |
|  | What did Commonwealth environmental water contribute to ecosystem processes? | What did Commonwealth environmental water contribute to patterns and rates of primary productivity? | What did Commonwealth environmental water contribute to patterns and rates of primary productivity? |
|  |  | What did Commonwealth environmental water contribute to patterns and rates of primary productivity? What did Commonwealth environmental water contribute to patterns and rates of decomposition? | What did Commonwealth environmental water contribute to patterns and rates of primary productivity? What did Commonwealth environmental water contribute to patterns and rates of decomposition? |
|  |  | What did Commonwealth environmental water contribute to patterns and rates of nutrient cycling? | What did Commonwealth environmental water contribute to patterns and rates of nutrient cycling? |
| What has Commonwealth environmental water contributed to ecosystem resilience? | What did Commonwealth environmental water contribute to ecosystem resilience? | What did Commonwealth environmental water contribute to populations of long-lived organisms? |  |
|  |  | What did Commonwealth environmental water contribute to refuges? | What did Commonwealth environmental water contribute to refuges? |
|  |  | What did Commonwealth environmental water contribute to recovery? | What did Commonwealth environmental water contribute to recovery? |
|  | What did Commonwealth environmental water contribute to species resilience? | What did Commonwealth environmental water contribute to fish community resilience? | What did Commonwealth environmental water contribute to fish community resilience? |
| What has Commonwealth environmental water contributed to water quality? | What did Commonwealth Environmental water contribute to chemical water quality? | What did Commonwealth environmental water contribute to temperature regimes? What did Commonwealth environmental water contribute to dissolved oxygen levels? | What did Commonwealth environmental water contribute to temperature regimes? What did Commonwealth environmental water contribute to dissolved oxygen levels? |

Selected Area Evaluation

This section describes the approach to the evaluation of the outcomes of Commonwealth environmental water in the Lachlan river system Selected Area.

The one and five year expected outcomes for the Lachlan river system Selected Area (Table 5) have been used to set the context for the definition of the Selected Area evaluation questions. The development of outcomes were guided by the hierarchical structure of the Outcomes Framework (Commonwealth Environmental Water Office 2013_ENREF_7) linking the Basin Plan objectives (Level 1 evaluation questions) to Basin outcomes (Level 2 evaluation questions) and then expected Outcomes (Level 3 evaluation questions). While all outcomes listed in Table 5 are possible, it is unlikely to be practical to evaluate all of them within the LTIM Project. The priorities for the Lachlan river system Selected Area were established through a three stage process. Firstly, a list of expected outcomes for the Selected Area was reviewed to determine the fit with stakeholder priorities and ecosystem outcomes (see Section 5.1). Secondly, a set of indicators that could be used to evaluate the outcomes were identified and ranked according to the practicality and cost effectiveness of a monitoring program (see Section 5.2). This produced a list of indicators (and hence evaluation questions) that could form the basis for the M&E Plan. Thirdly, the available budget was used to select a set of indicators that would be monitored during the Monitoring and Evaluation period (see Section 5.3).

Selected Area outcomes

Selection of outcomes to be the focus of the Selected Area Evaluation for the Lachlan river system Selected Area was guided by stakeholder priorities and the need to understand ecosystem responses not just taxa responses.

Stakeholder priorities

A stakeholder workshop in February 2013 identified priority outcomes for the Lachlan river system as improvements in native fish populations and diversity; floodplain and wetland vegetation condition and extent and improvements in waterbird populations (Gawne et al., 2013a). A review of these priorities involving representatives from NSW Office of Water, NSW Office of Environment and Heritage and the Central Tablelands Local Land Services (LLS) proposed that frogs and other vertebrates (specifically turtles) be added as regional priorities because of the value placed on these by the local community.

Societal values are often strongly linked to iconic species, use values, or recreational values within freshwater systems. Public interest in fish and water quality by Australians drive investment to protect such favoured attributes. Frogs, turtles and yabbies (decapods) also form a part of the social fabric of country life – with most people having fond memories of collecting tadpoles, watching turtles and catching yabbies from local wetlands and creeks. Turtles and yabbies also play a significant role in indigenous culture. Downstream of the Lower Lachlan Swamps, the fish populations are dominated by invasive species (e.g. Growns 2001; Price 2009), yet frog populations are diverse, yabbies can be abundant, and turtles are widespread. As such the community continues to value these as important and their inclusion as priority outcomes is recommended.

Other comments

The Lachlan Riverine Working Group have identified that the infilling of pools and the scouring of channels is something of considerable interest in the management of local environmental watering.  The project team consider that the complexity associated with sediment movement in the region means that this is best addressed through some targeted research and the University of Canberra will offer a PhD project to investigate sediment movement within the Lower Lachlan river system to help address some of the knowledge gaps in this area.

Understanding ecosystem responses

The MDBA’s environmental watering objectives (Commonwealth of Australia 2012, Chapter 8) are articulated in terms of:

- Biodiversity.

- Ecosystem function.

- Resilience.

- Water quality

The Outcomes framework (Commonwealth Environmental Water Office 2013_ENREF_7) describes these objectives in terms of taxa specific responses, which confines the monitoring to taxon responses and provides limited information about ecosystem function. Given a further outcome of the LTIM Project is “to infer ecological outcomes of Commonwealth environmental watering in areas of the Murray-Darling Basin not monitored’, the M&E Providers for the Lachlan river system Selected Area consider that evaluating outcomes that enable a whole of ecosystem responses to be understood is a key feature for generalising responses to other regions. Consequently, additional priority outcomes for the Lachlan river system Selected Area include:

- Aquatic micro-invertebrates as they are a key component of food chains that support indicators of significant interest (particularly fish).

- Primary productivity, as it forms the basis of aquatic food webs.

Summary

Outcomes that are both stakeholder priorities and relate to understanding whole of ecosystem responses are identified in Table 5.

Table 5.  The expected 1 and 5 year outcomes for watering actions in the Lower Lachlan River. Outcomes that meet both stakeholder priority and ecosystem response criteria are shaded in blue.

| Flow Component | <1 year expected outcomes | 1-5 year expected outcomes | Stakeholder priority | ecosystem response | INDICATOR |
| --- | --- | --- | --- | --- | --- |
| Overbank terminal wetland inundation infrastructure assisted | Contribute to restoration/protection of frog diversity and populations through provision of habitat to support breeding and recruitment | As for 1-year outcome | Y | Y | Frogs: population and diversity |
| Terminal wetland inundation | Support breeding and recruitment of waterbirds | Maintain or increase waterbird populations and landscape diversity of waterbirds | Y | Y | Breeding: Nests, eggs, chicks, fledgelings |
|  | Contribute to the maintenance or improvement of wetland habitat to support the growth and survival of waterbirds | Maintain or increase waterbird populations and landscape diversity of waterbirds | Y | Y | Waterbird diversity |
|  | Maintain viability of seedbank rhizones and long lived vegetation | As for 1-year outcome | Y |  | Tree stand condition |
|  | Provide refuge habitat for frogs, turtles and other vertebrates | As for 1-year outcome | Y |  | Frogs: populations and diversity Turtle: populations and diversity (wetlands) Decapod: populations and diversity |
|  | Contribute to in-stream vegetation population viability particularly extent and condition | Maintained condition and extent of floodplain and wetland vegetation | Y | Y | Condition and extent of instream vegetation Vegetation Diversity (and Condition) |
| Bankfull, Overbank Infrastructure assisted | Contribute to breeding and recruitment of native fish | Improved native fish population, diversity and condition | Y | Y | Larval fish |
| Bankfull, Overbank | Contribute to protection of native fish diversity and abundance through maintaining suitable habitat | Increase in native fish populations and diversity | Y | Y | Riverine Fish: diversity and abundance; Size frequency; Wetland fish: diversity and abundance; size frequency |
| Bankfull, Overbank Infrastructure assisted | Contribute to restoration protection of frog diversity and populations through provision of habitat to support breeding and recruitment | As for 1-year outcome | Y |  | Frogs: population and diversity |
| Overbank Infrastructure assisted | Support breeding and recruitment of waterbirds | Maintain or increase waterbird populations and landscape diversity of waterbirds | Y | Y | Waterbird diversity |
| Overbank Infrastructure assisted | Contribute to the maintenance or improvement of wetland habitat to support the growth and survival of waterbirds` | Maintain or increase waterbird populations and landscape diversity of waterbirds | Y | Y | Waterbird Diversity |
| Overbank Infrastructure assisted | Maintain viability of seedbank rhizones and long lived vegetation | As for 1-year outcome | Y |  | Tree stand condition |
| Overbank Infrastructure assisted | Provide refuge habitat for frogs | As for 1-year outcome | Y |  | Frogs: population and diversity |
| Overbank Infrastructure assisted | Contribute to in-stream and riparian native vegetation population viability particularly extent and condition | Maintained condition and extent of floodplain and wetlain-stream and riparian vegetation | Y | Y | Condition and extent of instream vegetation Vegetation Diversity (and Condition) |
| Fresh | Contribute to native wetland vegetation population viability particularly extent and condition | Maintained condition and extent of floodplain and wetland vegetation | Y | Y | Condition and extent of instream vegetation Vegetation Diversity (and Condition) |
| Baseflow Fresh | Contribute to protection of native fish diversity and abundance through maintaining suitable habitat | Increase in native fish populations and diversity | Y |  | Wetland fish: diversity and abundance; size frequency |
| Baseflow | Provide refuge habitat for native fish (pools) | As for <1 year outcome | Y |  | Riverine Fish: diversity and abundance; Size frequency; Wetland fish: diversity and abundance; size frequency |
| Fresh, Bankfull | Contribute to native riparian vegetation population viability particularly extent and condition | Maintained condition and extent of riparian vegetation | Y | Y | Condition and extent of instream vegetation Vegetation Diversity (and Condition) |
| Fresh | Contribute to opportunities for dispersal of threatened fish from Lake Brewster | Improved dispersal of threatened fish from Lake Brewster |  |  | Riverine Fish: Dispersal of threatened/native fish |
| Fresh Bankfull | Contribute to breeding and recruitment of native fish | Improved native fish population, diversity and condition | Y | Y | Larval fish Riverine Fish: diversity and abundance; Size frequency; Wetland fish: diversity and abundance; size frequency |
| Fresh Bankfull | Maintain production biofilms through provision of scour disturbance | As for <1 year outcome |  | Y | River channel metabolism (primary productivity and decomposition) |
| Fresh Bankfull | Contribute to maintenance of pool depth via scour of sediments | Maintenance of pool refugia at landscape scale |  |  | Pool depth |
| Bankfull | Contribution to opportunities for the dispersal of native fish | Improved dispersal of native fish |  |  | Riverine Fish: Dispersal of threatened/native fish |
| Overbank | Improve biofilm productivity through the return of nutrient rich water from floodplains | As for <1 year outcome |  | Y | River channel metabolism (primary productivity and decomposition) |
| All | Contribute to the maintenance or improvement of aquatic habitat (water quality) to support the recruitment, growth and survival of native fish, frogs and invertebrates | Increased availability of physical habitat for fish, frogs and macroinvertebrates |  |  | Riverine Fish: diversity and abundance; Size frequency; Wetland fish: diversity and abundance; size frequency Frogs: population and diversity |

Selected Area indicators

Evaluating the outcomes of Commonwealth environmental water involves monitoring a set of ecosystem attributes (indicators), the response of which demonstrates the achievement (or otherwise) of an outcome. Establishing a monitoring program requires that the indicators selected meet the needs of the evaluation program and are practical and cost effective to monitor. Identifying and prioritising Selected Area indicators has therefore been guided by:

- The overarching objectives of the LTIM Project.

- Indicators prescribed for quantitative Basin Evaluation.

- The likelihood of detecting a response to watering (based on the expected size of the response).

- The specificity of the response to watering.

- Value for money.

- The available budget.

Some of these features were used to inform the selection of indicators, others were used to assign a weighting that was used to score and prioritise the indicators but ultimately, the final suite of indicators was defined by the available budget.  Details are provided in the following sections.

Indicator selection

Objectives of the LTIM Project

Evaluating the ecological outcomes from Commonwealth environmental water for the Lachlan river system Selected Area contributes to delivering the high-level outcomes of the LTIM Project. Hence, only indicators that could be demonstrated to have a direct link to the expected ecological outcomes (Table 5) of Commonwealth environmental water for the Lachlan river system Selected Area and, through the expected outcomes framework, to the objectives of the MDBA’s Environmental Watering Plan were selected. The initial suite of possible indicators that were selected covered a broad range of attributes including waterbirds, fish, frogs, turtles, vegetation, water quality and instream productivity. These were grouped thematically for the Lachlan river system Selected Area (Table 6).

Prioritisation

Indicators prescribed for quantitative Basin Evaluation

In addition to the potential indicators for the Selected Area Evaluation, eight indicators were prescribed for the Lachlan river system to inform quantitative Basin Evaluation. These are identified in Table 6.  The greatest return on monitoring effort comes from being able to monitor indicators that contribute to both Basin and Selected Area Evaluation. To facilitate prioritisation, a numerical weighting was assigned to indicators as follows:

- #1 – Basin or Selected Area Evaluation only.

- #2 – Both Basin and Selected Area Evaluation.

Likelihood of detecting a response

The magnitude of ecological response to watering is an important consideration in the selection of both indicators and monitoring sites (Roberts & Dyer 2007) i.e. size of response is central to the likelihood of detecting a response. In prioritising indicators, we have adopted the premise that if it is difficult or impractical to detect a response to watering then the indicator has limited value in the monitoring program. The likelihood of detecting a response can be informed by historical monitoring programs in the Lachlan river system, information from other areas, as well as expert opinion.

The likelihood of detecting a response of the indicators has been ranked using the M&E Provider team to assign the scores (Table 6) where the following numerical weighting has been applied:

- #1 – low (difficult to detect a response).

- #2 – medium.

- #3 – high (easy to detect a response).

Specificity of the response

Ecosystems respond to a range of environmental drivers and it is often difficult to disaggregate the effects of these drivers to establish clear flow ecology relationships (Poff & Zimmerman, 2010). The objectives of the LTIM Project are to evaluate the contribution of Commonwealth environmental water to the ecological outcomes. The specificity of ecological response to watering and the ability to design a monitoring strategy that detects the flow-ecology responses was seen as a significant component of prioritising the indicators.

The ability to detect an ecological response specifically to Commonwealth environmental water was ranked using the M&E provider team to assign the scores (Table 6) where the following numerical weighting has been applied:

- #1 – low (difficult e.g. major confounding factors likely to affect outcomes).

- #2 – medium.

- #3 – high (easy to determine specific responses)

Table 6.  Ranking of indicators for the Lachlan river system Selected Area.  Indicators shaded green are considered the highest priority for the Selected Area.

| Theme | Indicators | Evaluation of Priority Outcome | BasIN / Area (B/A) | Likelihood of Detection | Specificity of response | Score |
| --- | --- | --- | --- | --- | --- | --- |
| Fish | Riverine Fish: diversity and abundance; Size frequency | Y | 2 | 3 | 2.5 | 7.5 |
|  | Wetland fish: diversity and abundance; size frequency | Y | 1 | 3 | 2.5 | 6.5 |
|  | Larval Fish | Y | 2 | 3 | 3 | 8 |
|  | Riverine Fish: Dispersal of threatened/native fish |  | 1 | 1.5 | 3 | 5.5 |
| Invertebrates | Microinvertebrate abundance (wetlands) | Y | 1 | 3 | 3 | 7 |
| Waterbirds | Breeding: Nests, eggs, chicks, fledglings | Y | 2 | 3 | 3 | 8 |
|  | Diversity |  | 1 | 2 | 1 | 4 |
| Frogs and other vertebrates | Frogs: populations and diversity | Y | 1 | 3 | 3 | 7 |
|  | Turtle: populations and diversity (wetlands) |  | 1 | 3 | 2 | 6 |
|  | Decapod: populations and diversity | Y | 1 | 2 | 2 | 5 |
| Vegetation | Diversity (and Condition) |  | 1 | 3 | 3 | 7 |
|  | Tree stand condition |  | 1 | 2 | 2 | 5 |
|  | Condition and extent of instream vegetation | Y | 1 | 1 | 2 | 4 |
| Water quality and channel metabolism | River channel metabolism (primary productivity and decomposition) | Y | 2 | 2 | 2 | 6 |
|  | Nutrient and carbon cycling | Y | 1 | 2 | 2 | 5 |
|  | Water quality | Y | 1 | 3 | 1 | 5 |
| Geomorphology | Pool depth |  | 1 | 1 | 1 | 3 |
| Hydrology | Riverine: duration, depth, timing and type of connection | Y | 2 | 3 | 3 | 8 |
|  | Wetland: duration, depth, timing and type of connection |  | 2 | 3 | 3 | 8 |

Selected Area priority indicators

On the basis of this assessment, the highest priority indicators (with scores of >7) for the Selected Area Evaluation for the Lachlan river system Selected Area are:

- Riverine adult and larval fish.

- Waterbird breeding.

- Frog populations and diversity.

- Vegetation diversity and condition.

- Microinvertebrate abundance.

- Riverine and wetland hydrology.

Funding

The monitoring program for the Lachlan river system Selected Area is, by necessity, constrained by funding. This means that the final suite of indicators must be confined to those that represent the best investment for the LTIM Project and for which the monitoring can be undertaken within the available budget. Of the priority indicators for the Lachlan river system Selected Area, the fish monitoring is the most expensive and stream metabolism the least expensive.

Following negotiation with the Commonwealth Environmental Water Office, the indicators that are required to be monitored to inform Basin Evaluation for the Lachlan river system Selected Area were defined as:

- Ecosystem type.

- Fish (river).

- Fish (larvae).

- Stream metabolism.

- Hydrology (river).

The indicators that were subsequently negotiated for the Selected Area Evaluation were defined as:

- Vegetation condition and diversity.

Decapods, which are likely to be by-catch from implementing the Fish (river) monitoring, will be included in the Selected Area Evaluation and Turtles may also be similarly included if time and resources permit.

The monitoring of waterbird breeding and frog populations and diversity are to be implemented if and when required by the Commonwealth Environmental Water Office.

Thus, the indicators that will inform the Lachlan river system Selected Area Evaluation have been identified and are mapped to the relevant Selected Area evaluation questions and cause and effect diagrams in Table 7.

Table 7. Lachlan river system Selected Area evaluation questions, indicators and cause and effect diagrams

| Theme | LEVEL 3 EVALUATION QUESTIONS | SHORT- /LONG-TERM | INDICATORS | Relevant Cause and Effect Diagram |
| --- | --- | --- | --- | --- |
| Ecosystem type (Basin Evaluation only) | What did Commonwealth environmental water contribute to sustainable ecosystem diversity? | Long | Ecosystem type | Landscape ecosystem diversity |
|  | Were ecosystems to which Commonwealth environmental water was allocated sustained? | Long |  |  |
|  | Was water delivered to a representative suite of ecosystem types? | Long |  |  |
| Vegetation | What did Commonwealth environmental water contribute to vegetation community diversity? | Short Long | Vegetation diversity Hydrology (river and wetland) | Landscape vegetation diversity |
|  | What did Commonwealth environmental water contribute to vegetation species diversity? | Short Long |  |  |
|  | What did Commonwealth environmental water contribute to vegetation extent? |  | Tree community and extent Hydrology (river) | Vegetation recruitment and extent |
| Fish | What did Commonwealth environmental water contribute to native fish populations? | Long | Fish (species, abundance and size frequency in rivers) Hydrology (river) Water quality (temperature and dissolved oxygen) | Landscape fish diversity |
|  | What did Commonwealth environmental water contribute to native fish species diversity? | Long |  |  |
|  | What did Commonwealth environmental water contribute to fish community resilience? | Long |  |  |
|  | What did Commonwealth environmental water contribute to native fish survival? | Long |  | Fish condition |
|  | What did Commonwealth environmental water contribute to native fish reproduction? | Short |  | Fish reproduction |
|  | What did Commonwealth environmental water contribute to native larval fish growth and survival? | Short |  | Fish larval growth and survival |
|  | What did Commonwealth environmental water contribute to fish community resilience? | Short Long |  |  |
| Waterbirds (Option) | What did Commonwealth environmental water contribute to waterbird breeding? | Short | Waterbirds – breeding (colonial nesting species) Hydrology (wetlands) Vegetation type and condition | Waterbird recruitment and fledging |
|  | What did Commonwealth environmental water contribute to waterbird chick fledging? | Short |  |  |
|  | What did Commonwealth environmental water contribute to waterbird survival? | Short |  | Waterbird reproduction |
|  | What did Commonwealth environmental water contribute to waterbird survival? | Short |  | Waterbird survival and condition |
| Stream Metabolism | What did Commonwealth environmental water contribute to patterns and rates of primary productivity? | Short Long | Stream metabolism Hydrology (river) | Primary production |
|  | What did Commonwealth environmental water contribute to patterns and rates of decomposition? | Short Long | Stream metabolism Hydrology (river) | Decomposition |
|  | What did Commonwealth environmental water contribute to patterns and rates of nutrient cycling? | Short Long | Stream metabolism Hydrology (river) | Nutrient cycling |
| Water Quality | What did Commonwealth environmental water contribute to temperature regimes? | Short Long | Water quality (dissolved oxygen, temperature) Hydrology (river and wetland) |  |
|  | What did Commonwealth environmental water contribute to dissolved oxygen levels? | Short Long |  |  |
| Other Vertebrates | What did Commonwealth environmental water contribute to other vertebrate populations? | Long | Frogs Turtles (species and abundance) Hydrology (river) | Other vertebrate growth and survival Other vertebrate reproduction |
|  | What did Commonwealth environmental water contribute to other vertebrate species diversity? | Long |  |  |
|  | What did Commonwealth environmental water contribute to other vertebrate reproduction and recruitment? | Short |  |  |
|  | What did Commonwealth environmental water contribute to other vertebrate survival? | Short |  |  |
|  | What did Commonwealth environmental water contribute to refuges? | Short Long |  |  |
| Hydrology | What did Commonwealth environmental water contribute to hydrological connectivity? | Short Long | Hydrology (river and wetland) | Hydrological connectivity Hydrology |

Area Evaluation approach

The Selected Area Evaluation will focus on assessing the achievements of Commonwealth environmental watering in relation to the one and five year expected outcomes specific to the Lachlan river system Selected Area. The evaluation is based on analysis of the monitoring data collected and information/data about the watering action to answer the Level 3 evaluation questions (Table 7). The following sections outline the approach to answering these questions. Each section is based around a thematic group of indicators. Additional details are included in each of the Standard Operating Procedures (SOP’s) for monitoring the indicators (Appendix 1).

Zones and sites

The LTIM Project has adopted a hierarchical approach to the spatial elements of sampling design (Gawne et al. 2013) that involves Zones and Sites nested within the Selected Area. Zones are a subset of the Selected Area that represent a spatially, geomorphological and/or hydrological distinct unit at a broad landscape scale. A site is the unit of assessment nested within a zone. The Lachlan river system Selected Area has been divided into Zones specific to the indicators measured. This recognises that temporal and spatial differences in specific flow-ecology responses (cf Roberts & Dyer 2007) means that Zones are best established based on knowledge of indicator responses to flow/landscape interactions within the Selected Area. Sites within each zone have been chosen to sample key environmental assets identified by the project team and priority has been given to sites for which historical data are available to aid the interpretation of ecological responses.

The delineation of zones within the Selected Area based on spatial differences in flow-ecology relationships means that the evaluation of outcomes for the Selected Area will be spatially explicit. It also means that without sampling multiple zones, it is not possible to provide a composite evaluation for the Selected Area. Given that the majority of the monitoring in the Lower Lachlan river system is confined to monitoring basin indicators (listed in Section 5.2.4) within a single zone, the data collected will be used to answer evaluation questions for zones within the Selected Area.

Zones for fish, other vertebrates and stream metabolism

The Lachlan river system Selected Area can be partitioned into five spatially, geomorphologically and hydrologically distinct river channel zones at a broad landscape scale (Figure 4 and Table 8). These zones are relevant to fish, stream metabolism and other vertebrates.  Sampling strategies are based around these zones.

Figure 4 Map showing the extent of the Lachlan river system Selected Area and associated sampling zones

Table 8.  Zones for the Lachlan river system Selected Area relevant to fish, other vertebrates, microcrustaceans and stream metabolism

| ZONE | LOCATION | CHARACTER |
| --- | --- | --- |
| Zone 1 | Lachlan River channel between Brewster Weir and Booligal | This zone contains relatively high abundances of the required target species of fish (with potentially limited numbers of freshwater catfish). Situated in the upper reaches of the selected area, this zone also is likely to receive Commonwealth environmental water during every year of the LTIM Project. |
| Zone 2 | Lachlan River channel between Booligal and Corrong | Located downstream of Booligal Weir and similar to Zone 1 in geomorphology. This zone differs hydrologically because of water diversion and extraction above Booligal Weir. |
| Zone 3 | Lachlan River channel between Corrong and its terminus in the Great Cumbung Swamp | This zone starts at the point at which the mid-Lachlan wetland system re-enters (drains into) the main Lachlan channel, providing an increase in riverine productivity, stimulating food webs. The fish assemblages are currently dominated by alien species. |
| Zone 4 | Merrowie Creek | A distributary creek that receives intermittent regulated stock and domestic flows as well as targeted environmental flows at Tarwong Lake and Cuba Dam. No data exist on the fish assemblage present within Merrowie Creek. |
| Zone 5 | Torringanny, Box, Merrimajeel and Muggabah Creek system | The largely ephemeral, effluent streams of the Merrimajeel and Muggabah system north of the Lachlan main channel and Merrowie creek. This complex system is fundamentally different to main channel zones acting more like linear wetlands that are likely to only retain water for limited periods during and following environmental flow deliveries. |

Zones for vegetation

The vegetation community in the Lachlan river system Selected Area is dominated by woodland communities, with river red gum and black box/river red gum communities prevalent in areas inundated by Commonwealth environmental water. Lignum and river cooba are found in mixed stands with black box and aquatic reeds; grasses and sedges are represented in some wetland sites. In relation to environmental watering, DECCW (2010) recognises two types of water dependent vegetation communities:

- Amphibious or semi-permanent wetland communities that depend on frequent flooding (once per year) to maintain their structural integrity and community condition e.g. common reed (Phragmites australis), water couch grassland (Paspalum distichum), cumbungi (Typha domingensis) and mixed marsh.

- Flood dependent communities - those that depend on flooding for the dominant overstorey species to complete their lifecycle e.g. river red gum (Eucalyptus camaldulensis) forest and woodland, river cooba (Acacia stenophylla) shrubland, lignum (Duma florulenta) shrubland, coolibah (E. coolabah) and blackbox (E. largiflorens) woodland.

There is no way to draw a line along or across the study area that neatly splits the study area for vegetation. Previous monitoring (e.g., Driver et al. 2004) has adopted a simplified version of Green’s 1997 (Green 1997) wetland classification separating wetlands into swamps (relatively large, flat open systems) versus billabongs for sampling. The lack of clear delineation of vegetation types across the Selected Area means that the selection of zones is not supported. Instead, the vegetation response will be measured across the Selected Area and the evaluation stratified by Australian National Aquatic Ecosystem (ANAE) type (Brooks et al. 2013) and by the classification of Green 1997.

Evaluation: Ecosystem type

Ecosystem type is used in the Basin Evaluation and is an input to the analysis of the response of all indicators to Commonwealth environmental water. The approach to the use of ecosystem type data is outlined in Table 9.

Table 9.  Lachlan river system Selected Area evaluation approach using ecosystem type data.

| Indicator Ecosystem type |  |
| --- | --- |
| monitoring Questions | Basin evaluation: - What did commonwealth water contribute to sustainable ecosystem diversity? - Were ecosystems to which commonwealth environmental water was allocated sustained? - Was commonwealth environmental water delivered to a representative suite of ecosystem types? Area evaluation: N/A |
| Cause and effect diagram | Landscape ecosystem diversity |
| Monitoring strategy | It is generally assumed that freshwater ecosystems of similar ecosystem type and geographical location will respond in a similar, predictable fashion to flow components. This is frequently the basis for translating management actions to areas for which response data are not available. By using a broad scale classification of river and wetland type it is possible to stratify the analysis of ecosystem responses to determine if sites of the same ecosystem type within a selected area respond in a similar fashion to watering. The interim Australian National Aquatic Ecosystem (ANAE) classification framework is the proposed method for defining and delineating aquatic systems through the Murray Darling Basin. Thus for each site that is monitored an ANAE classification is required and field validation of ANAE type is required to have confidence in the ANAE Classification. |
| Methods | Standard Operating Procedure: Lachlan river system Selected Area ecosystem type. Monitoring involves both desktop and field verification of all sites monitored. |
| Zones | Not relevant – site based assessment |
| Data obtained | ANAE unique identifier (SYSID) for each sampling site. Dominant vegetation type for each ANAE SYSID Confirmed ANAE type |
| Evaluation | Questions will be answered as part of the Basin Evaluation. No specific Area evaluation questions exist. Where possible, the ANAE type will be used to stratify analyses to determine if sites of the same ecosystem type respond consistently to watering. This is particularly useful where there are a low number of wetland sites likely to be watered multiple times within the Lachlan river system Selected Area. |

Evaluation:  Vegetation

The recruitment, diversity and condition of riparian and wetland vegetation communities, including long-lived floodplain and riparian trees, is strongly influenced by the frequency and extent of inundation (Brock & Casanova 1997; Kingsford 2000). Flooding interacts with plant life-history processes such as dispersal, germination, recruitment, survival, growth, and reproduction. Although some native wetland species can thrive in permanently wetted habitats, flooding of previously dry habitats is a major stimulus to production of water plants and their associated biota (e.g. Briggs & Maher 1985). It is expected that the provision of environmental water will:

- Improve floodplain and riparian tree condition.

- Improve floodplain and riparian vegetation health.

- Promote recruitment of floodplain and riparian trees.

- Contribute to vegetation species and community diversity.

Evaluating the response of vegetation diversity and condition will build on an existing body of work undertaken by NOW (and precursor agencies) as a part of the Integrated Monitoring of Environmental Flows (IMEF) program (Chessman & et al 2003 Driver, Barbour & Michener 2011; Driver et al. 2010; Driver et al. 2003). The approach to the evaluation of vegetation diversity and condition data is outlined in Table 10.

Table 10. Lachlan river system Selected Area evaluation approach for vegetation diversity and condition

| Indicator: Vegetation Diversity and Condition |  |
| --- | --- |
| monitoring Questions | Area evalution: Long-term (five-year) question: - What did Commonwealth environmental water contribute to populations of long-lived organisms? - What did Commonwealth water contribute to vegetation species diversity? - What did Commonwealth environmental water contribute to vegetation community diversity? Short-term (one-year) and long-term (five year) questions: - What did Commonwealth environmental water contribute to the condition of floodplain and riparian trees? |
| Cause and effect diagram | Area Scale: Landscape vegetation diversity; vegetation condition and reproduction |
| Monitoring strategy | Changes in the condition, extent and life history of key plant species and communities in the Lachlan river system Selected Area (e.g. black box, cooba, river red gum and reed beds) will be measured in relation to the provision of Commonwealth environmental water, taking into account the effects of landscape context, historical flows and land use. Condition metrics will be obtained from measures of cover for each structural layer, the number of dead trees (both standing and fallen), the recruitment density, canopy condition and the proportion of native/non-native species. Species and community diversity will be obtained from measures of species richness and cover for each vegetation community type / functional group. Vegetation data will be collected from fixed locations before and after the watering season and as such is scheduled to occur March/April, and three months after first fill. The sampling design captures different vegetation communities at different elevations and locations within the wetland and / or river from submerged communities in the river or wetland bed through to emergent or littoral vegetation at the edges of aquatic ecosystems. |
| Zones/Sites | The method does not use Zones, but uses fixed sites within and among years. One of the key reasons for this is the need for detailed hydrology at each site, and the resources required to develop flow-inundation relationships at new sites every year or even every few years would be too high. The other key consideration is the availability of existing flow-biota relationships, hydrology and bathymetry at many of the proposed sites. Additionally, the use of fixed sites allows the control of some of the confounding issues affecting vegetation condition and diversity. |
| Methods | Standard Operating Procedure: Lachlan river system Selected Area vegetation diversity and condition |
| Data obtained | Cover for each structural layer Number of dead trees (both standing and fallen) Species presence (including native/non-native) Species richness for each vegetation community type/function group Recruitment density Canopy condition |
| Evaluation/ Analysis | For each survey occasion, Spearman rank correlations will be calculated between the historical dry period frequency and the number of plant species on the banks and in the water to determine the contribution of Commonwealth environmental water to species diversity. Similar analyses will be conducted for abundance (cover) of species and function groups. The recruitment and condition of key riparian species (river red gum, black box, coolabah and river cooba) will be analysed with respect to the duration of watering using univariate and graphical methods to determine the contribution of Commonwealth environmental water to populations of long-lived organisms. For floodplain and riparian vegetation communities (dominated by flood dependent trees in the overstorey) temporal changes in tree canopy condition statistics with Commonwealth environmental watering will be analysed using graphical and univariate analysis methods. Changes in tree condition will be analysed in the context of antecedent wetting, climate (particularly temperature) and seasonal effects. Similar analyses will be conducted using metrics of vegetation community condition which incorporate elements of structure and cover. Multivariate analyses (using measures of dispersion from MDS plots) will be used to detect changes across multiple elements of the vegetation community in relation to the duration of watering. Multiple regression will be used to determine effects on plant condition and diversity in the context of antecedent wetting, climate (particularly temperature), seasonal effects, adjacent landuse and disturbance. The use of fixed sites which are monitored each year will provide data with a range of antecedent watering conditions (including sites that are not watered) thus enabling more sophisticated analyses (using Boosted Regression Trees) to be used to determine the effects of watering within the context of antecedent conditions to be determined. Data from IMEF monitoring that occurred in both drought conditions (2002-2009) and wet conditions (1998-2000, 2010/2011) will provide key baselines from which to assess the benefit of environmental watering. In addition, data collected as part of river red gum health monitoring in Murrumbidgil Swamp in 2012/13 and vegetation diversity and condition data from Lake Waljeers, Lake Ita and the Great Cumbung Swamp in 2012/13 can also be used to contribute to baseline data. Evaluation will also be informed by the ANAE class and the categories of Green 1997. |

Evaluation: Fish

Riverine fish

Flow plays an important role in the life-cycle of native fishes from larval through to adult life stages. Water may inundate habitat needed for reproduction, triggering a spawning response, create a boost in primary production that improves recruitment success, improve habitat condition through maintaining natural geomorphic processes or natural refugia during drought periods, or stimulate in-stream migration.  Temporal changes in the abundance and diversity of native fishes in the Lachlan river system Selected Area will be monitored within a single zone over the five year period as part of the monitoring of basin indicators.  These data will be used to evaluate the outcomes of Commonwealth environmental water for riverine fish in a single zone of the Selected Area and the approach to this evaluation is outlined in Table 11.

Table 11.  Lachlan river system Selected Area evaluation approach for riverine fish.

| Indicator: Riverine Fish |  |
| --- | --- |
| monitoring Questions | Area evalution: Long-term (five-year) question: - What did Commonwealth environmental water contribute to native fish populations? - What did Commonwealth environmental water contribute to native fish species diversity? - What did Commonwealth environmental water contribute to native fish community resilience? - What did Commonwealth environmental water contribute to native fish survival? Short-term (one-year) questions: - What did Commonwealth environmental water contribute to biotic dispersal? - What did Commonwealth environmental water contribute to native fish community resilience? |
| Cause and effect diagram | Revised landscape fish diversity; revised fish condition; revised fish reproduction (Appendix 1) |
| Zones | Zone 1: Lachlan River channel between Brewster Weir and Booligal. |
| Monitoring strategy | Long term changes in abundance, diversity, resilience or individual body condition will be measured using field data collected annually (March) in Zone 1 as part of the Basin Evaluation. Abundance will be measured as CPUE (catch per unit effort), diversity as the number of species caught, resilience as a combination of SRA indices (nativeness, expectedness and recruitment) and population structure and individual body condition will be measured as length and mass from individual fish collected. Should cease to flow conditions occur within the Lachlan river system Selected Area and coincide with the field season, native fish populations within individual drought refugia will be monitored for survival and condition. |
| Methods | Standard Operating Procedure: Lachlan river system Selected Area riverine fish |
| Data obtained | Relative abundance; Species diversity; Length and mass of target species Length and age of target species (population structure for target species) |
| Evaluation/ Analysis | Evaluation will use data collected in Zone 1 for Basin Evaluation to report on the outcomes of watering within Zone 1 of the Selected Area. Long term changes in CPUE of individual species and native species richness will be analysed using parametric univariate ANOVA using year as the factor. In the same way, changes in fish assemblages will be analysed using non-parametric PERMANOVA (Primer 6). The effect size of changes in CPUE of individual species in relation to flow components (categorical variable) or hydrological parameters (continuous variables) will be analysed. Long term changes in individual body condition and CPUE or proportion of new recruits and sexually mature individuals within populations will be analysed using parametric univariate ANOVA using year as the factor. Long-term changes in length-frequency distributions of individual species will be undertaken using Kolmogorov-Smirnov tests for those species where > 50 individuals are collected in both years one and year five. The SRA derived indicators (expectedness, nativeness, recruitment and fish condition) will be compared across time to determine if the overall catch composition improved with the delivery of Commonwealth environmental water. Parametric univariate ANOVA using year as the factor will be used to conduct these analyses. The proportion of monitoring sites occupied by olive perchlet will be plotted against year to display whether this species is expanding its distribution within the Lachlan river system Selected Area in response to Commonwealth environmental water. Effect size data derived from annual sampling in Zone 1 will be correlated with hydrological features (flood pulse duration and magnitude, dry spell duration and total flow volume) quantified within each season (summer-autumn-winter-spring) using meta-analysis methods. The effect size of changes in CPUE of new recruits in relation to flow components (categorical variable) or hydrological parameters (continuous variables) will be analysed. The back-calculated spawning date of daily aged small juvenile fish collected during post-flow sampling will be plotted along with river height (or flow volume) to identify if spawning coincided with a specific feature of the hydrograph. If a pattern emerges, options for formal analysis will be investigated. If cease to flow conditions occur as a result of drought, the species composition of fish assemblages found within refugia will be compared with the assemblage structure found within that zone prior to cease to flow conditions and if possible to the assemblage found in the zone once base flow conditions return. Changes in CPUE, size frequency distributions and relative body condition of species isolated within drought refugia through time will also be analysed to determine the effect of Commonwealth environmental water on the provision of effective refugia for native fish. Evaluation will draw on data collected annually at seven sites within the Lower Lachlan river channel commencing in 2007 (Gilligan, Jess & McLean 2010) as well as other published fish data from the region (e.g. Davies et al. 2010; Growns 2001, 2008; Harris & Gehrke 1997; Price 2009; Wallace & Bindokas 2011) and unpublished data (e.g. data from nine sites in the river channel, floodplain and marsh lakes within the Great Cumbung Swamp during an inundation event in 2010/11, held by NSW DPI Fisheries) to expand the time series used in the data analysis. |

Larval fish

Aspects of the flow regime are central to the recruitment of many native fish species (e.g. Junk, Bayley & Sparks 1989; King, Humphries & Lake 2003; Balcombe et al. 2006; Humphries, King & Koehn 1999). Temporal changes in the larval abundance and diversity of native fishes in the Lachlan river system Selected Area will be monitored within a single zone over the five year period as part of the monitoring of basin indicators.  These data will be used to evaluate the outcomes of Commonwealth environmental water for larval fish in the single zone of the Selected Area and the approach to this evaluation is outlined in Table 12.

Table 12. Lachlan river system Selected Area evaluation approach for larval fish.

| Indicator: LARVAL Fish |  |
| --- | --- |
| monitoring Questions | area evalution: Long-term (five-year) question: - What did Commonwealth environmental water contribute to native fish populations? - What did Commonwealth environmental water contribute to native fish diversity? Short-term (one-year) questions: - What did Commonwealth environmental water contribute to native fish reproduction? - What did Commonwealth environmental water contribute to native larval fish growth? - What did Commonwealth environmental water contribute to native fish survival? |
| Cause and effect diagram | Area Scale:: Fish reproduction; fish larval growth and survival |
| Zones | Zone 1: Lachlan River channel between Brewster Weir and Booligal. |
| Monitoring strategy | Larval fish will be monitored at 3 riverine sites in one zone for five sampling events per year (in a watering event based approach). Changes in abundance will be measured as CPUE (catch per unit effort) and diversity as the number of species caught. The age structure of the fish population will be inferred using length / age relationships previous established for each species. |
| Methods | Standard Operating Procedure: Lachlan river system Selected Area larval fish |
| Data obtained | Relative abundance of larval native fish; Population structure (age versus length) |
| Evaluation/ Analysis | The contribution of Commonwealth environmental water to native fish reproduction will be assessed using the abundance of larval native fish from each of the sites sampled. These data will be analysed using parametric univariate ANOVA using year as the factor. In the same way, changes in larval fish assemblages will be analysed using non-parametric PERMANOVA (Primer 6). Changes in CPUE of larval fish for each species in relation to flow components (categorical variable) or hydrological parameters (continuous variables) will be analysed. Interpretation of results will be set in the context of covariates relevant to larval fish in the Lachlan river system Selected Area. The contribution of Commonwealth environmental water to larval fish growth (hence recruitment) will be determined by analysing age versus length ratios using parametric univariate ANOVA with year as the factor. Interpretation of results will be set in the context of covariates relevant to growth and survival of larval fish such as water quality. Changes in in relation to flow components (categorical variable) or hydrological parameters (continuous variables) will also be analysed. Analysis of larval abundance and species diversity over the 5 years will be used to gauge the contribution of Commonwealth environmental water to native fish populations and diversity in the Lachlan river system Selected Area. |

Evaluation: Waterbirds (Optional Indicator)

Waterbird breeding

Booligal wetlands have consistently been among the more important wetlands for bird breeding in the Murray-Darling Basin, based on annual surveys of all major bird breeding sites (Kingsford et al. 2013). They support a range of different waterbird species which establish with environmental flows. There are also consistently high breeding events on the Booligal wetlands during large flow events (Kingsford et al. 2013; Magrath 1992; Maher 1990).  The breeding of colonial waterbirds is triggered by flows and flood events need to be maintained for more than 50 days to ensure successful breeding.  Should a natural bird breeding event be triggered within Booligal wetlands, flows will be managed to ensure that the greatest opportunity for breeding success.  It is therefore expected that environmental watering will improve the success of natural bird breeding events in Booligal wetlands. The approach to the evaluation is given in Table 13.

Table 13. Lachlan river system Selected Area evaluation approach for waterbird breeding

| Indicator: Waterbird Breeding |  |
| --- | --- |
| monitoring Questions | Basin and area Scale evalution: Long term (5YR) Questions What did Commonwealth environmental water contribute to waterbird populations? Short Tem (1Yr) Questions What did Commonwealth environmental water contribute to waterbird breeding? What did Commonwealth environmental water contribute to waterbird chick fledging? What did Commonwealth environmental water contribute to waterbird survival? |
| Cause and effect diagram | Waterbird recruitment and fledging; waterbird reproduction |
| Zones | Site specific for breeding events and not limited to zones |
| Sites | Booligal wetlands. Historically, the Booligal wetlands have been the site of frequent breeding events involving a diverse group of species and are the only likely target of environmental watering to support waterbird breeding. |
| Monitoring strategy | Waterbird breeding will be monitored at fortnightly intervals following observations of colonial nesting. Monitoring will be triggered by a request from the Commonwealth Environmental Water Office. |
| Methods | Standard Operating Procedure Lachlan river system Selected Area waterbird breeding |
| Data obtained | Nests per vegetation type Number of nests in each nesting stage Number of nests successfully fledged Mean number of chicks fledged Number of adults of each species |
| Evaluation/ Analysis | Within each breeding colony estimates of total species abundance, the phenology of breeding and the mean clutch size for each species will be calculated using the primary field data. Where reasonable, results will be extrapolated to obtain estimates for the entire colony. Reproductive success will be determined using the hatching rates for each species in each colony and a categorisation of data into three groups: egg, chick and nest. Success will be determined for periods between surveys. For example, if at the end of each time period between surveys the nest contained eggs or chicks it was scored 1, if neither then 0. Data will be further analysed based upon date of first survey of that site. All survey sites will be initially sampled at egg stage. Date of first survey will be used as a surrogate for laying period in data analyses. Analyses will be grouped based upon date of first survey of that site. Each measure of nest success will be included as response variables in subsequent modelling. A successful nest will be defined as a nest that produced at least one chick at the end of the observation period. To test for timing, water depth, food availability and predator density effects on breeding success logistic regression will be used to examine the relationship between the date of nest establishment and offspring success. We will investigate flow thresholds for breeding and breeding success using historical data and data collected through the LTIM Project. Generalised additive models (GAM) will be developed to understand the relationships between variables for breeding of ibis and spoonbills. Several models will be developed including the relationship between clutch sizes, lay date (relative to the delivery of water) and nest site size, hydrological variables including water depth and water quality variables including pH, conductivity, DO, turbidity and temperature. Previously published data (e.g. Driver et al. 2004; Kingsford et al. 2013; Magrath 1992; Maher 1990) and nest record data from BirdLife Australia will provide historical data that can be used to augment the analysis and contribute to the development of models. |

Evaluation: Stream metabolism

Environmental flows may be expected to influence water quality and stream metabolism in a number of ways.

- Inundation of terrestrial habitat may increase concentrations of nitrogen, phosphorus and dissolved organic carbon (DOC) which may in turn support increased gross primary production (nitrogen, phosphorus) and ecosystem respiration (DOC).

- Extensive and prolonged inundation of terrestrial habitat may greatly increase DOC and therefore ecosystem respiration, resulting in depleted surface water oxygen levels (a ‘blackwater event’).

- Increased channel depth may act to shade benthic biofilms and macrophytes, reducing gross primary production.

- Increased water volumes may dilute phytoplankton cells (resulting in lower gross primary production) but then provide increased habitat and nutrients (see 1) that may then allow a ‘rebound’ effect resulting in higher gross primary production.

These effects act to alter the amount of energy flowing into aquatic food webs and thus to higher consumers such as invertebrates and fish.  The approach to evaluating the response of stream metabolism to Commonwealth environmental water is outlined in Table 14.

Table 14. Lachlan river system Selected Area evaluation approach for stream metabolism and water quality.

| Indicator: Stream metabolism and water quality |  |
| --- | --- |
| monitoring Questions | area evalution: Long term (5YR) and short term (1 yr) Questions: - What did Commonwealth environmental water contribute to patterns and rates of primary productivity? - What did Commonwealth environmental water contribute to patterns and rates of decomposition? |
| Cause and effect diagram | Primary production Decomposition Nutrient cycling |
| Zones / Sites | Zone 1: Lachlan River channel between Brewster Weir and Booligal. We have selected Zone 1 as the zone for the evaluation of stream metabolism responses (where sampling methods will follow standard protocols). The four target reaches for stream metabolism are: Lanes Bridge, Whealbah Bridge, Willanthery and Cowl Cowl. |
| Monitoring strategy | Continuous measurement of detailed oxygen and temperature concentrations within four areas within Zone 1. With the mobility of fish and the extent over which the metabolism measures integrate, the four reaches will provide coverage over the extent of the 10 fish sites. These data, when combined with measures of the channel slope, amount of turbulence and flows, can be used to measure the total amount of photosynthetic activity by aquatic plants, algae and phytoplankton (amount of oxygen added to the channel during daylight) and the amount of respiration by animals and microbes (the amount of oxygen consumed during darkness). This provides a measure of energy flow through the aquatic food web. |
| Methods | Standard Operating Procedure Lachlan river system Selected Area stream metabolism and water quality |
| Data obtained | Gross Primary Production (GPP) Ecosystem Respiration (ER) |
| Evaluation/ Analysis | This method adopts the approach of determining gross primary production (GPP), ecosystem respiration (ER) and re-aeration rate (KO2) from the diel dissolved oxygen curves. These parameters will be calculated from the raw data using curve fitting software (Grace et al., unpublished) as provided to the LTIM Project via the Govdex website. The model uses data for dissolved oxygen in mg O2/L, temperature, PAR and barometric pressure (in atmospheres) at 10 minute intervals, together with information on salinity which will be derived from the monthly EC values. The model provides estimates of GPP and ER in mg O2 /L/Day with uncertainties for each and goodness of fit parameters. Patterns in ER are indicative of decomposition, while GPP indicates primary production. Correlations between GPP, ER and likely key predictors will be assessed. In particular the effects of 1) water quality parameters and 2) stream height/provision of environmental flows on ER and GPP will be assessed. These relationships are highly non-linear and typified by thresholds in other systems. The majority of analyses are likely to be descriptive based on responses to changes in flow, and illustrated using scatterplots. If the data are available, non-linear multiple regression may be applied to identify key drivers of GPP and ER. Analyses will be stratified seasonally and by antecedent flow conditions to determine contingent responses. Historical water quality data sets held by partner organisations (particularly data collected by Lachlan CMA and NSW Office of Water) will be used to contextualise the evaluation of data collected as part of the LTIM Project. |

Evaluation: Other vertebrates

Frogs (Optional Indicator)

The diversity and abundance of frog populations within wetlands is strongly influenced by the duration of watering and the time between watering events (Amos, Wassens & Luck 2013; Baber et al. 2004; Pechmann et al. 1989). It is expected that the provision of environmental water will

- Trigger a breeding response of frogs within wetlands,

- Maintain the diversity and abundance of frog populations,

The approach to evaluating the response of frogs to Commonwealth environmental water is outlined in Table 15.

Table 15. Lachlan river system Selected Area evaluation approach for frogs.

| Indicator: Frogs |  |
| --- | --- |
| monitoring Questions | area evalution: Long term Questions - What did Commonwealth environmental water contribute to frog populations? - What did Commonwealth environmental water contribute to frog species diversity? Short Term Questions - What did Commonwealth environmental water contribute to frog reproduction and recruitment? - What did Commonwealth environmental water contribute to frog survival? |
| Cause and effect diagram | Other vertebrate growth and survival Other vertebrate reproduction |
| Zones | Zone 1 Lachlan River channel between Brewster Weir and Booligal. Zone 2 Lachlan River channel between Booligal and Corrong. Zone 3 Lachlan River channel between Corrong and its terminus in the Great Cumbung Swamp Zone 4 Merrowie Creek Zone 5 Torringanny, Box, Merrimajeel and Muggabah Creek system. |
| Monitoring strategy | Annual and event based monitoring Monitoring of frogs will take place three times per year between August and February. This falls across three seasons (winter, spring and summer) allowing for seasonal variation in species to be captured and coinciding with the likely timing of watering. The diversity and abundance of both adults and metamorphs will be recorded. Sampling will be conducted within an average of fifteen wetland sites per year The actual number of sites surveyed in any one year will vary depending upon hydrological conditions, i.e. in dry years, fewer than 15 sites may be surveyed, and in wet years more than 15 sites may be surveyed. |
| Methods | Standard Operating Procedure Lachlan river system Selected Area frogs |
| Data obtained | Species abundance; Species diversity |
| Evaluation/ Analysis | Habitat occupancy modelling will be used to evaluate the contribution of Commonwealth environmental water to frog populations, species diversity, and survival. The basis for habitat occupancy modelling is presence/absence data for frog species repeatedly collected at a number of wetland locations with varying habitat characteristics. Data describing variables that define habitat characteristics are also collected, with primary data including hydrological variables that describe the wetting drying regime and connectivity of the habitat wetland. Statistical binomial models produced using maximum likelihood estimation that incorporate occupancy and detection variables following the techniques of MacKenzie et al. 2002 are appropriate for the analysis of frog species that can have low detection probabilities. The outputs of habitat occupancy modelling will determine the components of the Commonwealth environmental water that contributed, both directly and indirectly through related vegetation characteristics, to frog populations, species diversity, and survival (through the use of refugia in dry periods). This modelling approach using tadpole data as a primary input will also determine the contribution of Commonwealth environmental water to providing conditions favourable to frog recruitment. Evaluation will draw on past survey work from in the region (Amos, Wassens & Luck 2013; Wassens & Maher 2011) that will expand the data used to develop the habitat occupancy modelling. Previously published data from across the Murray-Darling Basin (e.g.: Wassens 2008, 2010; Wassens 2011; Wassens & Amos 2011; Wassens, Arnaiz & Watts 2007; Wassens et al. 2010; Wassens & Maher 2011; Wassens et al. 2011) will be used to compare and verify models developed specifically for the Lachlan river system Selected Area. |

Other vertebrates: Freshwater decapods (freshwater crayfish and shrimp) and turtles

Temporal changes in the abundance of decapods in the rivers of the Lachlan river system Selected Area will be examined serendipitously over the five year period to evaluate the outcomes of Commonwealth environmental water. Temporal changes in the abundance of turtles may similarly be examined if resources permit.  The approach to this evaluation is outlined in Table 16.

Table 16.  Lachlan river system Selected Area evaluation approach for other vertebrates

| Indicator: OTHER VERTEBRATES (decapods AND TURTLES) |  |
| --- | --- |
| monitoring Questions | area evalution: Long term Questions - What did Commonwealth environmental water contribute to other vertebrate populations? - What did Commonwealth environmental water contribute to other vertebrate species diversity? Short Term Questions - What did Commonwealth environmental water contribute to other vertebrate reproduction and recruitment? - What did Commonwealth environmental water contribute to other vertebrate survival? |
| Cause and effect diagram | Other vertebrate growth and survival Other vertebrate reproduction |
| Zones | Zone 1 Lachlan River channel between Brewster Weir and Booligal. |
| Monitoring strategy | Monitoring of decapods will take place annually in conjunction with fish surveys in rivers. Monitoring of turtles may also occur in conjunction with fish surveys in rivers if sufficient time and resources permit. Long term changes in abundance will be measured using field data collected annually (March) in Zone 1. Abundance will be measured as CPUE (catch per unit effort). Diversity, and individual body condition will be recorded if sufficient time permits in the field processing of fish samples. Diversity will be measured as the number of species caught, and population structure and individual body condition will be measured as length and mass from individuals collected. |
| Methods | Standard Operating Procedure Lachlan river system Selected Area other vertebrates decapods and turtles) |
| Data obtained | Species abundance Species diversity (possible) Individual body condition (possible). |
| Evaluation/ Analysis | The Commonwealth environmental water contribution to other vertebrate abundance and diversity will be established by analysing long term changes in CPUE of individual species numbers and, if the data permits, native species richness. The analysis will be conducted using parametric univariate ANOVA using year as the factor. In the same way, changes in other vertebrate assemblages on an annual and five year basis will be analysed using non-parametric PERMANOVA (Primer 6). |

Selected Area schedule of monitoring

Overview of monitoring

The five year monitoring schedule has been based around the expected watering options described in Section 3.2.1 and Section 3.2.2. The focus of the monitoring on Basin Indicators means that the monitoring effort is consistent across the five years with the exception of monitoring Waterbird Breeding and Frogs which are options that can be implemented on the basis of a request from the CEWO. The annual watering priorities and the implementation plans (refer to section 3.5) will be used to give an indication of the likelihood of implementing the optional monitoring for the coming watering year.

Sampling regime and monitoring schedule

The proposed sampling regime includes three types of temporal monitoring:

- Continuous monitoring: provides ongoing data collection, e.g. primary production and respiration.

- Regular monitoring: provides regular sampling of a suite of variables which provide information on unpredictable natural flow events, which are important points of comparison for environmental flow events.

- Event-based monitoring: provides an efficient use of limited resources to measure detailed responses to planned environmental flows.

The monitoring frequency depends on the indicator being investigated. The focus on regular monitoring of Basin Indicators, confines the majority of the sampling schedule to a fixed set of dates within each year. A summary of the indicators and timing of monitoring is presented in

Table 17. This will be refined each year in response to climate conditions, annual watering priorities and implementation plans and a work schedule will be established in July and January of each year and reviewed quarterly.

Table 17 Overview of the monitoring frequency for each of the indicators monitored for the Lachlan river system Selected Area

| indicator | monitoring frequency | sites | expected schedule |
| --- | --- | --- | --- |
| Ecosystem type | Once only | All sites | Establishment of ANAE type at the start of the LTIM Project. Expected August-December 2014 |
| Vegetation diversity and condition | ANNUAL & EVENT BASED | 12 fixed sites | Before and after watering (expected to be April/May and 3 months after first fill) |
| Riverine fish | ANNUAL | Basin Evaluation: 10 fixed sites within Zone 1 | Annual sampling between March and May |
| Larval fish | ANNUAL | 3 fixed riverine sites in Zone 1 | Annual sampling 5 times during breeding season (September to February) |
| Waterbird breeding (Option) | EVENT-BASED (on request from the CEWO) | One fixed site – Booligal wetland | Fortnightly surveys of bird breeding triggered by breeding events in Booligal wetland. Assumes 3 breeding events in 5 years. |
| Stream metabolism | CONTINUOUS REGULAR | Four fixed sites matched to riverine fish sampling sites in Zone 1 | Continuous monitoring of dissolved oxygen and, temperature. 6 weekly sampling of nutrients and water quality attributes. |
| Frogs (Option) | EVENT-BASED (on request from the CEWO) | 15 sites comprising 2 to 8 wetland sites and 2 to 7 riverine sites depending on watering targets | 3 sampling events between August and February (one sample in each of winter, spring and summer). |
| Decapods and turtles | ANNUAL | 10 fixed riverine sites (matched to riverine fish) in zone 1 | Annual sampling between March and May. |
| Hydrological monitoring | CONTINUOUS | Gauging sites |  |
|  | EVENT-BASED (in conjunction with Waterbird Breeding or Frog monitoring) | Cameras at 6 roving wetland sites | Cameras installed prior to targeted watering each year and downloaded after the watering event has passed |

Communication and engagement

There are two elements to communication and engagement for the M&E Plan for the Lachlan river system Selected Area. The first is internal project communication which relates to the communication activities associated with the core operation of the M&E Plan and includes the project team, the CEWO and key water delivery stakeholders.  The second is external communication and engagement which involves stakeholder groups outside of the core operation of the M&E Plan and includes landholders, affected communities and the general public. This communication and engagement plan outlines the approach to these two elements in Sections 7.1 and Section 7.2 respectively.

Internal project communications

The aims of the internal project communications activities are to work with core stakeholders to:

- Facilitate smooth and efficient implementation of the M&E Plan.

- Facilitate engagement and build relationships among core stakeholders.

- Disseminate learning and results from project activities.

- Contribute to on-going adaptive management associated with environmental watering.

The core stakeholders are those who are directly involved in the delivery of the M&E Plan (known as the project team, Table 18) and the delivery of environmental water within the Lachlan river system Selected Area (known as operational stakeholders, Table 19). A range of activities and actions have been identified that meet the aims of the internal project communications and these are outlined below.

Table 18.  Project team

| TEAM MEMBER | RESPONSIBILITY |
| --- | --- |
| University of Canberra |  |
| - Dr Fiona Dyer | - Project leader, hydrology and vegetation monitoring |
| - Mr Ben Broadhurst | - Project delivery and larval fish |
| - Mr Rhian Clear | - Larval fish monitoring and project support |
| - Associate Professor Mark Lintermans | - Fish monitoring advice |
| - Professor Ross Thompson | - Primary production and water quality |
| University of New South Wales |  |
| - Dr Kate Brandis | - Waterbirds |
| Charles Sturt University |  |
| - Dr Andrew Hall | - Frogs, spatial and data analysis |
| NSW Department of Primary Industries - Fisheries |  |
| - Dr Jason Thiem | - Riverine fish, turtles and decapods |
| - Mr Martin Asmus | - Riverine fish, turtles and decapods |
| NSW Office of Water |  |
| - Dr Patrick Driver | - Vegetation |
| Local Land Services |  |
| - Mr Fin Martin | - Communication and engagement |
| - Dr Jo Lenehan | - Communication and engagement; vegetation monitoring |
| NSW Office of Environment and Heritage |  |
| - Dr Sharon Bowen | - Vegetation monitoring strategic advice |
| - Dr Neil Saintilan | - Strategic advice |
| Commonwealth environmental water office |  |
| - LTIM Project Lachlan contact | - Coordination between the CEWO and the project team |

Table 19.  Operational stakeholders

STAKEHOLDER

Commonwealth Environmental Water Office

- Lachlan Contact LTIM Project

- Lachlan Contact: Environmental Water Use

NSW OEH

- Senior Environmental Water Management, Regional Operations Group with responsibility for the Lachlan River Watering

Lachlan Riverine Working Group

- Chair of Lachlan Riverine Working Group

- Members of the Lachlan Riverine Working Group

central Tablelands local land services

- Team Leader

- Senior Land Services Officer, High Conservation Value Aquatic Ecosystems

Lines of communication

The project team structure and expected lines of communication are illustrated in Figure 5. As the project leader, Fiona Dyer (IAE, University of Canberra) is the main point of contact for all project communications.  Fiona is supported by Ben Broadhurst who is secondary point of contact for the project.  Fiona will provide the conduit between the project team and CEWO staff, will coordinate formal communication activities between the core stakeholders and will be copied in to the majority of communication within the team.

Figure 5.  Project team structure and expected lines of communication.

    - Communication activities

Project team

Internal communication within the project team comprises a mix of informal contact (conversations, e-mails) and formal activities (teleconferences, face to face meetings and workshops and published documentation). Informal communication within the project team will be key to building relationships within the team that will facilitate the smooth and efficient implementation of the M&E Plan.

For a project of this scale and longevity, the majority of communication activities need to be conducted with some degree of formality to ensure that key decisions are communicated widely, messages are not confused and there is efficient use of time. A series of internal project activities are scheduled throughout the life of the project to ensure that monitoring is conducted in a coordinated and efficient fashion, and that project team members are able to learn from each other’s field experiences, data collection and evaluation. These activities are outlined in Table 20.

Operational stakeholders

Communication with the operational stakeholders will predominantly be through the Lachlan LTIM Reference Group (Table 21). This group was established to “provide a forum for the exchange of information and intelligence that supports the implementation of the LTIM Project, through effective coordination of environmental watering, and monitoring and evaluation” (refer to the Terms of Reference in Appendix 2). This group provides the primary mechanism for the dissemination of information between key operational stakeholders and the project team and thus contributes to the ongoing adaptive management associated with environmental watering the Lachlan river system Selected Area. The Lachlan LTIM Reference Group will meet quarterly via phone.

Table 20.  Communication activities for the Lachlan river system Selected Area LTIM Project.

| ACTIVITY | OBJECTIVE | WHO | LOCATION/ METHOD | RESPONSIBILITY | TIMING | TIME COMMITMENT |
| --- | --- | --- | --- | --- | --- | --- |
| PROJECT TEAM |  |  |  |  |  |  |
| Monthly project status/progress catch ups | Regular contact between project leader and the CEWO contact. Project updates to - ensure project is tracking as expected - deal with any issues arising from the monitoring - communicate early observations from monitoring | CEWO contact and project leader | Teleconference | Timing will be coordinated by the project leader | Monthly | 12 x 1/2 hour per year (63 in total) |
| Regular project team meetings | Regular contact between Theme leaders to - establish and revise workplans - ensure project is tracking as expected - deal with any issues arising from the monitoring - communicate early observations from monitoring | Theme leaders | Teleconference chaired by the project leader. | Timing will be coordinated by the project leader. | Quarterly prior to the delivery of the quarterly reports to the CEWO or as required | 4 hr per year |
| Quarterly reporting to CEWO | Quarterly written project status/progress reports provided to the CEWO. | Theme leaders | Written project status report | Project leader to coordinate | Last business day of September, December, March and June each year | A total of 21 progress reports over the project duration, with the first in September 2014 and the last in September 2019. |
| Annual Outcomes Report | An annual outcomes report will be provided to the CEWO. | Theme leaders | Written outcomes report | Coordinated by the project leader | Draft – Aug 30 Final – Oct 31 First report – 2015 Final report - 2019 |  |
| Initial field campaign | Establish team Establish field sites and conduct initial ANAE verification Method training and method validation where required | Project team | Selected Area | The trip will be coordinated by the project leader | Expected August 2014 | 3 field days and 2 travel days |
| Mid-term review | To review the status of the project after three years of data collection | Theme leaders plus other relevant project team members | Canberra | Timing will be coordinated by the project leader | Following the 16/17 field season possibly lined to the annual team meeting | 1 day |
| OPERATIONAL STAKEHOLDERS |  |  |  |  |  |  |
| Quarterly Lachlan LTIM Reference Group meetings | Exchange of information and intelligence that supports the implementation of the LTIM Project. | LTIM Reference Group | Teleconference chaired by the project leader | Timing will be coordinated by the project leader. | Quarterly | 4 x 1.5 hr per year |
| OTHER |  |  |  |  |  |  |
| Biannual leaders teleconference | To provide regular contact between Project leaders across Selected Areas To deal with any issues arising from the monitoring and communicate early observations from monitoring | Project leader | Teleconference | Timing will be coordinated by the CEWO | November and March | 2 x 3 hours per year |
| Annual forum | To - provide regular contact between Project team members across Selected Areas - deal with any issues arising from the monitoring and communicate early observations from monitoring - Share methods and learning across the teams - Discuss evaluation across Selected Areas | Four attendees from the project team | Sydney | Timing will be coordinated by the CEWO | July | 2 days per year |

Table 21.  Membership of the Lachlan LTIM Reference Group as of April 2014

| NAME | AGENCY/POSITION | ROLE |
| --- | --- | --- |
| Fiona Dyer (project leader) | Institute for Applied Ecology, University of Canberra - Lachlan LTIM Project (lead organisation) | Chair |
| Ben Broadhurst | Institute for Applied Ecology, University of Canberra - Lachlan LTIM Project (lead organisation) | Support |
| Monitoring and Evaluation Representative | CEWO | Member |
| Water Delivery Representative | CEWO | Member |
| M&E Advisers Representative | M&E Advisors | Member |
| Lachlan Environmental Water delivery officer | NSW OEH Environmental Water Delivery | Member |
| Organisation representative | NSW Office of Water | Member |
| Organisation representative | Central Tablelands LLS and Chair LRWG | Member |
| Organisation representative | NSW Fisheries, conservation branch | Member |

External stakeholder engagement

Introduction

This section of Communications and Engagement Plan (C&E Plan) focuses on stakeholder groups external to the core operation of the LTIM Project. Supporting materials are included within Appendix 2.  The level of engagement considered appropriate for external stakeholders ranged from ‘inform’ (simple information provision), to ‘consult’ (obtain feedback on alternatives and/or decisions).

Four main external stakeholder groups were identified:

- Group 1: landholders and land managers (hereafter participating landholders).

- Group 2: external water resources groups (e.g. area environmental watering group or Lachlan Riverine Working Group (LRWG), Lachlan Customer Service Committee (Lachlan CSC)).

- Group 3: participating communities.

- Group 4: non-targeted general public.

The highest level of interest and influence (‘collaborate and empower’) was not considered appropriate for Group 1–4 external stakeholders as it would lead to an associated expectation which the LTIM Project and M&E Provider communications team is not designed or authorised to deliver.

The M&E Provider communications team (communications team hereafter, led by Central Tablelands Local Land Services (Central Tablelands LLS) and assisted by the OEH Senior Environmental Water Manager) will centralise and undertake or facilitate communication and engagement activities according to the protocols within this C&E Plan. The communications team will work at the direction of the project manager and closely with core stakeholders who are closely linked to the LTIM Project inception, governance and operational requirements. Core stakeholders include the CEWO, the Lachlan LTIM Reference Group, water delivery partners and those who have experience in monitoring ecosystems’ responses to environmental watering in the Lachlan river system Selected Area (previously identified during consultation by the M&E Advisers with stakeholders during the scoping phase of the LTIM Project, Cottingham et al. 2013).

List of stakeholders

Stakeholder groups 1–4 were identified and prioritised according to (i) ‘impact zone’ mapping with priority given to individuals and groups directly and (potentially adversely affected) by the LTIM Project, (ii) ‘interest-based’ analysis and mapping for those not directly impacted by the LTIM Project but whose interests determine them as stakeholders (with potential risks to project from media or political process) and (iii) opportunity afforded such stakeholders to contribute to the longer term adaptive management of environmental water in the Lachlan Catchment.

Group 1: participating landholders

Priority one for ongoing access to monitoring sites consistent with Standard Methods Final Report (Hale et al. 2014), and for provision of local knowledge and potentially ancillary contextual information into answering evaluation questions.

The Land Access Protocol (LAP) or access arrangement includes details of when, where and how any member of the M&E Provider team will access land and how operations or monitoring activities will be conducted while on affected landholder property. No M&E Plan activities will be undertaken without having first negotiated a written LAP, which will be conducted face-to-face on a “one-on-one” basis by the communications team and M&E provider leader between 17 April and 30 June 2014. The LAP will be as comprehensive as required, and may also include privacy issues, no access locations and/ or periods, where on the land activities will be undertaken and how those areas will be accessed, nature of the activities undertaken, conditions and/or restrictions that must be observed (e.g. closing gates, dry weather only roads), dispute resolution, and how the arrangement may be changed in the future. The LAP is discussed in further detail in Appendix 2.

Permission and individual LAPs will be negotiated with:

- Private landholders/leaseholders.

- NSW National Parks and Wildlife Service (NPWS) who manage several potential monitoring sites and may assist with accommodation.

Permits may also apply, such as scientific licence under section 132C of the National Parks and Wildlife Act for research within the NPWS system.

Another land manager to be consulted but may require less intensive protocols include:

- NSW Trade & Investment Crown Lands Division who manage the beds of non-tidal waters (including rivers, streams and lakes) which comprise crown land.

Other entities with interests in, and access to, monitoring sites (i.e. NSW Office of Water (NoW) Integrated Monitoring of Environmental Flows (IMEF) and hydrometrics monitoring, other university researchers, OEH) will be contacted out of courtesy though existing communication networks (e.g. LRWG and Central Tablelands LLS) at the start of respective projects. In most cases, key personnel within these entities are members of the Lachlan M&E Provider team.

The Senior Local Land Services Aboriginal liaison officer for Central Tablelands LLS, who prior to 1 January 2014 worked at the Lachlan Catchment scale, will also be consulted regarding Aboriginal peoples, and community communications protocols and processes included and adhered to where deemed appropriate. A list of other partner agencies, such as OEH and NoW, who are or have undertaken consultation with Aboriginal peoples in the Lachlan Catchment will be advised of monitoring sites and activities.

A complete list of participating private landholders will be provided to relevant members of the M&E Provider team once monitoring sites and LAPs are finalised.

Group 2: external stakeholder groups

Priority one for maintaining support for environmental water delivery by demonstrating first-hand that Commonwealth environmental water is being managed well and efficiency, with effective monitoring feeding back into broader processes. Focusing on irrigation and environmental water advisory groups to engage and regularly update regarding events, monitoring efforts, outcomes and key learnings.

Primary stakeholders without direct involvement or links to the LTIM Project in water planning, management and delivery in the Lachlan include:

- Lachlan Riverine Working Group (www.lrwg.com.au): Central Tablelands Local Land Services as Executive Officer

- Lachlan Customer Service Committee: State Water Corporation as Executive Officer

- Lachlan Valley Water (http://www.lvw.com.au/site/index.cfm)

Western and Riverina Local Land Services (catchment managers) will also be informed of the LTIM Project at the start (once M&E Plan finalised), and informed of affected community communication activities if they occur.

Secondary stakeholders with an interest in water delivery in the Lachlan, and the implications of environmental water delivery and outcomes include:

- Local government: (i) Carrathool Shire Council (Hillston): Lake Brewster; (ii) Hay Shire Council (Booligal, Hay, Maude); Booligal Wetlands and majority of Lachlan Swamps; (ii) Balranald Shire Council (Oxley, Balranald): Great Cumbung Swamp and southern, lower tip of Lachlan Swamps.

- Water trust districts: Water Trust Districts administer works for domestic, stock water and irrigation, and are empowered to levy and collect rates covering the cost of works repayable to the Crown by instalments and to cover the cost of operation and maintenance of the works. Torriganny, Muggabah and Merrimajeel Creeks Trust District (~ 68 894 ha of land which benefits from the rates) and Merrowie Creek Trust District (~118, 427 ha as above).

- Universities and research institutes in general: Charles Sturt University, University of New South Wales, Australian National University

Group 3: participating communities

Priority two to (i) highlight the use of Commonwealth environmental water and the beneficial outcomes that such actions achieve and (ii) enlist community ‘champions’ that will self-promote the wider role of environmental water and the involvement of our stakeholders in managing it.

Based on preliminary monitoring site locations, three local ‘service or social hubs’ were identified for holding public communication activities (e.g. community meetings or speaking engagements):

- Hillston.

- Booligal.

- Hay.

Group 4: non-targeted general public

Priority two for the Selected Area.  Communication activities will mostly include mass media products (e.g. social media, major newspapers) permissible via prior consultation with CEWO and communication of Basin Evaluation outcomes.  May also include stakeholder group newsletters and publication of information through the LRWG affiliated website and Lachlan Environmental Water Management Plan (LEWMP; www.lrwg.com.au) for Selected Area outcomes.

Group 5: Core stakeholders

Group 5 stakeholders were described in 7.2.1. However, the following points illustrate where and how in governance terms, Group 5 stakeholders, in particular the CEWO, function as the overarching stakeholder pathway, guiding C&E activities:

- CEWO, whereby the CEWO area leader is the first point of contact at all times for M&E Provider team.

- Lachlan LTIM Reference group, operating under Terms of Reference approved by the CEWO. Responsible for supporting strategic direction of the LTIM Project and exchanging information and intelligence to support the LTIM Project and adaptive management.

- Lachlan delivery partners or ‘groups with responsibility and/or monitoring and evaluation of environmental water’, for example: (i) State Water Corporation (SWC) as principal river operations–delivery partner; (ii) CEWO Environmental Water Use section and OEH Regional Operations Group for environmental water delivery planning, management and reporting; (iii) OEH Water, Wetlands and Coasts Science Branch (Science Division), NSW Office of Water and NSW DPI Fisheries for monitoring data, in particular, existing datasets and programs; and (iv) other research institutions for research and monitoring, in particular, Charles Sturt University.

Overview of key relationships

Figure 6 illustrates the flow of information between Lachlan river system Selected Area stakeholders identified in this C&E Plan (either direct () or indirect ()).The C&E Plan draws on M&E Provider team’s existing relationships with environmental water managers (in particular delivery partners), land and catchment managers and local environmental water management groups, as evident by the number of inter-connections in Figure 6. Direct relationship between two stakeholder groups is where one or more representatives are members of both groups with potential first-hand access to information and discussions. Indirect relationship between two stakeholder groups is where representatives support, advise or communicate with the other stakeholder group on particular points of relevance periodically, but from outside the process or group.

As mentioned in 7.2.1, the Group 5 stakeholders potentially require all levels of engagement, with final decision-making and partnership responsibilities. The CEWO, Lachlan LTIM Reference Group and the Lachlan M&E Provider team network via direct relationships. The Lachlan M&E Provider team also network directly with Central Tablelands LLS (Land and Catchment Managers), and affected landholders via the LAP and monitoring activities (Figure 6). The network of direct relationships continues to inter-connect as the Executive Officer of the LWRG is not only a member of the Lachlan M&E Provider Team but the C&E Plan Theme leader and one of two staff responsible for implementing the C&E Plan as well as a member of the Lachlan LTIM Reference Group. The communications team has direct representation on five of the nine groups in Figure 6.

Formal and informal interactions with external stakeholders, and the provision of communications material and engagement activities will be overseen by CEWO and Lachlan LTIM Reference Group via the following mechanisms:

- Past actions and C&E activities and discuss implementation of proposed actions and C&E activities will form an agenda item for the monthly project status meetings between the Project Manager and the CEWO.  The C&E Theme Leader may be invited to these phone hook-ups if relevant.

- ‘Update on community engagement’ is also a standing item on the agenda for the Lachlan LTIM Reference Group’s quarterly meeting, and all members will be informed via email or telephone if consultation and/or notification of upcoming C&E activities are required out-of-session.

- So as to enable the Lachlan LTIM Reference Group to guide what information is to be provided to, and what feedback is required from, stakeholder groups, Lachlan LTIM Reference Group quarterly meetings will be scheduled to occur, where possible, prior to similar such meetings of external stakeholder groups (e.g. Lachlan Riverine Working Group (LRWG) quarterly meetings). The LRWG Executive Officer will provide a brief summary of LRWG reaction to LTIM Project update.

Communication protocols with operation delivery partners, such as SWC, OEH and CEWO, are addressed in the Internal Communications section.

The LRWG is the CEWO specified primary ‘external’ engagement pathway or ‘area environmental watering group’. In particular, the LRWG will provide an important existing structure for Group 5 stakeholders and Lachlan M&E Provider team to effectively engage with stakeholders as illustrated in Figure 6 with:

- The greatest number of direct relationships via dual representation of LRWG representatives on core () and secondary () Group 2 stakeholder groups.

- All LRWG landholder representatives are listed potential monitoring sites and hence affected landholders.

- High overlap between Lachlan LTIM Project personnel () and the LRWG, while NSW agencies responsible for aspects of the Basin Plan which have potential to influence water delivery (e.g. NoW: WSP remake June 2015 and WRP 2019) and/or environmental flows and actions (OEH: regional long term watering plans with regard to Basin wide watering strategy) consult the LRWG (Figure 6).

Figure 6 Relationships between water resource management stakeholders identified in this C&E Plan in the Lachlan Catchment, where essentially all relationships involve a two-way dialogue and input. The position titles of those stakeholder representatives involved in C&E Plan and associated activities are included in perimeter boxes with corresponding symbols (e.g. † for Selected Area Working Group). Position titles in red text are integral to the development and implementation of this C&E Plan, in conjunction with CEWO, the Lachlan LTIM Reference Group and M&E Provider leader.

Foundational analysis for planning communication and engagement activities

Engagement strategies and activities were tailored to fit the needs of the project. Thus, prior to drafting the schedule of proposed C&E activities (see Table 5 in Appendix 2) the following supporting analyses were conducted, with additional information in Appendix 2 – Communication and Engagement.

Purpose and desired outcomes

A broad desktop needs and stakeholder analysis was conducted and summarised in Table 3 of Appendix 2. This section identifies why engagement is important for the success of the project (e.g. meet the five high-level objectives of the LTIM Project and answer evaluation questions), and the desired outputs or products and outcomes to be achieved by undertaking stakeholder engagement (e.g. seeking local knowledge, obtaining buy-in from stakeholders, case studies, reports).

Level of engagement and risk management

After identifying the purpose, desired outcomes and list of key stakeholders, it was important to consider the stakeholders’ expectations and their levels of interest and influence in relation to the LTIM Project high-level objectives. This C&E Plan also recognises the interest or influence of a stakeholder may change as the LTIM Project progresses. Therefore, the communications team will continually reassess and identify new stakeholders and level of stakeholder engagement at different stages of the LTIM Project. Table 4 in Appendix 2 outlines stakeholder expectations based on impact, interest and opportunity.  Risks are associated with the stakeholder engagement processes, such as different understanding of engagement objectives and expectations about the outcomes of engagement process, stakeholders feeling excluded from the process or having insufficient time and opportunity to contribute fully or raise concerns.  Risks and suitable mitigation strategies to prevent risks occurring and/or contingency plans to reduce their likelihood and/or impact are identified in Appendix 2.

Methods of engagement and proposed schedule of communication and engagement activities

A full and detailed schedule of C&E activities is provided in Table 5 of Appendix 2. The appropriate methods of stakeholder engagement and the relevant tools and techniques to facilitate the engagement process will potentially vary and be dynamic over the LTIM Project. However, information contained in the foundational analysis  were used to propose methods based on their appropriateness, benefits, limitations, cost-effectiveness and links to existing stakeholder engagement pathways – and hence Table 5 of Appendix 2 should be read in conjunction with Tables 3 and 4 of Appendix 2. That is, C&E activities were designed to meet stakeholder expectations and mitigate risks, as well as contribute to LTIM Project reasons for engagement, outputs, outcomes and high-level objectives.

Protocol for obtaining CEWO approval

The CEWO area leader will be notified and consulted of all C&E activities via email as standard protocol and out of courtesy. Any written material circulated to stakeholder groups or made public will also be provided to the M&E Provider Leader and Lachlan LTIM Reference Group. All such material will contain a caveat in the header ‘Not for public distribution without prior approval’. No media communications will take place without the express permission from the Direction, Monitoring and Evaluation Section with the CEWO which will be facilitated via the CEWO area leader.

Where possible, a list and summary of up and coming proposed C&E activities will be circulated as part of the monthly progress reports (depending on activity levels), and a quarterly summary provided in the quarterly report to the CEWO. Table 22 is a summary of what activities either require CEWO pre-approval or will involve prior consultation/notification with CEWO area leader.

Table 22 Summary of activities or communications which required consultation with CEWO area leader or approval by the CEWO

| ACTIVITY NO. | SUMMARY TITLE | STAKEHOLDER | METHOD(s) | RESPONSIBILITY | TIMING |
| --- | --- | --- | --- | --- | --- |
| (1) | Initial landholder meetings to develop Land Access Protocol | Affected landholders | •Process to develop written LAP (includes individual face-to-face meetings with each landholder) •Draft LAP template | M&E Provider Leader and Central Tablelands LLS Snr Land Services Officer (HCVAE) | ASAP after 17 April 2014 and by 30 June 2014 |
| (2) | Final Land Access Protocol | Affected landholders | CEWO to 'sign-off' on each negotiated LAP | CEWO area leader; M&E Provider Leader and Central Tablelands LLS | • Between 17 April and 30 June 2014 so field monitoring staff to be ‘trained’ in relevant LAP |
| (3) | Oversight of landholder protocols and relationships | Affected landholders | • Post/email copy of Area evaluation report • Brief summary report specific to property or areas of interest (i.e. fish, birds) after each monitoring period or event • CEWO to ‘sign-off’ on all materials prior to distribution. | M&E Provider Leader, Central Tablelands LLS Snr Land Services Officer (HCVAE) and CEWO area leader; each of the theme leaders and/or research field team | Event-based, annually to coincide with Annual Area evaluation report: around November each year or after each discrete monitoring period |
| (4) | Grievance | Affected landholders | • Any proposed dispute resolution action (e.g. letter of response, face-to-face mediation and any correspondence received by affected landholder) | CEWO area leader, M&E Provider Leader, and Central Tablelands LLS Snr Land Services Officer (HCVAE) | If required |
| (6) | Opportunistic presentations as existing community events | Affected communities | • Provision of Key Messages and approved communication material (e.g. Media Releases, item in newsletters) at Local Land Services stalls at local community events (e.g. Henty Field Days) | Not scheduled activities at this stage, to be put to the CEWO area leader for approval from Director , Monitoring and Evaluation Section within CEWO, if such opportunities arise or are requested; M&E Provider Leader, and Central Tablelands LLS Snr Land Services Officer (HCVAE) | • If LLS or partners have stalls at appropriate venues (e.g. Henty Field Days, local shows e.g. Booligal and Hillston shows) or other Local Land Services awareness raising events e.g. Carp a Thons, community forums. If request for presentations occur from either affected communities via affected landholders or exposure to official media (newspaper articles, press releases etc) |
|  |  |  | • Potential presentation at partnerships forums or Local Land Services events, for example, Science Forum |  |  |
| (7) | Media and internal communication products (i.e. Fact Sheet) | All stakeholders especially non-targeted general public and affected communities and landholders | • Media releases • Newspaper editorials (local and regional/state) •Local ABC radio •Newsletters (including E-newsletters),such as LLS newsletters and Lachlan Environmental Water Management Plan newsletters • LTIM Project dedicated project page on LEWMP website (www.lrwg.com.au), which would be updated via LRWG Executive Officer after obtaining permission from Direction, Monitoring and Evaluation Section within CEWO •Social media • Utilise Western/Riverina Local Land Services (LLS) networks and planned project activities e.g. distribute newsletters, website, fact sheets, field days, forums | NOT TO OCCURE WITHOUT EXPRESS PERMISSION OF Director, Monitoring and Evaluation Section within CEWO facilitated via CEWO area leader, M&E Provider Leader, and Central Tablelands LLS Snr Land Services Officer (HCVAE) | Event and outcome based, opportunistically as they arise with existing networks, such as: • 4 times a year for quarterly LRWG internal newsletter via Lachlan CSC and LVW, LRWG landholder email distribution lists and connections with Water Trust Districts. • Regularly or as ‘good news stories’ or outcomes of watering events become apparent – posted on Lachlan LTIM Project page on LEWMP website. |
| (8) | LRWG initial consultation | LRWG | LRWG Quarterly meeting: The LTIM Project agreed as standing Agenda Item at each LRWG meeting and a summary update of LTIM Project will be provided to LRWG by LRWG Executive Officer after prior review by Selected Area Working Group, in particular, CEWO area leader | CEWO area leader, Lachlan LTIM Reference Group; Central Tablelands LLS Snr Land Services Officer (HCVAE) as LRWG Executive Officer | Wednesday 26 February 2014 with outcomes reported back to M&E Provider Leader and CEWO area leader, and used to inform the final M&E Plan due 17 April 2014. LTIM Project discussed at LRWG 9 April 2014 meeting. |
| (9) | Ongoing communication with LRWG | LRWG | • Any briefing papers or draft products (reports) provided to LRWG via Executive Officer | • Central Tablelands LLS Snr Land Services Officer (HCVAE) and Lachlan LTIM Reference Group | As required, however, where possible updates (i.e. quarterly progress reports and draft Annual Area evaluation reports) should coincide with LRWG quarterly meetings • M&E Provider Leader may attend planning session for Lachlan Valley Annual Watering Plan (~ Feb/March each year) |
| (10) | Existing stakeholder group pathway | Lachlan Customer Service Committee (CSC) | • Material for LRWG newsletter and CSC briefing papers; potential to present at CSC meeting by request or invitation • CEWO to ‘sign-off’ on all materials prior to distribution. | As above | As required via above protocols |
| (11) | Existing stakeholder group pathway | Lachlan Valley Water (LVW) and Water Trust Districts | • Material for LRWG newsletter and briefing papers as requested • CEWO to ‘sign-off’ on all materials prior to distribution. | As above | As above |
| (12) | Existing stakeholder group pathway | Local government | • Inform via Briefing Papers - Local Land Services Local Government Officers and associated reference/advisory groups • CEWO to ‘sign-off’ on all materials prior to distribution. | Any briefing papers prepared by Central Tablelands LLS Snr Land Services Officer (HCVAE) will be approved by Lachlan LTIM Reference Group/CEWO | When required (pre or post watering events) |
| (13) | Collaborate with other research/ monitoring or water resource projects | Research institutes | • Inform and establish collaborative/information sharing relationships via existing LTIM Project team networks • CEWO to ‘sign-off’ on all materials prior to distribution. | • M&E Provider Leader to liaise with relevant Lachlan LTIM Project staff to obtain a list of relevant projects, contact details, and access to available information | Prior to 30 June 2014 and ongoing |
| (15) | Case studies | Affected landholders | Via specific interviews with select affected landholders, and utilising all project information available from M&E Provider Team (i.e. LAPs, annual C&E Plan evaluation, Stakeholder log, emails and feedback surveys, review of LAPs etc) | M&E Provider Leader and Central Tablelands Snr Lands Services Officer (HCVAE) to liaise with relevant Lachlan LTIM Project staff | As requested or expedited by affected landholder; Year 4 or 5 of LTIM Project. Not scheduled activities at this stage, to be put to the CEWO area leader for approval from Director , Monitoring and Evaluation Section within CEWO, if such opportunities arise or are requested to mitigate risk of communities and landholders feeling they were not sufficiently involved in interpretation of 'how their local system works and the relative contribution of CEWO environmental water'. |

General protocols for consistent messaging

The M&E Provider communication team will consult with CEWO, M&E Advisers and M&E Provider leader between 28 February and 17 April, as the M&E Plan is reviewed and finalised, to develop key messages for all stakeholders. Those key messages are likely to be based upon the five high-level objectives, frequently asked questions as supplied by the CEWO Media and Communications section, and the analysis of stakeholder engagement purpose/objectives and level of engagement in defined in Appendix 2.

Formal settings

The following processes are proposed for conveying consistent messaging about the LTIM Project in formal settings:

- Centralisation: majority of formal presentations and meeting briefings, etc. will be undertaken through the communications team.

- Consultation with CEWO: all written or visual communication material (i.e. PowerPoint presentation, Fact Sheets, Briefing Papers, Case Studies etc., to be pre-approved by CEWO area leader.

- Consistency:

  - (i) the key messages component of final M&E Plan will be internally available to all Lachlan LTIM Project team members as part of final M&E Plan, and provided at the Land Access Protocol staff training/induction (Activity 2 in Table 5 of Appendix 2).

  - (ii) key messages converted into communication material which is emailed to all LTIM Project staff to be used as basis of each formal engagement (e.g. fact sheet, FAQ and responses, case studies etc,.)

- Templates will be used where possible (i.e. Standard Terms and approved Style Guide).

- Referral: if no consistency key message relates to the topic or situation contact CEWO area leader and M&E Provider leader.

Informal settings

The following processes are proposed for conveying consistent messaging about the LTIM Project in more informal settings:

- Preparation: prior to potential exposure to informal situation where may be questions by public, LTIM Project staff to familiarise themselves with key consistent messages.

- Referral:  impromptu questions or comments to be referred or followed-up more formally with reference to CEWO area leader and M&E Provider leader.

Complaint and grievance process

The LAP and oversight role of the communications team as outlined in Table 4 in Appendix 2 has safeguards built in to prevent the degeneration of stakeholder relationships to the point where a formal grievance procedure is enacted. That is, the communications team will facilitate the internal resolution of any complaints with the assistance of Central Tablelands LLS senior staff and M&E Provider leader by the following steps:

- Listen and record the details of the complaint ensuring to obtain dates, locations, and names of relevant Lachlan M&E Provider staff or representatives. This may be a phone call but allowance has been made for face-to-face mediation.

- Inform CEWO area leader and incorporate advice.

- Come to an agreed understanding of what action will resolve the complaint.

- Inform all affected or involved persons/parties of agreed resolution and time frame to implement and review/follow-up.

- Record time/date complaint resolved and forward to CEWO via area leader.

- Follow-up at agreed time and method.

Complaints which cannot be resolved by informal mediation within the M&E Provider team (with notification to CEWO area leader) will be referred via CEWO area leader to CEWO Grievance Management staff or procedures.

Evaluate the engagement process

Evaluation of C&E Plan can be compartmentalised into three stages or processes:

- Stage 1 M&E Plan or Proposal Development one-off during (28 February–30 June 2014);

- Stage 2: M&E Plan Implementation (annual process); and

- Stage 3: ongoing and opportunistic.

It is not possible to schedule Stage 3 type adaptive management of C&E Plan but it is assumed that by acknowledging potential opportunities, improvement will be implemented:

- LAP has potential to constantly evolve as current unknowns become realised through unique and individual environmental water delivery actions, and associated actions to implement schedule of monitoring activities;

- Informal feedback from stakeholders and M&E Provider Team via engagement pathways and activities (i.e. audience feedback, pub conversations etc);

- Formal feedback via social media, website, email etc

Stage 1 and 2 evaluations with involve a formal review process which may be based on Table 23 below. It is also envisaged that Stages 1–3 of the evaluation process and informal discussion among Group 5 stakeholders, M&E Provider Team and the Communications theme leader will assess and update of the C&E Plan.

Specific items, such as the LAP for each monitoring trip and site, LAP action sheet, stakeholder log, and any complaint/grievance material will be available for audit of the M&E Plan on an annual basis. While ‘reassess and identify new stakeholders and level of stakeholder engagement’ will be ongoing and opportunistic (Stage 3), it will also be part of the Stage 2 annual process.

Table 23 Example stakeholder engagement evaluation plan to be completed after M&E Plan is finalised.

|  | What do we want to know? Evaluation questions for each stage listed of the engagement process. The number of questions will depend on the size/complexity of the engagement process. | What evaluation methods will we use? Methods you will use to evaluate each stage of the evaluation Phase listed | How will the evaluation be conducted? Describes how each engagement method will be carried out, by whom and by when. |
| --- | --- | --- | --- |
| Planning Process | Provide examples or case study of where C&E Plan was implemented, and include a critical evaluation including missed opportunities for engagement | e.g. observations and reflections, structured interviews, informal feedback (emails, conversations etc) | Documented feedback through C&E mechanisms and M&E Provider team/Group 5 stakeholders: Central Tablelands LLS, Snr Lands Services Officer HCVAE |
|  | Reassess and identify new stakeholders and level of stakeholder engagement | e.g. desktop review, outcomes of stakeholder communications | Feedback as provided by M&E Provider Team and all stakeholder Categories 1–5 |
| Engagement Activities | What engagement activities worked well and why? | Observations and reflections, feedback sheets and LAPs, LAP Action List, Stakeholder Log, any grievance or disputes, personal communications with stakeholders |  |
|  | What need or opportunities arose for additional engagement activities? |  |  |
| LTIM Project objectives, benefits, outputs and outcomes | How have relationships with stakeholders changed or improved? |  |  |
|  | To what extent are the five high-level objectives being met, if so, give examples or case study |  |  |

Project management

Project governance

The project is being delivered by a team comprising staff from three Universities and four state agencies (see Table 18 for more detail). In addition, there are numerous stakeholders from within the state and commonwealth agencies. To ensure that the project meets its obligations, governance structures have been developed to ensure clear definition of accountability and decision pathways Figure 7.

Accountability:  Roles and responsibilities

Project lead:  The project is lead from the University of Canberra by Dr Fiona Dyer. Fiona has responsibility for the overall delivery of the project. She will coordinate the project team, chair the Lachlan LTIM Reference Group, manage the budget, provide the main point of contact with the CEWO representatives and ensure that the milestones are met. Fiona will be supported at the University of Canberra by Ben Broadhurst and a part time research assistant.

Project team:  Monitoring and evaluation activities will be delivered by a project team which has been divided into themes. Each theme is led by a senior scientist (Figure 7 and Table 18).

Theme leaders:  Theme leaders have responsibility to ensure that the field activities, data delivery and reporting for each theme are delivered on time, to budget and to an acceptable level of quality. They will manage the day to day operational activities associated with collecting data. They are also responsible for ensuring that health, safety and environmental risks are managed appropriately. Theme leaders will work with the project lead to provide an integrated evaluation of the environmental outcomes of Commonwealth environmental water.

Lachlan LTIM Reference Group:  A reference group has been established to provide a forum for the exchange of information and intelligence that supports the implementation of the LTIM Project, through effective coordination of environmental watering, and monitoring and evaluation, see the Terms of Reference in Appendix 2). The reference group comprises representatives from the key stakeholder organisations and recognises the value that can be added to the monitoring project through their advice.  The reference group has no decision making power and is advisory only (Figure 7).

Quality management:  Theme based data management, data analysis and reporting will be conducted by the project team.  Central management of data sets will be the responsibility of the data custodian and the quality of the deliverables will be assured through peer review and audit.  The auditor (IAE Business Manager) and reviewer (Dr Jane Roberts) will report directly to the project lead and theme leaders who will be responsible for ensuring that any issues are addressed.

Figure 7.  Project governance structure:  Lachlan LTIM Project

Risk assessment

A risk assessment for the project has been conducted to minimise risk to:

- People: the health and safety of individuals (and teams) undertaking monitoring activities.

- Environment: risks to the environment and aquatic ecosystems as a result of monitoring activities.

- Stakeholders: agencies involved in the LTIM Project (e.g. CEWO, OEH, etc.), land holders, research institutions, etc.

- Monitoring activities: disruption to monitoring schedule or results.

- Project objectives: encompass a broad category of risks, including risks that monitoring activities will not be able to be implemented, risks that evaluation activities will not be able to identify the contribution of Commonwealth environmental water, and risks to the ability of M&E Providers to deliver high quality, timely Area Evaluations.

A standard methodology to assess risk has been used. This methodology considers the likelihood of the hazard occurring (refer to Table 24 for more detail), and the consequence of the hazard (refer to Table 25 for additional detail) to determine risk. Control measures are put in place to reduce the likelihood and/or consequence to produce a residual risk rating. These control measures are referred to as a hierarchy of controls, e.g.:

- Elimination: remove the hazard, e.g. get rid of a dangerous machine.

- Substitution: replace the hazard with a safer alternative, e.g. replace the machine with a safer one.

- Isolate: isolate the hazard from people, e.g. keep machine in a closed room and operate remotely.

- Engineering: control the hazard e.g. attach guards to the machine to protect users.

- Administration: change the way people work, e.g. train workers to operate machine safely.

- Personal protective equipment (PPE): wear PPE, e.g. gloves, goggles etc.

A summary risk register to people, environment, stakeholders, monitoring activities, and project objectives, are provided in

Table 27, Table 28, Table 29,

Table 30, and Table 31 respectively. In addition each activity proposed for the LTIM Project has an associated Safe Method Work Statement (SMWS) which is presented in detail in the Workplace Health and Safety Plan. Each institution involved in the project has also provided Health and Safety Protocols for their designated field work. See Appendix 3 for additional information.

Table 24: Categorisation of likelihood

| LIKELIHOOD | DESCRIPTION |
| --- | --- |
| Almost certain | Is expected to occur in most circumstances |
| Likely | Will probably occur |
| Possibly | Might occur at some time in the future |
| Unlikely | Not expected to occur |
| Rare | May occur under exceptional circumstances |

Table 25: Categorisation of Consequence

| CONSEQUENCE | NEGLIGIBLE | MINOR | MODERATE | MAJOR | CRITICAL |
| --- | --- | --- | --- | --- | --- |
| PEOPLE | Incident requiring first aid treatment. | Minor incident requiring treatment by a medical practitioner. | Moderate incident requiring short term hospitalisation. | Serious incident requiring extensive hospitalisation. | A fatality, permanent disability, or multiple people affected by a serious incident. |
| ENVIRONMENT | Negligible environmental damage. | Short term, localised, reversible damage to the environment. | Short term, widespread damage to the environment reversible to intensive effort. | Long-term damage to the environment and/or risk of continuing environmental damage. | Long-term, widespread, irreversible damage. |
| STAKEHOLDERS | Short-term, isolated complaints from stakeholders. | Sustained but isolated complaints from stakeholder. Relationship with stakeholder temporarily affected. | Sustained complaints from stakeholders. Relationship with stakeholder damaged. | Short-term but significant complaints from stakeholders. Relationship with stakeholder significantly damaged. | Sustained and significant complaints from stakeholder. Relationship with critical stakeholder irreversibly damaged. |
| MONITORING ACTIVITIES | Monitoring activities undertaken according to M&E Plan, with data from all planned samples available. | Minor disruption to the monitoring program with a small number of planned samples (<10%) not collected or data not available | More than 10% of planned samples not collected / available, however sufficient data available for planned analyses | Data from more than 50% of planned samples not collected / available. Limited monitoring outcomes reported | No useable data collected, analyses not possible, no monitoring outcomes reported |
| PROJECT OBJECTIVES | Short delay in achievement of project objectives | Delay in achievement of project objectives | Element or project objective not met | Project objectives not met | Project objectives harmed (negative impact) |

Table 26: Risk Matrix

|  | NEGLIGIBLE | MINOR | MODERATE | MAJOR | CRITICAL |
| --- | --- | --- | --- | --- | --- |
| ALMOST CERTAIN | Low | Medium | High | Severe | Severe |
| LIKELY | Low | Medium | Medium | High | Severe |
| POSSIBLE | Low | Low | Medium | High | Severe |
| UNLIKELY | Low | Low | Low | Medium | High |
| RARE | Low | Low | Low | Medium | High |

Table 27: Risk register to people

| ACTIVITY | POTENTIAL HAZARD | INHERENT RISK |  |  | CONTROL MEASURES | RESIDUAL RISK |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | LIKELIHOOD | CONSEQUENCE | RISK |  | LIKELIHOOD | CONSEQUENCE | RISK |
| General | Snake bite | Possible | Moderate | Medium | Wear long pants or gaiters. Avoid a snake if it is in your path – do not try and move/scare it. Ensure first aid kit includes compression bandages. | Unlikely | Moderate | Low |
| General | Slips, trips, falls | Possible | Moderate | Medium | Wear appropriate footwear. Take care when walking on uneven surfaces. Take the safest route to a location. | Unlikely | Moderate | Low |
| General | Temperature extremes | Possible | Moderate | Medium | Wear appropriate PPE. Take rests and drink water in hot conditions. Observe others for signs of stress. | Unlikely | Moderate | Low |
| General | Car accidents while driving to remote location | Possible | Major | High | If driving on unsealed roads undertake 4WD training. Take regular breaks to ensure drivers stay alert. Be aware of wildlife. | Unlikely | Major | Medium |
| General | Falling branches | Possible | Moderate | Medium | Look up. Be aware of location of dead branches. Do not work under canopy in strong winds. | Unlikely | Moderate | Low |
| General | Bee / insect bite | Possible | Moderate | Medium | Take care and be observant. Avoid ant’s nests and bee/wasp nests. Do not place hands under rocks, logs or into dense vegetation. First Aid kit on site. Insect repellent worn and on site. Wear PPE. If allergic bites/stings carry medication and alert others to your condition. | Unlikely | Moderate | Low |
| General | Injury causing open wounds | Possible | Moderate | Medium | Staff trained in first aid. Adequate and appropriate first aid equipment on site. All workers to be familiar with the location and contents of first aid kits. Inspect first aid kits regularly, and replace missing material. | Unlikely | Moderate | Low |
| General | Becoming lost / stranded | Possible | Minor | Low | Where practicable, fieldworkers should avoid working alone, especially if working in remote locations. Each employee working in remote areas should be able to navigate competently. Where appropriate, topographic maps, compass and/or GPS should be carried. Ensure all workers are supplied with appropriate communication and emergency signalling devices (e.g. radio, satphone or EPIRB) & are familiar with their use. Carry sufficient food, water and fuel. Maintain a communication plan. Check local road/weather conditions before trip. On extended or remote tasks, Travel itinerary must provide description of fieldworkers movements and contact details (e.g. Radio selcall or satphone no.) | Unlikely | Minor | Low |
| General | Infection with Ross River virus or Murray River encephalitis | Possible | Major | High | Avoid sampling at dawn and dusk. If sampling during this period can’t be avoided, then appropriate PPE should be worn, e.g. long sleeves/pants, and insect repellent should be used. | Unlikely | Major | Moderate |
| Camping | Burns and scalds | Possible | Minor | Low | At least one member of each field team must have appropriate first aid training. Be aware of burn hazards when bush camping / cooking. | Unlikely | Minor | Low |
| Aquatic surveys | Drowning | Possible | Critical | Severe | Take care when walking along river banks and wear a life jacket near fast flowing water. When working in water take care not to exceed height of waders or waist. Do not work in areas of fast flowing water. Wear a life jacket when using boats. | Unlikely | Critical | High |
| Aquatic surveys | Unstable river banks | Possible | Moderate | Medium | Work in a safe stable area. | Unlikely | Moderate | Low |
| Aquatic surveys | Boat crash | Possible | Major | High | Boat operators must be familiar with the requirements of safe boating (see MSB Safe Boating Handbook) and adhere to licensing requirements. Obey navigation rules and drive to the conditions. Carry safety equipment specified by The Boating (Safety Equipment) Regulation NSW and the MSB Safe Boating Handbook. Before setting out, ensure that another person has been informed of where and how long the trip will be, particularly if operating in remote or hazardous areas, and boat and safety equipment has been checked for seaworthiness. Check there are no fuel leaks. Check local weather forecast and conditions have been taken into consideration and adequate maps, charts or navigational aids are consulted if in unfamiliar waters. | Unlikely | Major | Medium |
| Equipment | Use / moving heavy equipment e.g. lifting a boat on / off trailer | Possible | Minor | Low | Maintain good posture and body movements. Use correct lifting procedures. | Unlikely | Minor | Low |

Table 28: Risk register to environment

| ACTIVITY | POTENTIAL HAZARD | INHERENT RISK |  |  | CONTROL MEASURES | RESIDUAL RISK |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | LIKELIHOOD | CONSEQUENCE | RISK |  | LIKELIHOOD | CONSEQUENCE | RISK |
| Captured and handling of biota during monitoring activities | Injury or mortality to biota | Possible | Major | High | Appropriate capture and handling procedures (following protocols approved by ethics committees and outlined in sampling permits) | Unlikely | Moderate | Low |
| Accessing monitoring sites | Destabilisation of banks, trampling / driving over vegetation causing damage. | Possible | Minor | Low | When driving stay on formed tracks where possible. When on foot treading carefully around vegetation where possible. | Unlikely | Minor | Low |
| Accessing monitoring sites | Damage to un-sealed roads during/following rain. | Possible | Moderate | Medium | Obeying road council enforced and landholder advised road closure. Checking access with landholder prior to entering unsealed road on private land. Staying on formed roads during moderate / heavy rainfall (>5 mm) | Unlikely | Moderate | Low |
| Accessing monitoring sites | Hitting wildlife with vehicle | Possible | Major | High | Drive to conditions outlined in relevant SWMS documents (Appendix 3). Avoid driving at dawn or dusk. Take care when driving during periods of low light. | Unlikely | Major | Medium |
| Accessing monitoring sites | Vehicles bringing in weeds / exotic seeds | Possible | Moderate | Medium | Before leaving home base check vehicle to dirt/weeds/seeds and wash down if necessary. | Unlikely | Moderate | Low |
| Re-fuelling of boats | Spillage of fuel into the environment causing localised pollution hazard | Possible | Minor | Low | Follow of SWMS for re-fuelling (Appendix 3). Re-fuelling to be conducted well away from waterways (>100 m). | Unlikely | Minor | Low |
| Waterbird monitoring | Observer disturbance causes abandonment of nests | Possible | Minor | Low | Follow appropriate survey procedures (following protocols approved by ethics committees and outlined in sampling permits) | Unlikely | Minor | Low |

Table 29: Risk register to stakeholders

| ACTIVITY | POTENTIAL HAZARD | INHERENT RISK |  |  | CONTROL MEASURES | RESIDUAL RISK |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | LIKELIHOOD | CONSEQUENCE | RISK |  | LIKELIHOOD | CONSEQUENCE | RISK |
| Stakeholder engagement | Stakeholders not informed / engaged in the project | Possible | Major | High | Actively engage with stakeholders as per the stakeholder engagement plan detailed in Section 7.2. | Unlikely | Major | Medium |
| Site access | Restricted access by landholders | Possible | Major | High | Actively engage with stakeholders as per the stakeholder engagement plan detailed in Section 7.2. Establish appropriate “back-up” sites, and shift to these if necessary. | Unlikely | Moderate | Low |
| Land management | Land management practises (including fire) affecting vegetation transects | Possible | Moderate | Medium | Agreement with landholders that the study sites are managed in a way that will not compromise the study design. The project team will activate response based monitoring in the event of fire to assess impact on indicators. See also stakeholder management plan in Section 7.2. Establish appropriate “back-up” sites, and shift to these if necessary. | Unlikely | Minor | Low |

Table 30: Risk register to monitoring

| ACTIVITY | POTENTIAL HAZARD | INHERENT RISK |  |  | CONTROL MEASURES | RESIDUAL RISK |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | LIKELIHOOD | CONSEQUENCE | RISK |  | LIKELIHOOD | CONSEQUENCE | RISK |
| Flooding | Interference with study design. | Possible | Moderate | Medium | The project team will activate response based monitoring of flood events to assess impact on indicators. | Unlikely | Moderate | Low |
| Ecological responses | Unexpected changes. | Possible | Minor | Low | The project team has constructed conceptual diagrams of controlling processes associated with indicators to minimise this. | Possible | Minor | Low |
| Indicators | Not detecting change. | Possible | Moderate | Medium | The project team has constructed conceptual diagrams of controlling processes associated with indicators to minimise this. | Possible | Minor | Low |
| Environmental events | Events such as blackwater or drought affecting results. | Possible | Moderate | Medium | The project team will activate response based monitoring of such events to quantify impact on monitoring program indicators. | Possible | Minor | Low |
| Invasive species | Invasive animals CRC carp control program influencing results. | Possible | Minor | Low | Based on the study design for riverine, wetland and larval fish indicators, the reduction in carp is unlikely to significantly influence results. | Unlikely | Minor | Low |
| Monitoring area | The large scale of the study area impacts on monitoring program being undertaken successfully | Possible | Moderate | Medium | The project team seeks to utilise local knowledge in the form of CMA partners in the Lachlan River catchment. The project team is well equipped to adequately plan for the large scale of the study area. Planning activities have included a site visit to provide the project team with on-ground perspective of the entirety of the study area. | Unlikely | Minor | Low |

Table 31: Risk register to project objectives

| Activity | Potential hazard | Inherent risk |  |  | Control measures | Residual risk |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | LIKELIHOOD | CONSEQUENCE | RISK |  | LIKELIHOOD | CONSEQUENCE | RISK |
| Environmental watering | Inadequate water availability | Possible | Major | High | There is no way to minimise this risk. The project team will assume that adequate water will be available for release scenarios. | Possible | Major | High |
| Watering delivery | Delivery scenarios are not met | Possible | Moderate | Medium | Clear communication between the project team and water providers will provide the project team with flow release forecast scenarios. This clear communication will also aid in project planning to utilise available water delivery. | Unlikely | Minor | Low |
| Budget | Unexpected events requiring additional or changed monitoring regime | Possible | Moderate | Medium | The budget associated with each component of the LTIM Project includes costing for response based monitoring. | Unlikely | Moderate | Low |
| Budget | Reduction of in-kind support | Unlikely | Moderate | Low | The large number of institutions that comprise the project team ensures that it is somewhat robust to small and moderate reductions of in-kind support. | Unlikely | Minor | Low |
| Budget | Reduction in budget results in reduction in sampling intensity or the removal of some indicators from the evaluation process. | Possible | Moderate | Medium | The project team will revisit the conceptual models and assess which of the monitoring activities could potentially be altered to reduce costs. The potential use of value-adding components such as post-graduate projects may assist in absorbing budget reductions. | Possible | Minor | Medium |
| Project management | High workloads of project team members impacting on availability for monitoring and evaluation. | Possible | Moderate | Medium | The project team are experienced in managing workloads associated with large scale project. See section 7.1.1. | Unlikely | Minor | Low |
| Project management | Changes in project leadership impacts on monitoring, evaluation and project delivery. | Unlikely | Major | Medium | There are a number of experienced members of the project team that could absorb any change to the leadership structure. | Unlikely | Moderate | Low |
| Project management | Changes to institutions or staff impacts on monitoring, evaluation and project delivery. | Unlikely | Minor | Low | Structural and staff changes are not uncommon and the project team will have experience in how to manage this. The size and expertise of the project team renders it robust to such changes. | Unlikely | Minor | Low |
| Project management | Timeline pressures impacts on monitoring, evaluation and project delivery. | Possible | Moderate | Medium | The project team are experienced in managing workloads associated with this scale of project. See Section 7.1.1 for capabilities. | Unlikely | Minor | Low |
| Data access | Access to previous datasets is restricted, thus impacting on evaluation and project delivery. | Possible | Minor | Low | The project team comprises many institutions that already have datasets from the Lachlan. The professional networks of the project team place it in a sound position to formalise agreements with other dataset holders | Unlikely | Minor | Low |
| Data management | Data management and sharing procedures deteriorate across the project team impacting on evaluation and project delivery | Possible | Major | High | A centralised coordination based at a single institution will decrease risks associated with data management across institutions. | Unlikely | Major | Medium |

Roles and responsibilities for risk management

In addition, the project team recognises that the LTIM Project has occupational health and safety risks associated with carrying out on-ground monitoring activities. Draft SWMS have been developed for each of the field activities that address risks specifically related to fieldwork of their program and these are included in Appendix 3. The theme leaders will ensure that all staff will comply with the SWMS developed of this work. It must be noted that the project team contains experienced researchers who have operated under the SWMS risk management framework for the activities to be undertaken in previously research activities.

Quality plan

This quality assurance plan documents quality control and quality assurance procedures for activities at the Selected Area.

Equipment

Much of the equipment used to collect data for both Basin and Selected Area Evaluation requires ongoing maintenance and calibration. An outline of equipment to be used and details of maintenance and calibration required for each piece of equipment is provided in Table 32.

Table 32.  Equipment to be used in the Lachlan LTIM Project including maintenance and calibration schedule

| EQUIPMENT | USE | MAINTENANCE / CALIBRATION | FREQUENCY | WHO | LOG KEPT | INDICATOR |
| --- | --- | --- | --- | --- | --- | --- |
| General Oceanics Mechanical Flow-meter | Monitor volume of water sampled by drift and tow nets | Calibration as per manual | Monthly during sampling (Sept – Feb) | University of Canberra | Yes | Fish (larval) |
| 500 micron Drift nets | Capture larval fish in drift and by tow in required | Check for holes, patch if required | Prior to each sampling event | University of Canberra | Yes | Fish (larval) |
| Modified quatrefoil light-traps | Capture larval fish | Check for holes / cracks / gaps, patch is required | Prior to each sampling event | University of Canberra | Yes | Fish (larval) |
| Boat and backpack electrofishing equipment | Capture of fish | Serviced and assessed for safety and to ensure that gear is working efficiently | Prior to each sampling event | External specialist contractor | Yes | Fish ( river) |
| Fine mesh fyke net | Capture small-bodied fish | Check for holes, patch if required | Prior to each sampling event | NSW DPI Fisheries | Yes | Fish (river) |
| Coarse mesh fyke net | Capture medium-large bodied fish | Check for holes, patch if required | Prior to each sampling event | NSW DPI Fisheries | Yes | Fish (river) |
| Turbidity meter | Spot turbidity readings for larval fish monitoring | Calibrated using standardised solutions | Prior to each sampling event | University of Canberra | Yes | Fish (larval) |
| PAR sensor and logger | Stream metabolism | Calibration in the field following methods outlined in standard operating procedure | 6-weekly | University of Canberra | Yes | Stream metabolism |
| Dissolved oxygen sensor & logger | Measuring dissolved oxygen in the water | Calibration in the field following methods outlined in standard operating procedure | 6-weekly | University of Canberra | Yes | Stream metabolism |
| Water Quality loggers | Monitor temperature, pH, electrical conductivity, turbidity & dissolved oxygen. | Internally calibrated using known standardised solutions | Seasonally | University of Canberra | Yes | Water quality, Stream Metabolism |

Data collection (field and laboratory) – samples and measures

Relevant permits and ethics authorisation will be obtained prior to the commencement of data collection estimated to be June 2014 (see Table 33).

Table 33.  Permit and ethics requirements for the Lachlan LTIM Project

| INDICATOR | ETHICS AUTHORISATION REQUIRED? BY WHO? | PERMIT REQUIRED FOR SAMPLING? FROM WHO? | WHO IS RESPONSIBLE TO OBTAINING RELEVANT AUTHORISATIONS? |
| --- | --- | --- | --- |
| Fish (Larval) | Yes, University of Canberra Animal Ethics Committee | Yes, NSW DPI Fisheries Sampling permit | Ben Broadhurst – University of Canberra |
| Fish (River) | Yes, NSW DPI Ethics | Yes, NSW DPI Fisheries Sampling permit | Jason Thiem & Martin Asmus – NSW DPI Fisheries |
| Birds (Breeding and Diversity) | Yes, UNSW Animal Care and Ethics Committee (ACEC). | Yes, NPWS permit | Kate Brandis – University of New South Wales |
| Tortoises/Turtles | Yes, NSW DPI Ethics | Yes, NSW DPI Fisheries Sampling permit | Jason Thiem & Martin Asmus – NSW DPI Fisheries |
| Frogs and Tadpoles | Yes, Animal Care & Ethics Committee (ACEC) | Yes, NPWS permit | Andrew Hall – Charles Sturt University |

Specific data quality controls listed are in Table 34. Training is required for some techniques and details of staff who have undertaken training will be recorded in the training log (refer to section 8.3.5). Data will be recorded onto datasheets (waterproof paper) in the field and scanned in at the first available opportunity. A back-up of the scanned datasheets will be held at the lead institution (University of Canberra). Samples collected in the field will be preserved and processed in accordance with methods outlined below. Samples will be held for the duration of the LTIM Project at theme leaders’ institutions.

Table 34. Specific data collection quality control considerations for each indicator

| INDICATOR | QUALITY CONTROLS IN PLACE FOR DATA COLLECTION |
| --- | --- |
| Vegetation diversity and condition | - All tree condition assessments where possible, will be undertaken by the same experienced observers (i.e. observers who have undertaken training in tree stand condition and/or plant species identification) to maintain consistency over time. - All observers must undergo training prior to undertaking monitoring surveys, including calibration against experienced observers (i.e. observers who have undertaken training in tree stand condition and/or plant species identification and who have had previous experience undertaking tree stand condition and/or vegetation diversity assessment) to ensure standardisation of measurements. - Visual assessments of tree condition will often differ between observers. To minimise the variance associated with different observers, a minimum of two staff are assigned to tree assessments. Where there are significant differences in original observer scores, observers will discuss their rationale and where appropriate adjust scores to mutually agreed values. |
| Fish (River & Larvae), Decapods and Tortoises | - NSW DPI electrofishing operators are certified under the NSW DPI Electrofishing Training schedule (Wooden, Bruce & Bindokas 2013) and operate under the requirements of the Australian Code of Electrofishing Practice. - Providers must have relevant boat licenses. - Electrofishing equipment is serviced by the manufacturer (Smith-Root Pty Ltd) on an annual basis. - Fisheries and ethics permits are to be kept with providers while sampling. - All capture gear (fyke nets, drift nets and light traps) will be checked for holes as part of every field trip. Any net with a hole will be repaired or replaced. - Range checks in place to ensure that outlier or aberrant data is queried. - A select sample of voucher specimens of those species groups typically difficult to identify in the field (see Muschal et al. 2010, MDBA (2013) Appendix 1) will be preserved for ID verification in the laboratory. - A sub-sample of 10% of otoliths will be read twice to validate the readings. - Larval fish will be preserved in 90% ethanol. Identification of larval fish to species will be undertaken by the same experienced processors (processors with previous experience with identification of larval fish) where possible. 10% of samples will be double processed (processed again by a different observer) to ensure quality control. |
| Waterbird breeding and Waterbird diversity | - All Waterbird assessments within a Selected Area, where possible, will be undertaken by the same experienced observers (i.e. observers who have undertaken field and aerial surveys of waterbirds previously) to maintain consistency over time. All observers must undergo training prior to undertaking monitoring surveys, which will include calibration against experienced observers to ensure standardisation of measurements. - Identification of difficult to see species will often differ between observers. To minimise the variance associated with different observers, a minimum of two staff are assigned to Waterbird assessments, particularly when aerial methods are used. Where there are significant differences in original observer scores, observers will discuss their rationale and where appropriate adjust scores to mutually agreed values. For aerial surveys this will be done immediately after flights to get agreement on species identifications. |
| Stream metabolism & Water quality | - All water quality samples will be taken in duplicate, collected, stored and analysed according to APHA (2014) protocols by a NATA accredited laboratory. - All laboratory analyses will be carried out to NATA standards including analysis of blanks. Samples will be held for a maximum time as indicated in the appropriate protocols in the SOP document. - All loggers will be calibrated 6-weekly as indicated in the protocols outlined in the SOP document |
| Hydrology (Channel & Wetland) | - Quality assurance and quality control protocols implemented by the hydrographic agencies responsible for the gauging stations will be relied up for flow data from existing gauging stations - Water level loggers records absolute pressure, which is later converted to water level readings using software which takes into account atmospheric pressure. To compensate for barometric pressure changes, a barometric reference will be used. The barometric reference used for the stream metabolism measurements will be used. - Water level sensors may drift during deployment. To check for sensor drift, a reference level is taken at the beginning and end of the deployment. - Protect the logger. The logger can be damaged by shock and must always be handled with care. The logger may lose its calibrated accuracy or be damaged if it is dropped. Proper packaging will be used to protect the logger during transporting or shipping. - Inspect the logger for biofouling. Biological growth on the face of the pressure sensor will throw off the pressure sensor’s accuracy. Organisms that grow inside the sensor nose cone and on the sensor itself can interfere with the sensor’s operation and eventually make the sensor unusable. The logger will be checked for biological growth when downloading data. - For wetlands, spot measurements of water depth during field visits and notes on the extent of inundation will be used to verify the NSW OEH mapping of inundation extent and wetland connection. |
| Frog and tadpoles | - On all field occasions involving frog surveys, a research assistant trained in frog identification will be present. - Species that are not identifiable on site will be photographed and identified using the following field guides Anstis, M. 2002; Anstis, Marion 2013. - Consultation between trained research assistant and frog experts at Charles Sturt University will be used to identify species from photographs. |
| Waterbird breeding and Waterbird diversity | - All Waterbird assessments within a Selected Area, where possible, should be undertaken by the same experienced observers to maintain consistency over time. All observers must undergo training prior to undertaking monitoring surveys, including calibration against experienced observers to ensure standardisation of measurements. - Identification of difficult to see species will often differ between observers. To minimise the variance associated with different observers, a minimum of two staff are assigned to Waterbird assessments, particularly when aerial methods are used. Where there are significant differences in original observer scores, observers will discuss their rationale and where appropriate adjust scores to mutually agreed values. For aerial surveys this should be done immediately after flights to get agreement on species identifications. |

Data storage and management

Data management for the LTIM Project is guided by the following principles:

- Good governance: Leadership and coordination is essential to ensure the effective delivery of the LTIM Project.

- Custodianship: Data custodians are trustees that do not ‘own’ data but responsibly manage and maintain it for use by a wider community of users. Data is maintained in one location as the authoritative source for the dataset.

- Shared responsibility: Those collecting the data are responsible for the quality of the data. The CEWO is responsible for the integrity of the dataset. Data users are responsible for wise and appropriate use of the data.

- High quality data: Comprehensive but achievable quality assurance and quality control (QA/QC) procedures ensure the collection of high quality data that is fit for purpose.

- Standards and interoperability: Consistent adherence to data standards facilitates linkages with related or complementary data and preserves the utility and comparability of data through time.

- Metadata: Accurate metadata accompanying each dataset provides contextual information on where, who, how and why the data were collected and documents known assumptions or limitations to guide interpretation.

Theme leaders will be responsible for collating raw and processed data relevant to both Basin and Selected Area Evaluation. A back-up of raw data (that is not to be altered) will be held by the lead organisation (University of Canberra). Backup of raw data will occur within 1 month of collection of data (i.e. downloading of loggers or data from processed of samples). Data sharing between theme leaders and between Selected Areas may occur, and will be based upon written agreements between the parties. Investigations into the use of Australian Living Atlas are being made for longer-term storage of raw data. Derived data supplied to the CEWO for basin scale evaluation will adhere to LTIM data standards Version 0.2. M&E Providers will submit their data that supports shared evaluation needs within 1 month of collection, and according to the protocols established by CEWO.

Document management

Overall document management and final document custodianship will lie with the lead organisation (University of Canberra). Theme leaders will be responsible for providing all updated documents to University of Canberra for back-up. Reviewing of documents (to ensure quality and fit for audience targets being met) will take place internally within each theme leader’s institution, then of the overall document by the theme leaders.  The annual reports will be reviewed by an external reviewer who is yet to be named. The process for selecting an external reviewer will be to select someone with extensive experience in environmental assessments, especially those relating to environmental flows. External reviewer will not be a part of any institution that forms part of the Lachlan LTIM Project team. Currently that person is Dr. Jane Roberts.

Table 35.  Document management procedures for the Lachlan LTIM Project.  For details on the provision of the documents refer to Table 20

| DOCUMENT TYPE | PREPARED BY | DETAILS OF REVIEW | REVIEWED BY |
| --- | --- | --- | --- |
| Progress/Status reports | Project lead -Fiona Dyer with input from theme leaders | None |  |
| Quarterly reports | Project lead -Fiona Dyer with input from theme leaders | Internal review | Theme leaders |
| Annual reports | Project team, led by Fiona Dyer | Initially internal review will be undertaken by theme leaders prior to document being submitted for external review 1 month prior to submission to CEWO. The external review will then be due back to the project team 2 weeks after submission to reviewer to allow time for review to be addressed. | Theme leaders (Internal review) & external review (see above to criteria in selecting external reviewer/s) |

Training

A number of the methods to be used in Basin-scale evaluation have training requirements (e.g. field assessments of tree stand condition), so document evidence or include logs of training.

Table 36.  Training requirements for field assessments

| Method | Training | Staff who will have completed training | Training due |
| --- | --- | --- | --- |
| Boat & backpack electrofishing | Electrofishing principles and techniques – provided by US Fish and Game Department | Martin Asmus, (and NSW DPI technical officers), Ben Broadhurst, Rhian Clear. | End of February 2015 |
| Boat operation | Boat licence | Martin Asmus, Ben Broadhurst and Rhian Clear. | 31st August 2014 |

Auditing

CEWO will be establishing whole-of-project audit procedures. Self-auditing will be conducted (led by University of Canberra - Fiona Dyer and Ben Broadhurst and implemented by theme leaders) annually to ensure that;

- Quality plan specifications are being met. Specifically:

  - Standard operating methods are being adhered to.

  - Data management is following prescribed methods.

  - Document control procedures are in place.

  - Training is updated and completed where necessary.

  - Gear maintenance has been conducted and logged (where appropriate).

Self-audits will be undertaken in June each year.  Following the audit a review of the quality plan will be undertaken and an update created. Amendments to the quality plan will be recorded in a document log (below). Preparation of amendments will be undertaken by the project team and approved by the project leader and the CEWO.

Table 37.  Log of amendments of the Lachlan LTIM Project quality Plan

| Register of amendments |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date of approved amendment | Page | Version No. | Description of amendments | Prepared by | Approved by |

Health, safety and environment plan

Overview

The Work Health Safety (WHS) Plan prepared for the Lachlan river system Selected Area LTIM Project team complies with the Commonwealth Work Health Safety Act 2011, Work Health and Safety Regulations 2011 and Work Health and Safety Codes of Practice 2011 and relevant State and Territory legislation. Refer to Appendix 3 for additional information.

The overarching objective of the WHS plan is to ensure that project risks are eliminated or mitigated through the identification of hazards, assessment of risk and the application of effective control measures.

The key components of this WHS Plan cover:

- Project scope and outline.

- Document control.

- Objectives and targets.

- Hazard identification, risk assessment and control.

- Personal protective equipment.

- Roles and responsibilities.

- Training and competencies.

- Consultation.

- Hazardous substances / dangerous goods management.

- Electrical equipment management.

- Hazard and incident reporting and investigation.

- Supporting reference documents (SWMS, policies etc.)

References

Amos, C, Wassens, S & Luck, G 2013, Assessment of post-flood recovery of frog populations in the Lachlan Catchment, Institute of Land and Water Society, Charles Sturt University, Albury- Wodonga.

Anstis, M 2002, Tadpoles of south-eastern Australia, Reed New Holland.

Anstis, M 2013, 'Tadpoles and Frogs of Australia'.

Baber, MJ, Fleishman, E, Babbitt, KJ & Tarr, TL 2004, 'The relationship between wetland hydroperiod and nestedness patterns in assemblages of larval amphibians and predatory macroinvertebrates', Oikos, vol. 107, no. 1, pp. 16-27.

Balcombe, SR, Arthington, AH, Foster, ND, Thoms, MC, Wilson, GG & Bunn, SE 2006, 'Fish assemblages of an Australian dryland river: abundance, assemblage structure and recruitment patterns in the Warrego River, Murray-Darling Basin. Mar. Fresh. Res., 57, 619–633.', Marine and Freshwater Research, vol. 57, pp. 619-33.

Briggs, S & Maher, M 1985, 'Limnological studies of waterfowl habitat in south-western New South Wales. II. Aquatic macrophyte productivity', Marine and Freshwater Research, vol. 36, no. 5, pp. 707-15.

Brock, M & Casanova, M 1997, 'Plant life at the edge of wetlands: ecological responses to wetting and drying patterns', Frontiers in Ecology, pp. 181-92.

Brooks, S, Cottingham, P, Butcher, R & Hale, J 2013, Murray-Darling Basin aquatic ecosystem classification: Stage 2 report. , Commonwealth Environmental Water Office and Murray-Darling Basin Authority, Canberra.

CEWH 2013, Commonwealth environmental water use options 2013-14:   Lachlan River Valley, Commonwealth of Australia, Canberra.

Chessman, B & et al 2003, Integrated Monitoring of Environmental Flows State Summary Report 1998-2000. , NSW Department of Infrastructure, Planning and Natural Resources.

Commonwealth Environmental Water Office 2013, Commonwealth Environmental Water - The Environmental Water Outcomes Framework.

Commonwealth of Australia 2012, Murray Darling Basin Plan, Federal Register of Legislative Instruments, F2012L202240.

Cottingham, P, Brooks, S, Butcher, R, Everingham, P, Gawne, B & Hale, J 2013, Long-term Intervention Monitoring Project Stakeholder Consultation, MDFRC.

Davies, PM, Harris, JH, Hillman, TJ & Walker, KF 2010, 'The Sustainable Rivers Audit: assessing river ecosystem health in the Murray-Darling Basin, Australia. (Special Issue: Peter Cullen's legacy: Integrating science, policy and management of rivers). ', Marine and Freshwater Research, vol. 61, pp. 764-77.

Driver, PD, Barbour, E & Michener, K 2011, 'An integrated surface water, groundwater and wetland plant model of drought response and recovery for environmental water management. ', paper presented to MODSIM2011, 19th International Congress on Modelling and Simulation.

Driver, PD, Hardwick, L, Maguire, J & Lloyd-Jones, P 2003, Vegetation Survey for Billabongs. , New South Wales Department of Infrastructure, Planning and Natural Resources.

Driver, PD, Chowdhury, S, Wettin, P & Jones, H 2004, Models to predict the effects of environmental flow releases on wetland inundation and the success of colonial bird breeding in the Lachlan River, NSW., Launceston, Tasmania, 19–22 October 2004.

Driver, PD, Chowdhruy, S, Hameed, T, O'Rourke, M & Shaikh, M 2010, ' Ecosystem response models for lower Calare (Lachlan River) floodplain wetlands: managing wetland biota and climate change modelling.', in Overton, I & Saintilan, N (eds), Ecosystem response modelling in the Murray-Darling Basin, CSIRO Publishing, Canberra, pp. 183-96.

Environment Australia 2001, A Directory of Important Wetlands in Australia, Environment Australia, Canberra.

Gawne, B, Brooks, S, Butcher, R, Cottingham, P, Everingham, P & Hale, J 2013, Long Term Intervention Monitoring Project Monitoring and Evaluation Requirements Lachlan River System for Commonwelath Environmental Water., Final Report prepared for the Commonwelath Environmental Water Office by the Murray-Darling Freshwater Research Centre.

Gawne, B, Hale, J, Butcher, R, Roots, J, Brookes, S, Cottingham, P, Stewardson, M & Everingham, P 2014, Commonwealth Environmental Water Office Long Term Intervention Monitoring Project: Evaluation Plan. , Final Report prepared for the Commonwealth Environmental Water Office by The Murray-Darling Freshwater Research Centre.

Gilligan, D, Jess, L & McLean, G 2010, Identifying and implementing targeted carp control options for the Lower Lachlan Catchment, , Industry & Investment NSW, Cronulla, NSW.

Green, DL 1997, Wetland management technical manual:  Wetland classification, Ecological Services Unit for the Water Environments Unit of the Department of Land and Water Conservation, Sydney.

Growns, I 2001, An assessment of the status of native fish and fish habitats in the Lachlan River. , NSW Fisheries, Cronulla, NSW.

---- 2008, 'The influence of changes to river hydrology on freshwater fish in regulated rivers of the Murray–Darling Basin.', Hydrobiologia, vol. 596, pp. 203-11.

Hale, J, Stoffels, R, Butcher, R, Shackleton, M, Brooks, S & Gawne, B 2014, Commonwealth Environmental Water Office Long Term Intervention Monitoring Project – Standard Methods. Final Report prepared for the Commonwealth Environmental Water Office by The Murray-Darling Freshwater Research Centre, MDFRC Publication 29.2/2014.

Harris, JH & Gehrke, PC 1997, Fish and rivers in stress: the NSW rivers survey., Cronulla, NSW.

Humphries, P, King, AJ & Koehn, JD 1999, ' Fish, flows and flood plains: links between freshwater fishes and their environment in the Murray-Darling River system, Australia.', Environmental Biology of Fishes, vol. 56, pp. 129-51.

Junk, WJ, Bayley, PB & Sparks, RE 1989, 'The flood pulse concept in river-floodplain systems.', Canadian Journal of Fisheries and Aquatic Sciences, vol. 106, pp. 110-27.

King, AJ, Humphries, P & Lake, PS 2003, 'Fish recruitment on floodplains: the roles of patterns of flooding and life history characteristics.', Canadian Journal of Fisheries and Aquatic Sciences, vol. 60, pp. 773–86.

Kingsford, RT 2000, 'Ecological impacts of dams, water diversions and river management on floodplain wetlands in Australia', Austral Ecology, vol. 25, no. 2, pp. 109-27.

Kingsford, RT, Bino, G, Porter, JL & Brandis, K 2013, Waterbird communities in the Murray-Darling Basin (1983-2012). Report for the Murray Darling Basin Authority.

Lachlan Riverine Working Group 2013, Lachlan River Environmental Watering Management Plan, viewed February 2014 <http://www.lrwg.com.au/environmental-watering-plan/>.

MacKenzie, DI, Nichols, JD, Gideon, BL, Droege, S, Royle, JA & Langtimm, CA 2002, 'Estimating Site Occupancy Rates When Detection Probabilities Are Less Than One', Ecology, vol. 83, no. 8, pp. 2248-55.

Magrath, MJL 1992, Waterbird study of the lower Lachlan and Murrumbidgee valley wetlands in 1990/01., NSW Department of Water Resources.

Maher, PN 1990, Bird survey of the Lachlan/Murrumbidgee conﬂuence wetlands. .

NSW Government 2003, Water Sharing Plan for the Lachlan Regulated River Water Source, <http://www.legislation.nsw.gov.au/viewtop/inforce/subordleg+180+2003+FIRST+0+N/>.

Pechmann, JK, Scott, D, Whitfield Gibbons, J & Semlitsch, R 1989, 'Influence of wetland hydroperiod on diversity and abundance of metamorphosing juvenile amphibians', Wetlands Ecology and Management, vol. 1, no. 1, pp. 3-11.

Price, A 2009, Distribution and recruitment patterns of fish in the lower Lachlan River. .

Roberts, J & Dyer, F 2007, Magnitude of response: selecting sites for monitoring vegetation response to environmental flows. , Proceedings of the 5th Australian Stream Management Conference. Australian Rivers, Making a Difference. Charles Sturt University Thurgoona, New South Wales

Wallace, T & Bindokas, J 2011, The impact of drought on water quality and fish communities within refuge pools in the Lachlan River. .

Wassens, S 2008, 'Review of the past distribution and decline of the Southern Bell Frog* Litoria raniformis in New South Wales', Australian Zoologist, vol. 34, no. 3, pp. 446-52.

---- 2010, 'Flooding regimes for frogs in lowland rivers of the Murray-Darling Basin', in Saintilan, N & Overton, I (eds), Ecosystem response modelling in the Murray-Darling Basin, CSIRO Publishing, Collingwood, pp. 213- 27.

Wassens, S 2011, 'Frogs', in Rogers, K & Ralph, TJ (eds), Floodplain Wetland Biota in the Murray-Darling basin - Water and Habitat requirements, CSIRO Publishing, Collingwood VIC.

Wassens, S & Amos, C 2011, Assessing the resilience of frog communities within River Red Gum forest: Report to New South Wales Office of Environment and Heritage, Institute of Land, Water and Society, Albury.

Wassens, S & Maher, M 2011, 'River regulation influences the composition and distribution of inland frog communities', River Research and Applications, vol. 27, no. 2, pp. 238-46.

Wassens, S, Arnaiz, OL & Watts, R 2007, Assessing the Diversity, Abundance and Hydrological Requirements of Frog Populations at'Burrawang West'and'Yarnel'Lagoons, Two Small Wetlands on Anabranch Creeks of the Mid-Lachlan River, Institute for Land, Water and Society, Charles Sturt University.

Wassens, S, Hall, A, Osborne, W & Watts, RJ 2010, 'Habitat characteristics predict occupancy patterns of the endangered amphibian Litoria raniformis in flow regulated flood plain wetlands', Austral Ecology, vol. 35, no. 8, pp. 944-55.

Wassens, S, Walcott, A, Wilson, A & Freire, R 2011, 'Frog breeding in rain-fed wetlands after a period of severe drought: implications for predicting the impacts of climate change', Hydrobiologia, pp. 1-12.

Wooden, I, Bruce, A & Bindokas, J 2013, NSW Department of Primary Industries Electrofishing Training Schedule. NSW Department of Primary Industries – Fisheries, Port Stephens.  .

Watering event ran over two water years (i.e. through winter).

These have been informed by 1) Mr Paul Packard, Senior Environmental Water Manager, Regional Operations Group OEH.

At a scoping workshop at the University of Canberra in August 2013.